1

         1                             BEFORE THE
                          FLORIDA PUBLIC SERVICE COMMISSION
         2
                                                DOCKET NO. 080009-EI
         3   In the Matter of:

         4   NUCLEAR COST RECOVERY CLAUSE.
             ______________________________/
         5

         6

         7
             PROCEEDINGS:        AGENDA CONFERENCE
         8                       ITEM NO. 11

         9   BEFORE:             CHAIRMAN MATTHEW M. CARTER, II
                                 COMMISSIONER LISA POLAK EDGAR
        10                       COMMISSIONER KATRINA J. McMURRIAN
                                 COMMISSIONER NANCY ARGENZIANO
        11                       COMMISSIONER NATHAN A. SKOP

        12   DATE:               Tuesday, October 14, 2008

        13   PLACE:              Betty Easley Conference Center
                                 Room 148
        14                       4075 Esplanade Way
                                 Tallahassee, Florida
        15
             REPORTED BY:        LINDA BOLES, RPR, CRR
        16                       Official FPSC Reporter
                                 (850) 413-6734
        17

        18

        19

        20

        21

        22

        23

        24

        25



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                      2

         1   PARTICIPATING:

         2             LISA BENNETT, ESQUIRE, and JIM BREMAN, appearing on

         3   behalf of Commission staff.

         4

         5

         6

         7

         8

         9

        10

        11

        12

        13

        14

        15

        16

        17

        18

        19

        20

        21

        22

        23

        24

        25



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                      3

         1                        P R O C E E D I N G S

         2             CHAIRMAN CARTER:  And with that, Commissioners, we

         3   are on Item 11.  Okay.

         4             MR. BREMAN:  Good morning.

         5             CHAIRMAN CARTER:  Staff, you're recognized.

         6             MR. BREMAN:  My name is Jim Breman.  Commissioners,

         7   Chairman, Item 11 addresses Progress's and FPL's petition for

         8   recovery of costs associated with the construction of new

         9   nuclear generation pursuant to Section 366.93, Florida

        10   Statutes, and Rule 25-6.0423, Florida Administrative Code.

        11             As a preliminary matter, with your permission I'd

        12   like to note we have identified various scrivener's errors and

        13   an errata sheet has been circulated.  I can address the ones

        14   that appear in the recommendation paragraph at this time, if

        15   that's your desire.

        16             CHAIRMAN CARTER:  Commissioners, on the scrivener's

        17   errors, do you need further clarification on that or is it

        18   okay?  Without objection, show it done.

        19             You may proceed.

        20             MR. BREMAN:  Commissioners, I have a very brief

        21   overview of the recommendation, if that's your desire.

        22             CHAIRMAN CARTER:  You may proceed.

        23             MR. BREMAN:  If you turn to Page 5 of the

        24   recommendation, Commissioners, we've included a table of

        25   contents that you can use as a road map in your decisions



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                      4

         1   today.  It groups the issues in three sections.  The first

         2   group implements, addresses implementation matters that apply

         3   to both utilities but at this time only impact Progress.

         4             The second group of issues address Progress's

         5   petition.  The key issues affecting Progress's recoverable

         6   amounts are Issues 1A and 13.

         7             Turning to Page 6, you'll find all of FPL's issues.

         8   The only disputed issue for FPL was raised by OPC, and that is

         9   addressed in Issue 2A.  Thank you, Commissioners.  That's my

        10   high-level overview of the recommendation.

        11             CHAIRMAN CARTER:  Thank you.  And, Commissioners, we

        12   had asked staff, and I appreciate this, is that they gave us a,

        13   kind of a two-pager to kind of, an organizational structure to

        14   kind of lay things out.  With that -- and this is limited to

        15   Commissioners and staff.  With that, any comments, discussions,

        16   questions from the bench?

        17             COMMISSIONER EDGAR:  Mr. Chairman, I --

        18             CHAIRMAN CARTER:  You're recognized.

        19             COMMISSIONER EDGAR:  Thank you.  Looking at the way

        20   staff has laid this out as described and also in the vote sheet

        21   that has been supplied to us, I guess I'd like to ask staff to

        22   very briefly elaborate a little bit more on the policy issues

        23   that are contained in the recommendation for 1A, 1B and 1C,

        24   realizing that they might kind of, kind of go together.

        25             MR. BREMAN:  Certainly, Commissioner.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                      5

         1             Issue 1A addresses the timing of when completed

         2   phases of a project are placed in commercial operation, that

         3   they should be no longer included in the clause.

         4             You have three options:  You can leave the cost

         5   recovery of these completed phases in the clause until the

         6   entire project is completed.  That's Progress's initial filing.

         7             The second option is to remove costs from recovery

         8   for phases that are completed at the end of the year, as staff

         9   recommends.

        10             The third option is to remove cost recovery of these

        11   completed phases from the clause immediately upon commercial

        12   operation as suggested by the Intervenors.

        13             In Issue 1B we address on how to calculate the cost

        14   recovery amounts should you agree with either Progress's

        15   initial approach or staff's approach in Issue 1A.

        16             Issue 1C explains that in general site clearing work

        17   is completed when the property is prepared to a condition that

        18   can allow the initiation of the first real construction

        19   activity.  Distinguishing between preconstruction and

        20   construction costs for purposes of the clause should be

        21   considered on a case-by-case basis.

        22             Do you want me to go into more depth on those?

        23             COMMISSIONER EDGAR:  That works for me unless there

        24   are other questions on those.

        25             CHAIRMAN CARTER:  Commissioner Argenziano.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                      6

         1             (Technical difficulties with microphone.)

         2             I didn't touch it.  I didn't touch it.

         3             COMMISSIONER ARGENZIANO:  Let's see if this works.

         4   Maybe I'll break this one.

         5             I think what I, what I want clarification on, the

         6   statute indicates that the, that I guess it can go into rate

         7   base upon commercial, upon it being in commercial service.  And

         8   if you would just tell me I guess for the record what

         9   particular areas will be going into the base rate that are in

        10   commercial service now.  Because if it's in commercial service,

        11   according to the statute, it is allowed to go into the rate

        12   base and that's what I need to know.

        13             MR. BREMAN:  I think I understand your question.  I

        14   might restate it back.  You're asking if we've reviewed the

        15   costs that are being recovered through the clause and whether

        16   those costs are the same as what would be included in base

        17   rates or are you asking what are the components?

        18             COMMISSIONER ARGENZIANO:  No.  The statutes allow for

        19   those costs to be included into the rate base.  Now if they are

        20   in commercial service, what component is in commercial service

        21   at this point that is going into the rate base?

        22             MR. BREMAN:  It's called the MUR, the measurement

        23   uncertainty recapture phase of Progress's CR-3 uprate project.

        24             COMMISSIONER ARGENZIANO:  Okay.

        25             MR. BREMAN:  It provides an additional 12 megawatts



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                      7

         1   of nuclear generation.

         2             COMMISSIONER ARGENZIANO:  And it is in service?

         3             MR. BREMAN:  And it is in service.

         4             COMMISSIONER ARGENZIANO:  Well, then statutorily

         5   that's what we have to do.  That's all I needed to know.  Thank

         6   you.

         7             MR. BREMAN:  Thank you, Commissioner.

         8             CHAIRMAN CARTER:  Commissioners, anything further?

         9             Commissioner Edgar.

        10             COMMISSIONER EDGAR:  Then, Mr. Chairman, depending on

        11   how you want to approach this, I'm prepared to offer a motion

        12   on behalf, or in favor of the staff recommendation on Issues

        13   1A, 1B and 1C, if that helps us kind of move through it, with

        14   the understanding on my part that the way the staff

        15   recommendation is worded, that it is an efficient way of

        16   working through the statutory requirements on an annual basis.

        17             COMMISSIONER SKOP:  Second.

        18             CHAIRMAN CARTER:  It's been moved and properly

        19   seconded.

        20             Commissioners, you've heard the motion in regards to

        21   our policy issues on 1A, 1B, 1C.  Are there any further

        22   discussions or questions?  Any debate?

        23             Hearing none, all those in favor let it be known by

        24   the sign of aye.

        25             (Unanimous affirmative vote.)



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                      8

         1             All those opposed, like sign.  Show it done.

         2             Commissioner Edgar.

         3             COMMISSIONER EDGAR:  Okay.  Then I think that would

         4   bring us, as we kind of group these two issues 3A and 3B, I'm

         5   comfortable with those from the hearing and from the

         6   description analysis that we have in the staff recommendation,

         7   so I have no questions.  And I guess I would see if there are

         8   other questions and, if not, I can make a motion.

         9             CHAIRMAN CARTER:  How about this, Commissioner?  What

        10   about the -- and I may be being overly enthusiastic, but would,

        11   would it be appropriate if we looked at these from the Progress

        12   Energy project management, the uprate, the Levy Units 1 and

        13   2 in toto, unless there are some questions on that,

        14   Commissioners -- do you see where I'm going on this?

        15             COMMISSIONER EDGAR:  Mr. Chairman, I'm comfortable

        16   with taking 3A, 3B, 7E through 11G and 5B through 11D and 13--

        17             CHAIRMAN CARTER:  Commissioners --

        18             COMMISSIONER EDGAR:  -- as a group.

        19             CHAIRMAN CARTER:  -- are we all, are we all

        20   comfortable with that?

        21             COMMISSIONER SKOP:  I'd second that.

        22             CHAIRMAN CARTER:  It's been moved and properly

        23   seconded to approve staff recommendations on the, I'll just

        24   call it the omnibus Progress Energy --

        25             COMMISSIONER EDGAR:  All of the Progress issues.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                      9

         1             CHAIRMAN CARTER:  All of the Progress issues.

         2             Any questions or concerns, Commissioners?  Any

         3   debate?  Any discussion?  Hearing none, all those in favor, let

         4   it be known by the sign of aye.  All those opposed, like sign.

         5   Show it done.

         6             Commissioner Edgar.

         7             COMMISSIONER EDGAR:  Okay.  Then I believe that

         8   brings us to the FPL issues, and I would like staff, please, to

         9   speak to Issues 2A and 2B, noting that there were some issues

        10   at hearing on those.

        11             MR. BREMAN:  Correct.  Commissioners, 2A is where

        12   staff explains the tension between OPC and FPL.  OPC raised a

        13   concern about the adequacy of FPL's internal memoranda on

        14   single source and sole source contracts to justify its decision

        15   not to seek competitive bids.  OPC recommended three options

        16   and those options are:  Deny FPL recovery of the equity portion

        17   associated with a certain contract for the Levy project, the

        18   Option B was to deny 10 percent of the equity portion

        19   associated with that contract, and Option C is to require

        20   additional documentation and support on a going-forward basis.

        21   And staff recommends that based on the record evidence that

        22   Option C is the most appropriate action today.

        23             CHAIRMAN CARTER:  Commissioner Skop.

        24             COMMISSIONER SKOP:  Thank you, Mr. Chairman.  I

        25   concur with the staff recommendation.  And I guess if



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     10

         1   Commissioner Edgar would make the motion, I'd be comfortable

         2   approving that.

         3             CHAIRMAN CARTER:  Commissioner Edgar.

         4             COMMISSIONER EDGAR:  Mr. Chairman, with that further

         5   discussion from staff, I have no questions on the remaining

         6   issues, so I would be prepared to take up the FPL issues as a

         7   group, if indeed we are in that posture.

         8             CHAIRMAN CARTER:  We are -- any questions,

         9   Commissioners?

        10             Commissioner Argenziano, you're recognized.

        11             COMMISSIONER ARGENZIANO:  Yes.  For the record, could

        12   you go into a little more detail for me on OPC's objection?

        13             MR. BREMAN:  OPC's objections with respect to

        14   Progress on Issue 13?

        15             COMMISSIONER ARGENZIANO:  Yes.

        16             MR. BREMAN:  Okay.

        17             CHAIRMAN CARTER:  No, not on Issue 13.

        18             COMMISSIONER ARGENZIANO:  No.  No.

        19             COMMISSIONER EDGAR:  2A and 2B, I think.

        20             CHAIRMAN CARTER:  Right.  FPL.

        21             COMMISSIONER EDGAR:  Yeah.  Back to maybe the sole

        22   source issue, a little more detail.

        23             COMMISSIONER ARGENZIANO:  Which are not in my book,

        24   Larry.

        25             Thank you.  Got it.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     11

         1             CHAIRMAN CARTER:  I just had them to break it down to

         2   a sheet.  Sorry about that, Commissioners.  It kind of throws

         3   everybody off.

         4             MR. BREMAN:  OPC reviewed the single source and sole

         5   source contract justification memorandum that FPL relies on to

         6   affirm or deny the decision not to pursue competitive bidding

         7   for a particular service or asset.  One of the things that was

         8   shown in the record was that OPC looked at the four corners of

         9   that document and asked the question whether that document

        10   completely explained everything needed to make a decision, and

        11   OPC appropriately concluded that it does not and brought that

        12   to your attention.  They then posed the concern that perhaps

        13   FPL isn't adhering to its own internal process.  One of the

        14   problems is that there's a lot of information exchanged in the

        15   decision-making process, and the standard for prudence is what,

        16   what a reasonable utility manager would have done in light of

        17   the conditions and circumstances which were known or reasonably

        18   should have been known at the time the decision is made.  And

        19   what the record shows is that these internal memorandums are

        20   summary in nature and don't provide adequate detail to fully

        21   explain to someone like myself who doesn't build nuclear power

        22   plants why the decision was made the way it was made.

        23             There was a lot of discovery and OPC appropriately

        24   pointed out that all the documents that FPL had were asked for

        25   and presented to you in this proceeding, and that's why



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     12

         1   additional documentation is appropriate because this is a cost

         2   recovery mechanism, it is an alternative cost recovery

         3   mechanism.  And so those concerns about adequacy of the

         4   documentation is appropriate.

         5             The company did defend its position that additional

         6   information was used and relied on during the deliberation of

         7   whether or not they should single source or sole source.

         8             COMMISSIONER ARGENZIANO:  And if I, if I can, Mr.

         9   Chairman.

        10             CHAIRMAN CARTER:  You're recognized.

        11             COMMISSIONER ARGENZIANO:  For people, for people that

        12   would be listening in and if I was on the outside listening in,

        13   I would think that, oh, my God, you know, you're not

        14   outbidding.  And in cases, in certain cases there are no, there

        15   are no ways to bid.  There's only maybe one source to get it

        16   from, and that needs to be understood.  Because anybody

        17   listening in is going to say, my God, you didn't allow bidding.

        18   And under certain circumstances that is okay with proper

        19   documentation and I think that's what we're getting to.

        20             MR. BREMAN:  Yes, ma'am.

        21             COMMISSIONER EDGAR:  And I noticed that in OPC's

        22   comments when I was looking at this yesterday, they said at a

        23   minimum what they had hoped that the Commission should place

        24   FPL on notice that the Commission will require a more rigorous

        25   demonstration that competitive bidding is infeasible and that



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     13

         1   the costs of a single or sole source contract are reasonable.

         2   So I think that's duly noted.  And I just wanted to say that

         3   for anybody looking from the outside in because it's very

         4   confusing that sometimes there are no places to get competitive

         5   bids.  And in those case what we need and what OPC is asking

         6   for is, is rigorous detail information, and I think that's,

         7   that's very appropriate.  Thank you.

         8             CHAIRMAN CARTER:  Thank you, Commissioner.  I

         9   appreciate that because we get so into the process because we

        10   went over and over again what all of the documentation and we

        11   kind of, by the time we get here, we just kind of, it's

        12   appropriate to kind of break it down.  But there was a

        13   tremendous amount of discussion and review of documentation and

        14   witnesses on the stand and all.  And I appreciate you bringing

        15   that so that folks will understand this is not just a cursory

        16   review per se, is that we've gone through the process.

        17             Commissioner Skop, you're recognized, sir.

        18             COMMISSIONER SKOP:  Thank you, Mr. Chairman.  And

        19   just to follow up on Commissioner Argenziano's line of

        20   questioning to staff.

        21             In staff's review and at hearing basically it was

        22   demonstrated that FPL followed its internal procedures in terms

        23   of the sole source justification sheet that was attached; is

        24   that correct?

        25             MR. BREMAN:  Yes.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     14

         1             COMMISSIONER SKOP:  And in selecting a sole source it

         2   did not depart from any statutory provision or Commission rule;

         3   is that correct?

         4             MR. BREMAN:  Correct.

         5             COMMISSIONER SKOP:  Okay.  And to Commissioner

         6   Argenziano's point, I wholeheartedly agree there's not very

         7   much remnants of an industrial nuclear base in the United

         8   States, so it is difficult when you're dealing with nuclear

         9   type vendors.  There's not, it's not like going to Albertson's

        10   and having a lot of choice of vegetables.  You have to pretty

        11   much take what you're given subject to prudency and in trying

        12   to make the best decisions.  And I think that from my

        13   perspective the only thing that I saw that might have been,

        14   been able to have been done a little bit better was a little

        15   additional explanation, which I think OPC has pointed out.

        16             But, again, I think, as was explained at hearing, FPL

        17   testified that it was understood through management what things

        18   were meant by what was on the paper and they followed the

        19   procedure.  It's just the explanation.  Some of it could have

        20   been a little bit more lengthy than it was.  But, again, I

        21   think that just a little bit more attention to detail in

        22   explaining things for, for, on a forward-going basis, I think,

        23   would do much to address the concerns I heard.  But it seemed

        24   to me that FPL followed their procedures and I'm comfortable

        25   moving forward.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     15

         1             CHAIRMAN CARTER:  Thank you, Commissioner.

         2             Commissioners, anything further?

         3             Commissioner Edgar, you're recognized.

         4             COMMISSIONER EDGAR:  Thank you, Mr. Chairman.  I

         5   would make a motion in favor of the staff recommendation for

         6   the remainder of the issues, which are FPL Issues 2A through

         7   12, and also note that that includes the oral modifications

         8   that staff had given us for these issues and, of course, the

         9   prior ones as well.

        10             COMMISSIONER SKOP:  Second.

        11             CHAIRMAN CARTER:  It's been moved and properly

        12   seconded.  Commissioners, any further debate or discussion?

        13             Hearing none, it's been moved and properly seconded.

        14   All those in favor, let it be known by the sign of aye.

        15             (Unanimous affirmative vote.)

        16             All those opposed, like sign.  Show it done.

        17             MS. BENNETT:  Mr. -- I'm sorry, Mr. Chair.

        18             CHAIRMAN CARTER:  Yes, ma'am.  Ms. Bennett, you're

        19   recognized.

        20             MS. BENNETT:  On the Progress issues there was a

        21   little confusion with staff.  We want to clarify, was that also

        22   a vote for 13 and did that include the oral modification?

        23             CHAIRMAN CARTER:  Yes, it did.

        24             COMMISSIONER EDGAR:  That was my intent when I made

        25   the motion.



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     16

         1             CHAIRMAN CARTER:  That was -- I think I probably

         2   threw everyone off by mentioning it up-front, but it was in, it

         3   was inclusive in Commissioner Edgar's motion and we, we got it.

         4   It is.  Thank you so kindly.

         5             (Agenda Item 11 concluded.)

         6                              * * * * *

         7

         8

         9

        10

        11

        12

        13

        14

        15

        16

        17

        18

        19

        20

        21

        22

        23

        24

        25



                            FLORIDA PUBLIC SERVICE COMMISSION


                                                                     17

         1   STATE OF FLORIDA    )
                                 :         CERTIFICATE OF REPORTER
         2   COUNTY OF LEON      )

         3

         4             I, LINDA BOLES, RPR, CRR, Official Commission
             Reporter, do hereby certify that the foregoing proceeding was
         5   heard at the time and place herein stated.

         6             IT IS FURTHER CERTIFIED that I stenographically
             reported the said proceedings; that the same has been
         7   transcribed under my direct supervision; and that this
             transcript constitutes a true transcription of my notes of said
         8   proceedings.

         9             I FURTHER CERTIFY that I am not a relative, employee,
             attorney or counsel of any of the parties, nor am I a relative
        10   or employee of any of the parties' attorneys or counsel
             connected with the action, nor am I financially interested in
        11   the action.

        12              DATED THIS _____ day of ______________________,

        13   2008.

        14

        15                  ________________________________
                                 LINDA BOLES, RPR, CRR
        16                  FPSC Official Commission Reporter
                                     (850) 413-6734
        17

        18

        19

        20

        21

        22

        23

        24

        25



                            FLORIDA PUBLIC SERVICE COMMISSION