174




       1                              BEFORE THE
                         FLORIDA PUBLIC SERVICE COMMISSION
       2
                                             DOCKET NO. 090009-EI
       3       In the Matter of:

       4       NUCLEAR COST RECOVERY CLAUSE.
               ______________________________/
       5

       6

       7

       8

       9                               VOLUME 2

      10                        Pages 174 through 448

      11              ELECTRONIC VERSIONS OF THIS TRANSCRIPT ARE
                         A CONVENIENCE COPY ONLY AND ARE NOT
      12               THE OFFICIAL TRANSCRIPT OF THE HEARING,
                    THE .PDF VERSION INCLUDES PREFILED TESTIMONY.
      13

      14       PROCEEDINGS:        HEARING

      15       COMMISSIONERS
               PARTICIPATING:      CHAIRMAN MATTHEW M. CARTER, II
      16                           COMMISSIONER LISA POLAK EDGAR
                                   COMMISSIONER KATRINA J. McMURRIAN
      17                           COMMISSIONER NANCY ARGENZIANO
                                   COMMISSIONER NATHAN A. SKOP
      18
               DATE:               Tuesday, September 8, 2009
      19
               PLACE:              Betty Easley Conference Center
      20                           Room 148
                                   4075 Esplanade Way
      21                           Tallahassee, Florida

      22       REPORTED BY:        LINDA BOLES, RPR, CRR
                                   Official FPSC Reporter
      23                           (850) 413-6732

      24       APPEARANCES:        (As heretofore noted.)

      25


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       175




       1                              I N D E X

       2                              WITNESSES

       3
               NAME:                                           PAGE NO.
       4

       5       STEVEN D. SCROGGS

       6       Continued Cross Examination by Mr. Moyle          178
               Redirect Examination by Mr. Anderson              199
       7

       8       RAJIV KUNDALKAR

       9       Direct Examination by Mr. Anderson                207
               Prefiled Direct Testimony 3-2-09 Inserted         210
      10       Errata Sheet to Prefiled Direct 3-2-09 Inserted   242
               Prefiled Direct Testimony 5-1-09 Inserted         243
      11
               STEVEN R. SIM
      12
               Direct Examination by Ms. Cano                    270
      13       Prefiled Direct Testimony 5-1-09 Inserted         273

      14       WINNIE POWERS

      15       Direct Examination by Mr. Rubin                   301
               Prefiled Direct Testimony 3-2-09 Inserted         305
      16       Errata Sheet to Prefiled Direct 3-2-09 Inserted   328
               Prefiled Direct Testimony 5-1-09 Inserted         329
      17       Errata Sheet to Prefiled Direct 5-1-09 Inserted   348
               Cross Examination by Mr. Moyle                    351
      18       Cross Examination by Mr. Young                    353

      19       JOHN J. REED

      20       Direct Examination by Ms. Cano                    355
               Prefiled Direct Testimony 3-2-09                  358
      21       Errata Sheet to Prefiled Direct 3-2-09 Inserted   412
               Prefiled Direct Testimony 5-1-09 Inserted         413
      22       Cross Examination by Mr. Davis                    438

      23

      24       CERTIFICATE OF REPORTER                           448

      25


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       176




       1                              EXHIBITS

       2       NUMBER:                                 ID.    ADMTD.

       3       4                                                 203

       4       5                                                 203

       5       6                                                 203

       6       7                                                 203

       7       8                                                 203

       8       9                                                 203

       9       10                                                203

      10       11                                                203

      11       12                                                203

      12       13                                                203

      13       14                                                203

      14       15                                                203

      15       16                                                203

      16       17 RSK-1 3/09                           209       270

      17       18 RSK-2 3/09                           209       270

      18       19 RSK-3 3/09                           209       270

      19       20 RSK-4 3/09                           209       270

      20       21 RSK-5 3/09                           209       270

      21       22 RSK-1 5/09                           209       270

      22       23 RSK-2 5/09                           209       270

      23       24 RSK-3&4 5/09                         209       270

      24       25 RSK-5 5/09                           209       270

      25       26 RSK-6 5/09                           209       270


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       177




       1                              EXHIBITS

       2       NUMBER:                                 ID.    ADMTD.

       3       27 RSK-7 5/09                           209       270

       4       28 RSK-8 5/09                           209       270

       5       29 RSK-9 5/09                           209       270

       6       30 SRS-1                                272       300

       7       31 SRS-2                                272       300

       8       32 SRS-3                                272       300

       9       33 SRS-4                                272       300

      10       34 SRS-5                                272       300

      11       35 WP-1 3/09                            304       355

      12       36 WP-2 3/09                            304       355

      13       37 WP-3 3/09                            304       355

      14       38 WP-1 5/09                            304       355

      15       39 WP-2 5/09                            304       355

      16       40 JJR-1 3/09                           357

      17       41 JJR-2 3/09                           357

      18       42 JJR-3 3/09                           357

      19       43 JJR-1 5/09                           357

      20       132                                               205

      21       133                                               206

      22       134                                               206

      23

      24

      25


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       178




       1                         P R O C E E D I N G S

       2                 (Transcript follows in sequence from Volume

       3       1.)

       4                     CROSS EXAMINATION CONTINUED

       5       BY MR. MOYLE:

       6            Q.   Could these other entities, Shaw and Bechtel,

       7       have provided the preliminary engineering drawings that

       8       you sole sourced to Black & Veatch?

       9            A.   They were qualified to do so.  Bechtel is

      10       engaged in our project assisting with the combined

      11       operating license, and Shaw is engaged with us in

      12       concert with Westinghouse doing specific detailed

      13       engineering work around the nuclear reactor and, and

      14       power island.  So all three entities are being engaged

      15       to some level on the project and gaining familiarity.

      16            Q.   Don't you think that with respect to the

      17       preliminary engineering work that you would have gotten

      18       a better price if you had said to the three firms that

      19       are eligible and capable of providing that and say,

      20       okay, here's what we want, everybody sharpen your

      21       pencil, as compared to sole sourcing it to Black &

      22       Veatch?

      23            A.   No.  In fact, our sole source justification

      24       goes through a process where we look at the rate sheet

      25       for Black & Veatch/Zachry and compare that to the rate


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       179




       1       sheet for, I believe it's Bechtel.  And in doing so, we

       2       saw that a properly weighted comparison would show Black

       3       & Veatch/Zachry to be about 14.5 percent more

       4       competitive on their standard rate sheet than Bechtel.

       5       So in doing so, we've accomplished the critical analysis

       6       that we need to to demonstrate that Black & Veatch is

       7       providing market, you know, qualified services at market

       8       rates.

       9            Q.   Isn't it true that when, you have seen

      10       historically when competitive bidding is used that there

      11       are deviations from standard rate sheets that companies

      12       will submit?

      13            A.   That's a possibility.

      14            Q.   Who, who approved the sole source of the

      15       preliminary engineering?

      16            A.   I believe it was approved by Martin Gettler.

      17            Q.   And what position does he hold?

      18            A.   He's a Vice President of New Nuclear Projects.

      19            Q.   I want to ask you a couple of questions about

      20       this exhibit.  It's Exhibit 131.  It's the confidential

      21       exhibit.  I don't want to tread into anything that you

      22       all consider confidential.

      23                 CHAIRMAN CARTER:  I think that there were a

      24       couple of pages that Mr. Anderson said that they were,

      25       agreed they were not confidential.  Mr. Anderson, would


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       180




       1       you, as a quick reminder?

       2                 MR. ANDERSON:  Page 9 was indicated by counsel

       3       for SACE as subject of interrogation.  We had no

       4       objection to use of that page or even public use of that

       5       one page.

       6                 CHAIRMAN CARTER:  Page 9?

       7                 MR. ANDERSON:  Yes, sir.

       8                 CHAIRMAN CARTER:  Mr. Moyle.

       9                 MR. MOYLE:  I'm -- what I would like to do,

      10       Mr. Chairman, is just ask him, and I'll refer him to

      11       something, and if he considers it confidential, he can

      12       answer the question without revealing the content.  If

      13       he considers it not confidential, then he can, you know,

      14       read it into the record, if that's okay.

      15       BY MR. MOYLE:

      16            Q.   Page 12, which is the -- tell me, tell me when

      17       you're there, if you would.

      18            A.   It's in front of me.

      19            Q.   Okay.  Do you see the bold language at the, at

      20       the top of the sheet before the cost estimate status?

      21            A.   Yes.

      22            Q.   Is that confidential?

      23            A.   No.

      24            Q.   Okay.  So the -- before you can get capital

      25       cost estimates, you must complete ongoing negotiations;


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       181




       1       that's correct?

       2            A.   That's correct.

       3            Q.   Okay.  You would agree that feasibility

       4       determinations are difficult, not knowing the, you know,

       5       the capital cost estimates; correct?

       6            A.   What we have done is through the course of

       7       negotiations prepared -- or continued to compare

       8       preliminary cost estimates provided during these

       9       negotiations to our estimates and found those to be well

      10       in line.  So while we would not revise our cost estimate

      11       until completing a new contract negotiation, we're still

      12       maintaining a view to verify that we haven't deviated

      13       from our existing cost estimate.

      14            Q.   The, on the same page, the bold at the, the

      15       bottom, that's not confidential, is it?

      16            A.   The third bullet, is that what you're --

      17            Q.   Yes, sir.

      18            A.   No, it's not.

      19            Q.   Okay.  So I wanted to explore for a minute the

      20       notion of fixed, firm and float with respect to your,

      21       your agreements.

      22                 As we sit here today, you say at the end the

      23       intent is to lock down known costs, material and labor

      24       quantities.  What percentage of the costs are, are fixed

      25       or firm or locked down as we sit here today?


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       182




       1            A.   That would be a subject of ongoing

       2       negotiations and is not something I can speak to right

       3       now.

       4            Q.   You can't give me a ballpark of it?

       5            A.   It's ongoing negotiations, sir.

       6            Q.   So is any, is any of the cost locked down as

       7       we sit here today?

       8            A.   Again, that'd be the topic of ongoing

       9       negotiations.

      10            Q.   Let me refer you to Page 31 of this exhibit

      11       and ask you if you consider this page confidential and

      12       the information contained herein?

      13            A.   Yes, I do.

      14            Q.   That is confidential?

      15            A.   Yes.

      16            Q.   Okay.  The, the caption at the top, is that

      17       confidential, or can we talk about that?

      18            A.   We can talk about that caption.

      19            Q.   Okay.  So it says, "Cost comparison of recent

      20       AP 1000 project announcements is difficult due to lack

      21       of detail."  You would agree with that statement?

      22            A.   That's correct.

      23            Q.   Where, where did you get the information that

      24       is reflected on this exhibit?

      25            A.   Most of the information is gleaned from


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       183




       1       publicly -- or all the information is gleaned from

       2       publicly available data with certain estimates that I've

       3       made based on my knowledge of the process and my

       4       estimate of trying to fill in the gaps between public

       5       information that may provide us an overnight cost but

       6       doesn't provide us a total project cost or costs

       7       associated with transmission for a certain project.  Not

       8       all media reports are apples to apples.  Many media

       9       reports kind of mix and match different components of

      10       costs and don't provide a complete understanding.

      11            Q.   The -- and I presume the numbers are what you

      12       consider confidential, not the, not the descriptions to

      13       the left; is that right?

      14            A.   That would be correct.

      15            Q.   Okay.  So when it says "total overnight cost,"

      16       the first bold line there, what does that represent?

      17            A.   An overnight cost is a cost estimating tool to

      18       indicate what the cost would be in certain year dollars

      19       if all the components were able to be purchased at one

      20       time.  So all materials, all labor and services

      21       presented at one point in time and that, that's the

      22       case.

      23                 In reality, we experience over a long period,

      24       over a period of time for design and construction

      25       escalation and the accrual of interest charged on the


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       184




       1       construction balance.

       2            Q.   I want to draw your attention to the third

       3       column and ask you to compare that number in the third

       4       column to the number found in the first column under

       5       "total overnight cost."  Do you see that?

       6            A.   Yes.

       7            Q.   You would agree that that's a pretty wide

       8       difference in those two numbers with respect to cost,

       9       would you not?

      10            A.   And, again, there's a wide difference, but

      11       there are three question marks in the column that leads

      12       up to the sum of that third column, and that's where

      13       there's insufficient information for us to provide a

      14       very detailed breakdown of what's causing those charges.

      15            Q.   Would, would in your mind the number shown on

      16       that third column lead you to question project

      17       feasibility?

      18            A.   No.

      19            Q.   I'm sorry?

      20            A.   No.

      21            Q.   Do you have an opinion about project

      22       feasibility with respect to the third column?

      23            A.   No.  I'm here to testify about FPL's project

      24       feasibility.

      25            Q.   Let me ask you, this presentation was given to


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       185




       1       the Risk Committee.  Who sits on the Risk Committee?

       2            A.   The Risk Committee is again an ad hoc group of

       3       directors, senior managers in FPL.  It's generally run

       4       by the finance department as the business, as the

       5       coordinating business unit, and then individuals are

       6       chosen as topics arise.  I would not sit on the Risk

       7       Committee for a project that I managed or that I was

       8       involved in.  It sets up an independent review board

       9       that isn't intimately involved in an individual project.

      10            Q.   You would agree that with respect to nuclear

      11       projects, the disposal of the nuclear fuel is also a

      12       risk that's presented; correct?

      13            A.   I believe -- I would say it's a, it's a

      14       challenge.  But we have approved methods for the

      15       existing plants, and those approved methods would apply

      16       to new plants.

      17            Q.   And the methods are to store the spent fuel

      18       rods onsite; is that correct?

      19            A.   That's one option.  Yes, sir.

      20            Q.   Are there any other, other options at this

      21       point in time?

      22            A.   There are a number of different options being

      23       pursued by Department of Energy.

      24            Q.   How about with respect to FP&L?  Is it

      25       pursuing any other options other than storing the spent


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       186




       1       nuclear fuel rods onsite?

       2            A.   No.  The responsibility for that lies with the

       3       Department of Energy.

       4            Q.   And they have had a fuel difficulties;

       5       correct?

       6            A.   They've had their challenges.

       7            Q.   There has not been any other construction of a

       8       nuclear power plant in the United States that has

       9       implemented the strategy that you are pursuing, which is

      10       to separate the C from the E and P; correct?  And just

      11       so the record is clear, to separate the construction

      12       from the engineering and procurement.

      13            A.   I believe in the Generation 2 plants, their

      14       existing plants, it was not uncommon to have a separate

      15       constructor from the engineering and procurement

      16       provider.

      17            Q.   And, but they were not done by the utility

      18       signing a separate contract.  Weren't they part of the

      19       overall contract that was signed between a utility and

      20       an EPC contractor, and then the EPC contractor would go

      21       out and sub the construction work?  Isn't that correct?

      22            A.   I believe that's a generalization that I

      23       couldn't attest to over the 100 projects that are

      24       currently operating in the United States.

      25            Q.   You talked with counsel about an offramp


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       187




       1       strategy.  FPL has not yet made a determination as to

       2       whether or not to build this nuclear power plant, Turkey

       3       Point 6 and 7, has it?

       4            A.   We're -- no, we have not made a definitive

       5       decision to go to construction, but we have made and are

       6       committed to obtaining a license, and then at the

       7       appropriate time committing to construction.

       8            Q.   When you sign an EPC contract, typically

       9       doesn't that take care of, of most of the major

      10       components that would be needed with respect to

      11       constructing a nuclear power plant?

      12            A.   An EPC contract could take many forms, and

      13       that's one of the things that we've learned as we've

      14       talked with Westinghouse/Shaw that, for example, as

      15       we've used EPC contracts to build West County Energy

      16       Center 1 and 2 and Turkey Point 5, those are fairly

      17       well-known technologies, very competitive environments

      18       for services and equipment, and we're able to use that

      19       EPC contract to provide a high level of risk management.

      20                 But in the nuclear world, in the market that

      21       we're in right now, as you mentioned before, the terms

      22       firm, fixed and float, it's really critical to

      23       understand what's firm and what's not and what's

      24       floating and what is not.  And what we're finding is

      25       that the distinction between EPC contracts that we have


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       188




       1       been offered and EPC contracts that we are familiar with

       2       is dramatically different in nuclear, that the risk

       3       mitigation offered by, historically offered by EPC

       4       contracts in other forms of generation are not

       5       translating to the EPC contracts that we're seeing for

       6       new nuclear.

       7            Q.   You don't have an EPC contract in place as we

       8       sit here today; correct?

       9            A.   That's correct.

      10            Q.   Okay.  And I -- you've been involved in

      11       developing power plants previously; correct?

      12            A.   Yes, sir.

      13            Q.   And even in the, what they used to call the

      14       merchant world or the competitive plant, you had some

      15       experience in that arena, did you not?

      16            A.   Yes, sir.

      17            Q.   Wouldn't you agree that as a general rule of

      18       thumb that there are a lot more projects that are

      19       announced than are actually built?

      20            A.   Yes.

      21            Q.   And counsel for SACE showed you a chart about

      22       the falloff in nuclear projects following Three Mile

      23       Island.  Don't you expect that there's going to be a

      24       similar, maybe not as dramatic, but a falloff in nuclear

      25       projects from the numbers announced as to those that


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       189




       1       will actually be built in this wave?

       2            A.   I think that's a very real possibility.  I

       3       think our project approach has been designed to make

       4       sure we're not one of those for a bad reason that we got

       5       overexposed or for a decision that we weren't in control

       6       of.

       7            Q.   And given the fact that you're keeping your

       8       options open, it's an offramp that projects fall out,

       9       you would agree that, that paying cash, 10 million plus

      10       dollars to secure a part of the nuclear power plant at

      11       this point, that that probably was premature; correct?

      12            A.   No.  I don't agree with that at all.  In fact

      13       --

      14            Q.   And just so the record is --

      15            A.   -- we carefully evaluated that and it was

      16       heavily scrutinized.  The reasons that we entered into a

      17       reservation agreement through Westinghouse with Japan

      18       Steel Works is because of their unique position as the

      19       sole provider of those heavy, ultra heavy forgings, and

      20       that condition has not changed.

      21            Q.   So, so there's one supplier in the whole world

      22       of these heavy nuclear forgings; is that right?

      23            A.   That's correct.

      24            Q.   And, and you had to pay $10 million to reserve

      25       that, notwithstanding the fact that the expectation is


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       190




       1       there will probably be less nuclear projects going

       2       forward than currently announced?

       3            A.   When we made the reservation in early 2008, we

       4       looked at the best information available, made that

       5       decision.  We still stand by that decision.  And in

       6       order to remove the likelihood of the project schedule

       7       being held up on that one singular item, we felt it wise

       8       to invest the 11 million in a reservation fee.  Other

       9       areas, long-lead procurement, we were able to defer

      10       those costs.

      11            Q.   And you were asked to pay another 30 million

      12       for certain long-lead item and you elected not to do

      13       that; correct?

      14            A.   No, sir.  We were not asked.  We went --

      15            Q.   Or you considered it?

      16            A.   We worked with, we worked with

      17       Westinghouse/Shaw to monitor the market and determine if

      18       it was necessary.  We determined it was not necessary.

      19            Q.   Just a question, I omitted to ask you this,

      20       with respect to your EP strategy as compared to the EPC

      21       strategy, have you quantified the amount of money that

      22       you think you might be able to ultimately save by

      23       enabling another engineering firm to become familiar

      24       with the AP 1000?

      25            A.   We have not done a quantitative analysis.  But


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       191




       1       in competitive environments, as we talked about earlier,

       2       looking at the rates between Black & Veatch/Zachry and

       3       Bechtel showing a 10 percent difference in rates, if you

       4       apply that to the large scale of the construction scope

       5       of the contract, 10 percent could be a dramatic savings.

       6            Q.   A few more, a few more questions and I think

       7       we'll be close to wrapping up.  You're familiar with the

       8       testimony of Mr., Mr. Sim; correct?  And you referenced

       9       an exhibit that he had put together previously in

      10       answering one of my questions; isn't that right?

      11            A.   That's correct.

      12            Q.   Okay.  In Mr. Sim's testimony, May 1, 2009,

      13       he's asked, "What were the results of the 2009

      14       feasibility analysis for Turkey Point 6 and 7?"  And he

      15       says, "The results of the analysis are presented in

      16       Exhibit SRS-5."  That was the exhibit you were referring

      17       to; is that right?

      18            A.   That sounds correct, subject to check.

      19            Q.   Would it help if I showed you a copy of it?

      20                 MR. MOYLE:  Could I approach?

      21                 CHAIRMAN CARTER:  Yes, you may approach.

      22       You're just going to use it for cross-examination

      23       purposes; correct?

      24                 MR. MOYLE:  That's right.

      25                 CHAIRMAN CARTER:  You may proceed.


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       192




       1       BY MR. MOYLE:

       2            Q.   Now in reviewing the testimony, I noted that

       3       Mr. Sim says this is the feasibility analysis results.

       4       Is, is that the extent of the, of the detailed analysis

       5       that has been done with respect to the feasibility of

       6       this project on a going-forward basis, the information

       7       that's reflected on the one-page document, Exhibit 5 to

       8       Mr. Sim's testimony?

       9            A.   Exhibit 5 is a summary of the economic

      10       analysis results.  These results are done in the same

      11       deliberate manner as our Ten-Year Site Planning process

      12       and require a number of computer models and other

      13       simulations to develop.  Yes, sir.

      14            Q.   Do you, do you see how -- do you think with

      15       respect to a detailed, detailed analysis of the

      16       long-term feasibility that a one-pager may not be viewed

      17       as significant or sufficient?

      18            A.   The -- I think Mr. Sim's testimony, Witness

      19       Sim's testimony is pretty complete.  It leverages an

      20       analytical process that was vetted before this

      21       Commission in 2008 and resulted in an affirmative need

      22       determination and maintains the same annual feasibility

      23       analysis we conducted last year.  I think it's quite

      24       complete.

      25            Q.   The -- you're aware that the rating agencies


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       193




       1       have expressed some concerns about the development of

       2       nuclear projects?

       3            A.   Yes, sir.

       4            Q.   Okay.  And you're also aware that one of the

       5       things that they have suggested to companies pursuing

       6       that is to explore strategic partnerships; isn't that

       7       right?

       8            A.   I understand.  Yes, sir.

       9            Q.   And there are five applications currently

      10       involving the technology, the 1000 technology in the

      11       country pending before the NRC; is that right?

      12            A.   I believe that's correct.  Yes, sir.

      13            Q.   Okay.  And two of them are out of the State of

      14       Florida; correct?

      15            A.   Correct.

      16            Q.   Given the, given the -- you've also heard the

      17       rating agencies refer to this as a bet-the-farm or

      18       bet-the-company proposition with respect to the

      19       magnitude of a nuclear plant investment?

      20            A.   I've heard the term.

      21            Q.   Okay.  Wouldn't you believe that it would be

      22       prudent to explore in earnest strategic partnerships to

      23       joint venture a nuclear project in the State of Florida?

      24            A.   Yes.  Actually I think there's a couple of

      25       things there.  You know, we are currently involved in


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       194




       1       discussions with other municipalities or municipal

       2       utilities and co-ops in the state.  I personally have

       3       hosted two workshops with these utilities to discuss

       4       what the form of partnership would be, and more

       5       importantly to discuss what value is brought to the

       6       table from a partner with FPL.

       7                 As you may know, our need determination

       8       demonstrated that FPL's customers have the capacity and

       9       need for 100 percent of the generation output.  So to

      10       dilute that 100 percent output away from our customers

      11       to another entity that would be a partner, we'd want to

      12       make sure that we carefully and objectively evaluate

      13       what the true benefit brought to the partnership by the

      14       other party.

      15            Q.   You're aware that the population projections

      16       for the State of Florida have fallen off recently?

      17            A.   Yes.

      18            Q.   And if those projections continue, that they

      19       could have an impact on your, your needed generation;

      20       correct?

      21            A.   Yes.  And that's a subject of our annual

      22       feasibility review.  And our experience has indicated

      23       that those can be temporary.  They're important to

      24       watch, but it is not our long-term expectation.

      25            Q.   You talked about exploring strategic


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       195




       1       partnerships with some municipalities and co-ops.  Have

       2       you explored any strategic partnerships with any other

       3       investor-owned utilities in the state?

       4            A.   I have not personally been involved in those.

       5       But I understand from our management's perspective that

       6       those would be entertained and everything is still on

       7       the table.

       8            Q.   Would, would it be -- to the extent that this

       9       Commission found that there was a lack of detailed

      10       information with respect to prudency, would a, would a

      11       docket which examined the needs of the State of Florida

      12       as a whole with respect to nuclear power plants make

      13       sense in your mind?

      14            A.   I believe that the -- my understanding of the

      15       Ten-Year Site Planning process that the Public Service

      16       Commission sponsors is one of those areas where both the

      17       utilities, or all the investor-owned utilities provide

      18       an annual Ten-Year Site Plan that's rolled up by Public

      19       Service Commission staff to look at from a statewide

      20       view, and that even some commentary from Florida

      21       Reliability Coordinating Council on the appropriateness

      22       of those issues are provided.  So I think that's being

      23       covered.

      24            Q.   From a consumer's perspective, you would agree

      25       that the costs incurred -- let's say that consumers take


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       196




       1       service from both Florida Power & Light and Progress

       2       Energy.  To the extent that you have two utility

       3       companies heading down the same track with respect to

       4       the same technology, that there potentially could be

       5       economies of scale that could be realized to the

       6       consumers if a strategic partnership were to be forged;

       7       correct?

       8            A.   I think those are the very types of benefits

       9       that we're looking to identify in our discussions with

      10       potential partners.

      11            Q.   Okay.  But those discussions have not taken

      12       place in any serious manner at this point that you're

      13       aware of?

      14            A.   I'm serious about everything I do, sir.

      15                 MR. MOYLE:  Okay.  Thank you, Mr. Chairman.

      16       That's all I have.

      17                 CHAIRMAN CARTER:  Thank you.  Commissioners,

      18       I'm going to go to staff, unless you have any questions

      19       right now.  Then I'll come back to the bench.

      20                 Staff?

      21                 MR. YOUNG:  No questions.  No questions.

      22                 CHAIRMAN CARTER:  Commissioners?  Commissioner

      23       Skop, you're recognized.

      24                 COMMISSIONER SKOP:  Thank you, Mr. Chairman.

      25                 Good morning, Mr. Scroggs.


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       197




       1                 THE WITNESS:  Good morning, sir.

       2                 COMMISSIONER SKOP:  Just a quick question on

       3       Page 14 of your prefiled testimony, beginning at Line 9.

       4       You discuss the internal and external audit of project

       5       management controls.  And I think also in your opening

       6       summary you mentioned adaptive project management.  Can

       7       you briefly explain what deficiencies, if any, or best

       8       practices have been implemented as a result of these

       9       audits?

      10                 THE WITNESS:  Yes, sir.  I'm assuming this is

      11       the March 2nd filed testimony?

      12                 COMMISSIONER SKOP:  Yes.  Your direct prefiled

      13       testimony on, beginning on --

      14                 THE WITNESS:  Let me find my place, please.

      15                 COMMISSIONER SKOP:  Okay.  All right.  That's

      16       fine.  And I'll just repeat the question.  It's Page 14,

      17       beginning at Line 9.

      18                 THE WITNESS:  Yes, sir.  It's in front of me.

      19       Thank you.

      20                 COMMISSIONER SKOP:  Okay.  All right.

      21                 THE WITNESS:  Yes.  We have a number of

      22       internal and external audits that really I see them as

      23       helping management make sure that we're doing everything

      24       that we need to be doing to demonstrate the prudent and

      25       responsible management of the project.  Some of the


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       198




       1       things that we have identified in these processes is

       2       documentation of our decision-making process and

       3       documentation of some of the more mundane things that

       4       could be turned into -- like a checklist for travel, a

       5       checklist for certain decisions that are made routinely

       6       so that we know and can demonstrate that we're doing

       7       things by the book every time instead of relying on, you

       8       know, my testimony or some other individual's testimony

       9       that, you know, we do it.  Some of the suggestions from

      10       these audits have been to increase the documentation.

      11                 COMMISSIONER SKOP:  All right.  Thank you.

      12       And if I could also turn your attention to Page 17 of

      13       your prefiled testimony, generally Lines 15 through 23.

      14                 THE WITNESS:  Yes.

      15                 COMMISSIONER SKOP:  Okay.  And you discuss the

      16       improved processes for sole source procurement.  And,

      17       again, I think the Commission last year during this

      18       proceeding, some issues arose with respect to the amount

      19       of documentation that was resultant from sole source or

      20       single source selection.  Can you just briefly discuss

      21       the process improvements that FPL has undertaken on a

      22       year-to-year basis?

      23                 THE WITNESS:  Yes, sir.  Following our reviews

      24       last year, we took back and kind of debriefed, you know,

      25       what can we do better?  I think one of the presumptions


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       199




       1       that we made in the process of doing sole source

       2       justifications was that it was a discussion between a

       3       knowledgeable presenter and a knowledgeable receiver.

       4       And that was okay for the process, but it didn't leave a

       5       good trail to demonstrate all the information that go

       6       into decisions like that.  So we decided that we would

       7       be more extensive in our description so that a third

       8       party could pick up the sole source justification,

       9       understand what it meant, understand through plain

      10       English the decision process and what was considered to

      11       come to that decision.  So we took that on as a, as an

      12       effort and an initiative.  We had training with all the

      13       project management staff, the process control staff, and

      14       then we implemented those changes.  As new sole source

      15       or single source justifications came up, we, I think you

      16       will see a marked improvement in detail for those

      17       justifications this year.

      18                 COMMISSIONER SKOP:  Thank you.

      19                 CHAIRMAN CARTER:  Anything further from the

      20       bench?

      21                 Ms. Cano, redirect?  Or Mr. Anderson,

      22       redirect?

      23                 MR. ANDERSON:  Just a few questions, thank

      24       you.

      25                         REDIRECT EXAMINATION


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       200




       1       BY MR. ANDERSON:

       2            Q.   Mr. Scroggs, Mr. Davis used the word slippage

       3       in reference to FPL's schedule changes for filing the

       4       combined operating license application and FPL's

       5       estimate of when it would enter into or not enter into

       6       an EPC contract.  Do you remember those questions?

       7            A.   Yes, sir, I do.

       8            Q.   Focusing on the word slippage, were FPL's

       9       actions an accident or the result of management

      10       decisions?

      11            A.   The result of specific management decision

      12       vetted with senior management and determined to be of

      13       benefit to our customers to revise the schedule.

      14            Q.   Mr. Davis also asked you some questions about

      15       NRC schedule changes.  Do you recall those?

      16            A.   Yes, sir.

      17            Q.   Are NRC schedule changes unexpected in the

      18       context of new nuclear plant development?

      19            A.   No, they're not.

      20            Q.   Please describe FPL's management approach to

      21       NRC's schedule changes in those considerations.

      22            A.   Our management approach is to maintain a very

      23       strong dialogue with the NRC to understand the issues

      24       that they have.  They have resource issues from time to

      25       time, as well as the technical issues and specific


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       201




       1       issues associated with our application may require them

       2       to reallocate.  So an open and detailed communication

       3       with the NRC is the best opportunity we have for making

       4       sure we understand as early as possible what any

       5       schedule changes might be.

       6            Q.   Mr. Moyle asked you some questions about the

       7       selection of BVZ to perform a scope of work for Turkey

       8       Point 6 and 7.  Do you recall that?

       9            A.   Yes, sir.

      10            Q.   Could you just give us a quick overview about

      11       why FPL selected BVZ and how that selection benefited

      12       customers?

      13            A.   First off, FPL selected BVZ because they're a

      14       qualified engineering service provider and a well

      15       respected national and international engineering firm.

      16       They could provide and have provided excellent value for

      17       the work that they've accomplished.

      18                 In addition, we look forward to trying to

      19       develop the option to save the customers even more money

      20       through competitive bidding on some or all of the

      21       construction scope of this project.  To the extent that

      22       a small amount of construction could be carved out and

      23       independently contracted for away from the power plant

      24       main body contract, there'd be small benefits.  To the

      25       extent that that can be more extensive, they could be


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       202




       1       much larger.

       2            Q.   And following up on what Commissioner Skop

       3       asked about, did you follow your improved processes and

       4       procedures for single source justification for that BVZ

       5       retention?

       6            A.   Yes, sir, we have.

       7            Q.   And did that assessment include quantitative

       8       analysis as well as descriptions of qualifications and

       9       all those kinds of things?

      10            A.   Yes.

      11            Q.   And did FPL fully comply with the single and

      12       sole source procedures?

      13            A.   Yes, we have.

      14            Q.   Was it properly approved within the company

      15       pursuant to those procedures?

      16            A.   Yes, it was.

      17                 MR. ANDERSON:  We have no further questions.

      18       Thanks.

      19                 CHAIRMAN CARTER:  Exhibits?

      20                 MR. ANDERSON:  I'm just turning to that page,

      21       Commissioner.

      22                 CHAIRMAN CARTER:  Okay.  Start on Page 4 of

      23       the Comprehensive Exhibit List.

      24                 MR. ANDERSON:  Thank you.  FPL offers Exhibits

      25       on staff's exhibit list 4 through 12 and 13, 16 -- 13


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       203




       1       through 16 into evidence.

       2                 CHAIRMAN CARTER:  Are there any objections?

       3       Without objection, show it done.

       4                 (Exhibits 4 through 16 admitted into the

       5       record.)

       6                 Let's go to the back pages.  Exhibit Number

       7       130.

       8                 MR. DAVIS:  131.

       9                 MS. HELTON:  I think 130, Mr. Chairman, was

      10       the exhibit that Ms. Triplett had mentioned that had

      11       been somehow not listed properly.  So maybe when

      12       Progress comes up, that would be the appropriate time to

      13       address 130.

      14                 CHAIRMAN CARTER:  Oh, okay.  We'll put a hold

      15       on that.  That's --

      16                 MR. YOUNG:  Yes, sir.

      17                 CHAIRMAN CARTER:  That's out of sequence.

      18       Okay.

      19                 131, Mr. Davis.

      20                 MR. DAVIS:  Yes.  SACE offers 131 into

      21       evidence.

      22                 CHAIRMAN CARTER:  Are there any objections?

      23                 MR. ANDERSON:  FPL asks that, with counsel's

      24       permission, perhaps we would put Page 9 of that exhibit

      25       into evidence.  We're willing to do that on a public


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       204




       1       basis.

       2                 MR. DAVIS:  Since that's all we asked about,

       3       that's fine.  And the cover sheet, too, I guess.

       4                 MR. ANDERSON:  We'd be fine with that.

       5                 CHAIRMAN CARTER:  Okay.  So let's do that.

       6       Without objection, Exhibit 131 with the modification,

       7       there's the cover page and --

       8                 MR. DAVIS:  Although I believe -- I'm sorry.

       9       I believe that Mr. Moyle has some questions about other

      10       pages.

      11                 MR. MOYLE:  Yeah.  If we could have the whole

      12       exhibit go in.  I asked him questions on the

      13       confidential piece.

      14                 CHAIRMAN CARTER:  No.  No.  You asked him on

      15       the, you asked him about some of the headings.

      16                 MR. MOYLE:  No.  I asked him on Page 31 --

      17                 CHAIRMAN CARTER:  On Page 12, you asked him on

      18       Page 12.

      19                 MR. MOYLE:  My copy says 31.

      20                 MS. HELTON:  Mr. Chairman, I think Mr. Moyle

      21       did also ask some questions on Page 31 of the exhibit,

      22       what's in the left-hand corner of Page 31.

      23                 CHAIRMAN CARTER:  I was trying to go in order.

      24                 MS. HELTON:  Oh, I'm sorry.

      25                 CHAIRMAN CARTER:  You did ask about Page 12;


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       205




       1       right?

       2                 MR. DAVIS:  Mr. Chair, if I could retract my

       3       agreement to just carve out the two pages and suggest

       4       that we do place the whole --

       5                 CHAIRMAN CARTER:  I'm going to withhold

       6       admission on this.  You guys get with staff during the

       7       break on it.

       8                 MR. ANDERSON:  Yes, sir.

       9                 CHAIRMAN CARTER:  Not entered at this point in

      10       time.

      11                 MR. DAVIS:  And, Mr. Chair --

      12                 CHAIRMAN CARTER:  132.

      13                 MR. DAVIS:  -- SACE would offer 132 into

      14       evidence.

      15                 CHAIRMAN CARTER:  Are there any objections?

      16                 MR. ANDERSON:  No.

      17                 CHAIRMAN CARTER:  Without objection, show it

      18       done.

      19                 (Exhibit 132 admitted into the record.)

      20                 133.

      21                 MR. DAVIS:  SACE offers 133 into evidence.

      22                 CHAIRMAN CARTER:  Any objections?

      23                 MR. ANDERSON:  No.

      24                 CHAIRMAN CARTER:  Without objection, show it

      25       done.


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       206




       1                 (Exhibit 133 admitted into the record.)

       2                 134.

       3                 MR. DAVIS:  SACE offers 134 into evidence.

       4                 CHAIRMAN CARTER:  Are there any objections?

       5                 MR. ANDERSON:  No.

       6                 CHAIRMAN CARTER:  Without objection, show it

       7       done.

       8                 (Exhibit 134 admitted into the record.)

       9                 Okay.  At the break I would suggest the

      10       parties get together with staff on this confidential

      11       Exhibit Number 131 and we'll deal with that when we come

      12       back.

      13                 Call your next witness.  Thank you.

      14                 MR. ANDERSON:  FPL calls Mr. Rajiv Kundalkar

      15       as its next witness.

      16                 CHAIRMAN CARTER:  Okay.  Commissioners, for

      17       planning purposes, and also to the parties, we're going

      18       to get back, we'll get back on our schedule where we do

      19       lunch from 1:00 to 2:15.  I was hoping that we'd have,

      20       we would have done more than one witness by now.  So

      21       we'll probably go tonight until at least 7:00, and we'll

      22       see where we are tomorrow and we'll probably go a little

      23       longer than that.  So we've only got four days and we've

      24       got two cases and we're going to get it done.

      25                 Mr. Anderson.


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       207




       1                 MR. ANDERSON:  Thank you.

       2                          RAJIV S. KUNDALKAR

       3       was called as a witness on behalf of Florida Power &

       4       Light Company and, having been duly sworn, testified as

       5       follows:

       6                          DIRECT EXAMINATION

       7       BY MR. ANDERSON:

       8            Q.   Good afternoon, Mr. Kundalkar.

       9            A.   Good afternoon.

      10            Q.   You've been sworn as a witness, sir?

      11            A.   Yes, sir.

      12            Q.   Please tell us your name and your business

      13       address.

      14            A.   My name is Rajiv S. Kundalkar.  I'm employed

      15       with Florida Power & Light Company.  My business address

      16       is 700 Universe Boulevard, Juno Beach, Florida.

      17            Q.   What's your position with the company?

      18            A.   I'm Vice President in the nuclear division

      19       responsible for organizational (phonetic) support.

      20            Q.   Have you prepared and caused to be filed 32

      21       pages of prefiled direct testimony in this proceeding on

      22       March 3, 2009?

      23            A.   Yes, I have.

      24            Q.   And 24 pages of prefiled direct testimony on

      25       May 1, 2009?


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       208




       1            A.   Yes, I have.

       2            Q.   There have been some errata filed also?

       3            A.   That is correct.

       4            Q.   Other than the errata, do you have any other

       5       changes to your testimony?

       6            A.   Yes, I do have two changes.  In my March

       7       testimony on Page 1, on Line 12, my new title is Vice

       8       President, Organizational Support.  And on Line 15 some

       9       of my responsibilities are nuclear fleet licensing,

      10       nuclear fleet performance improvement and nuclear fuel

      11       procurement and core design.

      12            Q.   Any other changes?

      13            A.   I have a similar change in my March (sic.)

      14       testimony on Page 1, Line 12.  And my title is Vice

      15       President, Organizational Support.  Those are the only

      16       two changes --

      17                 CHAIRMAN CARTER:  You mean in your May; is

      18       that right?  You just did March, so you're into the May

      19       testimony now; correct?

      20                 THE WITNESS:  Pardon me.  The second change

      21       was in the May testimony on Page 1, Line 12, Vice

      22       President, Organizational Support.

      23       BY MR. ANDERSON:

      24            Q.   If I asked you the same questions contained in

      25       your prefiled direct testimony, would your answers be


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       209




       1       the same?

       2            A.   Yes, they would be.

       3                 MR. ANDERSON:  FPL asks that the prefiled

       4       direct testimony be inserted into the record as though

       5       read.

       6                 CHAIRMAN CARTER:  The prefiled testimony of

       7       the witness will be inserted into the record as though

       8       read.

       9       BY MR. ANDERSON:

      10            Q.   You are sponsoring some exhibits?

      11            A.   Yes, I am.

      12            Q.   For March, this is RSK-1 to RSK-5; right?

      13            A.   That is correct.

      14            Q.   For May, it's RSK-1 to RSK-9; correct?

      15            A.   That is correct.

      16                 MR. ANDERSON:  Mr. Chairman, I would note that

      17       these have been premarked as Exhibits 17 to 21 and 22 to

      18       29 on staff's Comprehensive Exhibit List.

      19                 CHAIRMAN CARTER:  For the record, show it

      20       done.

      21                 MR. ANDERSON:  Thank you.

      22                 (Exhibits 17 through 29 marked for

      23       identification.)

      24

      25


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       267




       1       BY MR. ANDERSON:

       2            Q.   You've prepared a summary?

       3            A.   Yes, I have.

       4            Q.   Please provide your summary to the Commission.

       5            A.   Thank you.  And good afternoon, Chairman

       6       Carter, Commissioners.  My testimony describes how FPL's

       7       team is safely and cost-effectively implementing power

       8       uprates at St. Lucie and Turkey Point power plants.

       9       When completed, the uprates will provide Florida's

      10       customers with more than 400 megawatts of additional

      11       clean and zero emission energy without expanding the

      12       footprint of these power plants.

      13                 As planned, FPL's 2008 work focused on nuclear

      14       engineering analyses and design supporting these uprates

      15       at the nuclear units.  This work was performed in 2008

      16       in order for FPL to meet its schedules for the required

      17       submission (phonetic) of the Nuclear Regulatory

      18       Commission, NRC, and to prepare the designs of equipment

      19       upgrades for the upcoming planned outages.

      20                 Much of FPL's 2008 actual costs of

      21       approximately $100 million were incurred for competitive

      22       procurement of goods, services and long, long-lead

      23       equipment from well qualified vendors at reasonable

      24       costs.  Some of the examples of these are shown in

      25       pictures behind me.  They show pictures of a high


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       268




       1       pressure turbine rotor and a moisture separator

       2       reheater, some of the types of components we would be

       3       changing in our power plants.  The pictures also list

       4       the scope and magnitude of the equipment being changed

       5       out in our power plants.

       6                 All of the 2008 uprate work as well as the

       7       actual and estimated costs for the '09 and

       8       2010 projected costs and the planning that was performed

       9       used FPL's well established and highly effective project

      10       management processes.  These are made up of nuclear

      11       policies and procedures that govern our day-to-day

      12       business.  The effectiveness of these processes has been

      13       demonstrated through successful completion of a number

      14       of major projects at our, at our nuclear power plants.

      15                 In short, FPL is implementing the appropriate

      16       project scope in the required sequence using the right

      17       resources to meet the project goals of generating

      18       approximately greater than 400 megawatts of clean,

      19       reliable electricity by year 2012 for the benefit of

      20       Florida's customers.  And this concludes my summary,

      21       Chairman Carter.

      22                 CHAIRMAN CARTER:  Thank you.

      23                 Mr. McGlothlin.

      24                 MR. McGLOTHLIN:  I'll have some questions when

      25       the witness returns for rebuttal.  I have no questions


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       269




       1       right now.

       2                 CHAIRMAN CARTER:  Okay.  Mr. Jacobs.

       3                 MR. JACOBS:  Mr. Chairman, no questions from

       4       SACE at this time.

       5                 CHAIRMAN CARTER:  Mr. Moyle.

       6                 MR. MOYLE:  No questions.

       7                 CHAIRMAN CARTER:  Staff.

       8                 MR. YOUNG:  No questions.

       9                 CHAIRMAN CARTER:  Commissioners?  Commissioner

      10       Skop, you're recognized.

      11                 COMMISSIONER SKOP:  Just a quick question.

      12       Even with my glasses -- my eyes must not be working too

      13       well -- but what does the one exhibit on the far left

      14       represent?  I can't even read that title from here.

      15                 THE WITNESS:  The exhibit on the far left

      16       shows the new moisture separator reheater, the two

      17       bundle (phonetic) portion of the moisture separator

      18       reheater.  And there will be a larger enclosure in which

      19       this moisture -- the two bundle will be inserted.  This

      20       is one of the components on the secondary side of the

      21       plant so that the turbine cycle operates more

      22       efficiently.

      23                 COMMISSIONER SKOP:  Okay.  Thank you.

      24                 CHAIRMAN CARTER:  Anything further from the

      25       bench.  I assume there's no redirect.


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       270




       1                 MR. ANDERSON:  That's correct.  That's

       2       correct.  We'd offer the exhibits.

       3                 CHAIRMAN CARTER:  Exhibits?

       4                 MR. ANDERSON:  We offer 17 to 21 and 22 to 29.

       5                 CHAIRMAN CARTER:  Are there any objections?

       6       Without objection, show it done.

       7                 (Exhibits 17 through 29 admitted into the

       8       record.)

       9                 Call your next witness.

      10                 MS. CANO:  FPL calls Dr. Steven Sim.

      11                 CHAIRMAN CARTER:  Steven Sim.

      12                            STEVEN R. SIM

      13       was called as a witness on behalf of Florida Power &

      14       Light Company and, having been duly sworn, testified as

      15       follows:

      16                          DIRECT EXAMINATION

      17       BY MS. CANO:

      18            Q.   Good afternoon, Dr. Sim.

      19            A.   Good afternoon.

      20            Q.   Have you been sworn?

      21            A.   Yes, I have.

      22            Q.   Would you please state your name and business

      23       address for the record?

      24            A.   My name is Steve Sim.  I work at 9250 West

      25       Flagler Street, Miami, Florida Power & Light.


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       271




       1            Q.   By whom are you employed and in what capacity?

       2            A.   By Florida Power & Light as a Senior Manager

       3       in Integrated Resource Planning.

       4            Q.   Did you prepare and cause to be filed on

       5       May 1st 15 pages of prefiled direct testimony in this

       6       proceeding?

       7            A.   Yes, I did.

       8            Q.   And did you also prepare and cause to be filed

       9       an errata to your direct testimony?

      10            A.   Yes.

      11            Q.   Do you have any other changes or revisions to

      12       make to your testimony?

      13            A.   No, I do not.

      14            Q.   With the errata, if I were to ask you the same

      15       questions contained in your prefiled direct testimony

      16       today, would your answers be the same?

      17            A.   Yes, they would.

      18                 MS. CANO:  Chairman Carter, I ask that the

      19       prefiled direct testimony of Dr. Sim be inserted into

      20       the record as though read.

      21                 CHAIRMAN CARTER:  The prefiled testimony of

      22       the witness will be inserted into the record as though

      23       read.

      24       BY MS. CANO:

      25            Q.   Are you also sponsoring exhibits to your


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       272




       1       testimony?

       2            A.   Yes, I am.

       3            Q.   And do those consist of SRS-1 to SRS-5?

       4            A.   Yes.

       5                 MS. CANO:  Mr. Chairman, I would note that

       6       these have been premarked for identification as Numbers

       7       30 to 34 on staff's Comprehensive Exhibit List.

       8                 CHAIRMAN CARTER:  30 to 34.  Thank you.

       9                 (Exhibits 30 to 34 marked for identification.)

      10

      11

      12

      13

      14

      15

      16

      17

      18

      19

      20

      21

      22

      23

      24

      25


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       288




       1       BY MS. CANO:

       2            Q.   Have you prepared a summary of your direct

       3       testimony?

       4            A.   Yes, I have.

       5            Q.   Would you please provide that at this time?

       6            A.   Yes, I will.

       7                 Good afternoon, Chairman Carter and

       8       Commissioners.  FPL's 2009 economic analyses for both

       9       the nuclear uprates in Turkey Point 6 and 7 are based on

      10       a scenario approach that includes a number of updated

      11       assumptions, including but not limited to the load

      12       forecast, the fuel cost forecast and environmental

      13       compliance cost forecast.

      14                 As is usually the case, some annual changes in

      15       the assumptions will favor new nuclear capacity and

      16       other assumption changes do not.  And, as in prior

      17       economic analyses of these new nuclear capacity options,

      18       FPL's 2009 analyses directly under (phonetic)

      19       uncertainty by utilizing three fuel cost forecasts and

      20       four environmental compliance cost forecasts, to examine

      21       in total nine scenarios of fuel and environmental

      22       compliance costs.

      23                 In regard to the nuclear uprates, the 2009

      24       economic analysis approach for the nuclear uprates is

      25       unchanged.  We compared a resource plan with nuclear


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       289




       1       uprates to a resource plan without the nuclear uprates.

       2       The two resource plans were compared on the basis of

       3       cumulative present value of revenue requirements or

       4       CPVRR that identifies the resource plan with the lowest

       5       cost to FPL's customers.  The resource plan with nuclear

       6       uprates is projected to result in lower CPVRR costs than

       7       the resource plan without nuclear uprates in all of nine

       8       scenarios.

       9                 In regard to Turkey Point 6 and 7, the 2009

      10       economic analysis approach for Turkey Point 6 and 7 is

      11       also unchanged.  This approach is to first compare a

      12       resource plan with Turkey Point 6 and 7 but with no

      13       capital costs for new nuclear units versus a resource

      14       plan without Turkey Point 6 and 7 and with a comparable

      15       amount of combined cycle capacity.  The two plans are

      16       then compared on a CPVRR basis.

      17                 FPL then determines the breakeven capital

      18       costs for Turkey Point 6 and 7 that would allow the

      19       CPVRR cost for the two resource plans to be identical

      20       for each of the nine scenarios.  These breakeven capital

      21       costs are then compared to FPL's nonbinding estimated

      22       capital cost range of $3,108 per kW to $4,540 per kW in

      23       2007 dollars.

      24                 The calculated breakeven capital costs for

      25       Turkey Point 6 and 7 are projected to be above this


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       290




       1       estimated capital cost range in eight of the nine

       2       scenarios, meaning that the cost of Turkey Point 6 and 7

       3       could be above and, in many cases, well above this

       4       nonbinding capital cost range and Turkey Point 6 and 7

       5       would still be cost effective.

       6                 In the ninth scenario that consists of low

       7       fuel and low environmental compliance costs the

       8       calculated breakeven capital costs are projected to be

       9       within this estimated capital cost range and near the

      10       upper end of the range.

      11                 In conclusion, Commissioners, both the nuclear

      12       uprates in Turkey Point 6 and 7 are still projected to

      13       be solidly cost-effective resource additions for FPL's

      14       customers.  Therefore, the results of the 2009 economic

      15       analyses support the feasibility of continuing both

      16       nuclear projects.  Thank you.

      17                 MS. CANO:  We tender the witness for cross

      18       examination.

      19                 CHAIRMAN CARTER:  Mr. McGlothlin.

      20                          CROSS EXAMINATION

      21       BY MR. McGLOTHLIN:

      22            Q.   Sir, during your summary you indicated that

      23       the range of something like 3,100 to 4,000 plus dollars

      24       was expressed in 2007 dollars; correct?

      25            A.   That's correct.


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       291




       1            Q.   Is that because the estimate was prepared in

       2       2007?

       3            A.   Essentially, yes.

       4                 MR. McGLOTHLIN:  No further questions.

       5                 CHAIRMAN CARTER:  Thank you, Mr. McGlothlin.

       6                 Mr. Davis.

       7                 MR. DAVIS:  Mr. Chair, we'd like to reserve

       8       our cross examination for rebuttal for this witness.

       9                 CHAIRMAN CARTER:  Okay.  Mr. Moyle, you're

      10       recognized.

      11                 MR. MOYLE:  Thank you.  I have a few

      12       questions.

      13                          CROSS EXAMINATION

      14       BY MR. MOYLE:

      15            Q.   Good afternoon.  Good to see you again.

      16            A.   Good afternoon.

      17            Q.   In your direct testimony you looked at a

      18       number of conditions that, that are changing, and I know

      19       in some testimony at some point FPL took the position

      20       that we're not going to let changes and assumptions, you

      21       know, drive the ultimate decision.  But you would agree

      22       that they are important to review; correct?  Natural gas

      23       assumptions, growth assumptions, things like that.

      24            A.   Well, I think I would have to first disagree

      25       with your premise that FPL has decided that assumptions


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       292




       1       won't change our decision.  I think we continually

       2       update assumptions and, in our analyses, and utilize

       3       them to the fullest extent possible in trying to

       4       determine the long-term feasibility analysis of both

       5       nuclear projects.

       6            Q.   Okay.  And I -- maybe I wasn't clear in that.

       7       I thought there was testimony that said, you know, we're

       8       not going to make a no-go -- no-go or go decision based

       9       on, you know, an assumption that may have altered from

      10       one year as compared to another.  This is a long-range

      11       project, we're taking a long-range view on it.  We'll be

      12       mindful of them, but it's not going to dictate a

      13       decision.  Is that generally accurate?

      14            A.   Again, I'm not quite sure I can agree with

      15       that.  We're not at a point of whether -- where we are

      16       ready to make a decision in regard to construction of

      17       these units.  We are taking into account fully updated

      18       assumptions for a wide variety of forecasts and other

      19       assumptions that we utilize in our economic analyses.

      20            Q.   Okay.  Let's talk about, for a minute about

      21       some of these assumptions.  Your forecast summer peak

      22       load, that is lower compared to 2008.  Your 2009

      23       forecast is lower as compared to 2008; correct?

      24            A.   That's correct.

      25            Q.   Okay.  And that would lower the economic


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       293




       1       benefits for additional nuclear capacity; correct?

       2            A.   If that were the sole change to the

       3       assumptions from 2008, then generally, yes, the

       4       cost-effectiveness of the new nuclear projects would be

       5       diminished to some degree.

       6            Q.   Okay.  And the forecast uranium costs, those

       7       have gone up from 2008 as compared to 2009; correct?

       8            A.   That is correct.

       9            Q.   Okay.  And that would also work against the

      10       cost-effectiveness of the Turkey Point 6 and 7 projects,

      11       that forecast; correct?

      12            A.   To a small degree because the uranium cost is

      13       relatively small to begin with and the cost increase on

      14       an already small cost number is also almost negligible.

      15       But, yes, the direction would be towards it being less

      16       cost-effective.

      17            Q.   Okay.

      18            A.   Again, if it were the only assumption in

      19       question, which it is not.

      20            Q.   You also forecast natural gas prices, and

      21       there's lower natural gas prices forecast in years 2030

      22       to 2040 than was utilized in the 2008 analysis; correct?

      23            A.   Yes.  They were higher in certain years, the

      24       mid-term years.  They were lower in the, some of the

      25       beginning years and lower in the latter years, as you've


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       294




       1       indicated.

       2            Q.   Okay.  And with respect to Turkey Point 6 and

       3       7, those are going to be operational in the years 2030

       4       through 2040; correct?

       5            A.   Actually they will become operational

       6       according to the schedule in 2018 and 2020 and will

       7       therefore be operating in the years in which the nearer

       8       term projection of natural gas costs are higher.  They

       9       will also be operating in these latter years when the

      10       projected natural gas costs are lower.

      11            Q.   Okay.  And my question simply was to focus on

      12       2030 to 2040 and confirm that the Turkey Point 6 and 7

      13       will be operating in that time frame.  Could you confirm

      14       that, please?

      15            A.   Can you break the question down a bit, please?

      16            Q.   Sure.  Turkey Point 6, is it going to, is it

      17       projected to be operating from the years 2030 to 2040?

      18            A.   Yes.

      19            Q.   Okay.  Turkey Point 7, is it projected to be

      20       operating in the years 2030 to 2040?

      21            A.   Yes.  Both units will be operating within that

      22       ten-year time frame, but they will also be operating in

      23       years prior and years after that ten-year time frame.

      24            Q.   We hope so, if they're, if they're built.

      25                 The question I wanted to ask you is with


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       295




       1       respect to the natural gas price forecast for those

       2       years, the price forecast is for lower natural gas

       3       prices in the 2030 to 2040 time range; correct?

       4            A.   In regard to natural gas commodity costs, that

       5       would be true.

       6            Q.   Okay.

       7            A.   In regard to natural gas firm transportation

       8       costs, the costs will be higher than what was projected

       9       in either our '07 analysis or our '08 analysis.

      10            Q.   Right.  And I asked you about gas, natural gas

      11       prices, not the, not the transportation component.  So

      12       let's just focus on the natural gas prices at this

      13       point, if we can.

      14            A.   Fine.  I was trying to give a complete answer

      15       for both components of natural gas prices.  You had not

      16       indicated commodity or gas transportation costs.

      17            Q.   Okay.  You don't contract out for firm

      18       transportation 20 years out in advance, do you?

      19            A.   On occasion I believe that we have.

      20            Q.   Isn't it true that with respect to the

      21       forecast for natural gas prices trending downward from

      22       2008 to 2009 that that has an incremental admittedly but

      23       an incremental negative effect on the proposed Turkey

      24       Point 6 and 7 project?

      25            A.   I would disagree.  The units will not be built


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       296




       1       until, or will not go into operation until 2018 or 2020.

       2       The fact that natural gas prices would have gone down

       3       from '08 to '09 or whether they would have gone up from

       4       '08 to '09 really is, has no direct impact on what

       5       natural gas prices will be starting in 2018.

       6            Q.   Part of your testimony talks about the

       7       feasibility for Turkey Point 6 and 7; correct?

       8            A.   That's correct.

       9            Q.   Okay.  You're familiar with the Commission

      10       rule that indicates by May 1st of each year a utility

      11       must submit for Commission review and approval a

      12       detailed analysis of the long-term feasibility of

      13       completing the power plant; correct?

      14            A.   I'm generally aware of it.  Yes.

      15            Q.   Okay.  Can you show me in your testimony where

      16       that long -- where that detailed analysis can be found?

      17            A.   The summary of the results of the detailed

      18       feasibility analysis are found on SRS-5.

      19            Q.   And that's the document that shows nine

      20       scenarios; is that correct?

      21            A.   That is correct.

      22            Q.   And it's your testimony and your belief that

      23       this one-page document you believe is sufficient for

      24       meeting the requirements of the rule to provide a

      25       detailed analysis of the long-term feasibility of


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       297




       1       completing the power plant?

       2            A.   I believe that this page accurately summarizes

       3       a very detailed analysis of nine different scenarios

       4       covering a period from 2009 through 2060 of a resource

       5       plan with the new nuclear units and a resource plan

       6       without the nuclear units with competing combined cycle

       7       capacity.  Yes.

       8            Q.   And the capital costs used in this were not

       9       current capital costs; correct?

      10            A.   I disagree.  The capital costs for the

      11       combined cycle unit were the most up-to-date capital

      12       costs that we had for that type of capacity.  And the

      13       capital cost we used for the nonbinding capital cost

      14       estimate for new nuclear units was, was considered at

      15       the time to be still applicable for this analysis.  We

      16       had no better numbers --

      17            Q.   And what year were --

      18            A.   -- as Mr. Scroggs had testified a bit earlier

      19       this morning.

      20            Q.   And what year were your capital costs for the

      21       nuclear projections?

      22            A.   I believe that those costs were developed

      23       around 2007.  They've been reviewed each year since in

      24       our 2008 feasibility analysis.  And I personally called

      25       Mr. Scroggs this year to discuss whether or not they


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       298




       1       still remain viable and the best estimates possible, and

       2       he assured me that they were.  Therefore, I consider

       3       them to be the most up-to-date capital cost estimates

       4       that we have for the new units.

       5            Q.   You would agree that in trying to ascertain

       6       market prices it's better to test a market at a point in

       7       time closer to, say, providing testimony than relying on

       8       data that's two years old, would you not?

       9            A.   Not if the cost estimate from two years ago

      10       was still suitable or adequate today for purposes of the

      11       analysis.  And that's what FPL believes those numbers

      12       represent, the best up-to-date estimates of the capital

      13       cost to the new nuclear units.

      14            Q.   You would agree that the market for nuclear

      15       components, nuclear construction, EPC contracts, that

      16       given the passage of time, that that market changes;

      17       correct?

      18            A.   I think you're running a bit out of my range

      19       of experience here in regard to components, cost

      20       components for nuclear units.  I believe either

      21       Mr. Scroggs and perhaps Mr. Reed would be a better one

      22       to address those questions to.

      23                 MR. MOYLE:  Okay.  Thank you.  That's, that's

      24       all I have.

      25                 COMMISSIONER EDGAR:  Are there questions from


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       299




       1       staff for this witness?

       2                 MR. YOUNG:  No questions.

       3                 COMMISSIONER EDGAR:  No questions.

       4                 Commissioners?  No questions.

       5                 Redirect.

       6                 MS. CANO:  Just one redirect.  Thank you.

       7                         REDIRECT EXAMINATION

       8       BY MS. CANO:

       9            Q.   Dr. Sim, Mr. Moyle asked you to point to where

      10       the detailed analyses was in your testimony, and you

      11       said that SRS-5 contained the summary of the results of

      12       that analysis.  Do you remember that question?

      13            A.   Yes, I do.

      14            Q.   Would you please briefly describe the analyses

      15       and the process that lead up to the results shown in

      16       SRS-5?

      17            A.   Yes, I'll be happy to.

      18                 Commissioners, the actual analysis looks at a

      19       very lengthy time period from 2009 through 2060 of two

      20       resource plans in which we analyze the costs over all of

      21       those years.  It involves a variety of computer models,

      22       a variety of assumptions and forecasts, and involves

      23       first a step in which we calculate the cumulative

      24       present value revenue requirement cost for both of the

      25       resource plans, but assuming zero capital cost for


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       300




       1       nuclear units.  We then go into those differentials in

       2       CPVRR between the two plans for each one of the nine

       3       scenarios of fuel and environmental compliance costs and

       4       calculate separately a breakeven capital cost so that

       5       the cost of, the CPVRR cost of the two plants will be

       6       identical.

       7                 So what we're looking at for each one of the

       8       nine scenarios is a very detailed analysis essentially

       9       along the same lines as the analysis that we come before

      10       you with when we are seeking a need determination for a,

      11       an individual power plant.

      12                 MS. CANO:  Thank you.  No further questions.

      13                 COMMISSIONER EDGAR:  Okay.  Let's take up the

      14       exhibits.  Can you point me to the numbers?

      15                 MR. YOUNG:  Madam Chair, it would be starting

      16       with Number 30 on Page 7.

      17                 COMMISSIONER EDGAR:  Thank you.  So we are

      18       looking for this witness at exhibits previously marked

      19       30 through 34.

      20                 MS. CANO:  34.  FPL moves those.  Thank you.

      21                 COMMISSIONER EDGAR:  Okay.  Any objection?

      22       Hearing none, Exhibits 30 through 34 are entered into

      23       the record.

      24                 (Exhibits 30 through 34 admitted into the

      25       record.)


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       301




       1                 Thank you very much.  You're excused for the

       2       time being.

       3                 THE WITNESS:  Thank you.

       4                 COMMISSIONER EDGAR:  And we can move to the

       5       next witness.

       6                 MR. ANDERSON:  FPL calls Winnie Powers as its

       7       next witness.

       8                 CHAIRMAN CARTER:  You may proceed.

       9                 MR. RUBIN:  Thank you, Chairman Carter.

      10                            WINNIE POWERS

      11       was called as a witness on behalf of Florida Power &

      12       Light Company and, having been duly sworn, testified as

      13       follows:

      14                          DIRECT EXAMINATION

      15       BY MR. RUBIN:

      16            Q.   You've been sworn as a witness earlier today?

      17            A.   Yes, I have.

      18            Q.   Would you please state your name and business

      19       address?

      20            A.   My name is Winnie Powers, and my address --

      21                 CHAIRMAN CARTER:  You need to pull the

      22       microphone a little closer to you and please start over.

      23                 THE WITNESS:  Okay.  My name is Winnie Powers.

      24                 CHAIRMAN CARTER:  Chris, can you give her some

      25       volume?  Please start over.


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       302




       1                 THE WITNESS:  My name is Winnie Powers.  My

       2       business --

       3                 CHAIRMAN CARTER:  I'm not feeling it.  Try

       4       again.

       5                 THE WITNESS:  My name is Winnie Powers.  My --

       6       no.

       7                 CHAIRMAN CARTER:  Hang on one second.  Hang on

       8       a second.

       9                 COMMISSIONER ARGENZIANO:  Mr. Chair, I can't

      10       hear her.

      11                 CHAIRMAN CARTER:  Can you hear her,

      12       Commissioner?

      13                 COMMISSIONER EDGAR:  No.  It's very low.

      14                 CHAIRMAN CARTER:  Chris is working on her

      15       microphone now.  We're going to try to -- I was

      16       wondering about that because we're having trouble

      17       hearing her here.

      18                 COMMISSIONER ARGENZIANO:  Okay.  Thank you.

      19                 CHAIRMAN CARTER:  Okay.  Let's try it again.

      20                 THE WITNESS:  Okay.  My name is Winnie Powers.

      21       My business address is 9250 West Flagler Street, Miami,

      22       Florida.

      23                 CHAIRMAN CARTER:  Commissioner Argenziano, is

      24       that better?

      25                 COMMISSIONER ARGENZIANO:  Yes.  That's much


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       303




       1       better.  Thank you.

       2                 CHAIRMAN CARTER:  Okay.  You may proceed.

       3                 MR. RUBIN:  Thank you, sir.

       4       BY MR. RUBIN:

       5            Q.   By whom are you employed and in what capacity?

       6            A.   I'm employed by Florida Power & Light Company,

       7       and I am the New Nuclear Accounting Project Manager.

       8            Q.   Have you prepared and caused to be filed 23

       9       pages of prefiled direct testimony in this proceeding on

      10       March 2, 2009?

      11            A.   Yes, I have.

      12            Q.   And did you also cause, cause to be filed

      13       errata to your March 2 testimony on August 21, 2009?

      14            A.   Yes, I did.

      15            Q.   Have you also prepared and caused to be filed

      16       19 pages of prefiled direct testimony in this proceeding

      17       on May 1, 2009?

      18            A.   Yes.

      19            Q.   And did you also cause to be filed errata to

      20       your May 1 testimony on August 21, 2009?

      21            A.   Yes.

      22            Q.   Do you have any further changes or revisions

      23       to your prefiled direct testimony?

      24            A.   No, I do not.

      25            Q.   If I asked you the same questions contained in


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       304




       1       your prefiled direct testimony, would your answers be

       2       the same?

       3            A.   Yes.

       4                 MR. RUBIN:  FPL asks that Ms. Powers' prefiled

       5       direct testimony of March 2, 2009, and May 1, 2009, with

       6       errata be inserted into the record as though read.

       7                 CHAIRMAN CARTER:  Let's try it again.  The

       8       prefiled testimony of the witness will be inserted into

       9       the record as though read.

      10       BY MR. RUBIN:

      11            Q.   Are you also sponsoring any exhibits to your

      12       direct testimony?

      13            A.   Yes I am.

      14            Q.   And do those exhibits consist of revised

      15       Exhibit WP-1 along with Exhibits WP-2 and 3 to your

      16       March 2, 2009, testimony, and revised Exhibits WP-1 and

      17       WP-2 to your May 1, 2009, testimony, also shown as

      18       Exhibits 35 through 39 on staff's exhibit list?

      19            A.   Yes.

      20                 MR. RUBIN:  Mr. Chairman, I would note that

      21       Ms. Powers' exhibits have been premarked for

      22       identification as Exhibits 35 through 39.

      23                 CHAIRMAN CARTER:  35 through 39.  Thank you.

      24                 (Exhibits 35 through 39 marked for

      25       identification.)


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       349




       1       BY MR. RUBIN:

       2            Q.   Have you prepared a summary of your direct

       3       testimony?

       4            A.   Yes.

       5            Q.   Would you please provide your summary to the

       6       Commission?

       7            A.   I will.

       8                 CHAIRMAN CARTER:  Chris, give me little more

       9       volume on her, please, on Ms. Powers.  This is not taken

      10       against -- this is not against your time, Ms. Powers.

      11                 THE WITNESS:  Okay.  Thank you.

      12                 CHAIRMAN CARTER:  Okay.  Let's try it now.

      13                 THE WITNESS:  Okay.  Good afternoon, Mr.

      14       Chairman, Commissioners.  The purpose of my testimony is

      15       to present FPL's nuclear filing requirements or NFRs

      16       that quantify our request for the Commission

      17       determination of the prudence and reasonableness of our

      18       costs.  I provide an overview of FPL's filing and

      19       demonstrate that the filing complies with the nuclear

      20       power plant cost recovery rule, which I will refer to as

      21       the rule, and the related statute.

      22                 Additionally, I explain how carrying charges

      23       are provided for under this rule.  I speak to the

      24       process of excluding costs that are not separate and

      25       apart from recovery under the rule, but confirm that FPL


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       350




       1       will record AFUDC on these costs, as we do with other

       2       construction work in progress.

       3                 My testimony outlines the comprehensive and

       4       overlapping controls that we have in place which are

       5       documented, assessed, audited and tested on an ongoing

       6       basis by both FPL's internal and external auditors.  Our

       7       internal controls and costs have also been audited by

       8       this Commission's audit staff.

       9                 These comprehensive corporate and overlapping

      10       business unit controls for incurring costs and recording

      11       transactions, along with the testimony provided by our

      12       witnesses, should give this Commission assurance that

      13       our total costs are prudent and that our projected costs

      14       are reasonable.

      15                 FPL filed the final NFR schedules containing

      16       information through 2008 for its St. Lucie and Turkey

      17       Point uprates and Turkey Point 6 and 7 preconstruction

      18       and site selection projects on March 2nd, 2009, and is

      19       requesting the Commission determine these costs as

      20       prudently incurred.

      21                 On May 1st, 2009, FPL filed its actual

      22       estimated and 2010 projected NFRs for the same projects,

      23       and is requesting the Commission determine these costs

      24       as reasonable.

      25                 Based on the Commission's determinations, FPL


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       351




       1       requests this Commission approve for recovery effective

       2       January 1, 2010, FPL's total requested revenue

       3       requirement of $62,789,984 on a jurisdictional basis

       4       through the capacity cost recovery clause.  This amount

       5       represents the true-up of actual costs incurred through

       6       2008 and estimated and projected costs through 2010 for

       7       FPL's uprate and Turkey Point 6 and 7 projects.  This

       8       concludes my summary.

       9                 CHAIRMAN CARTER:  Mr. McGlothlin.

      10                 MR. McGLOTHLIN:  OPC has no questions.

      11                 CHAIRMAN CARTER:  Mr. Davis.

      12                 MR. DAVIS:  None from SACE.

      13                 CHAIRMAN CARTER:  Mr. Moyle, you're

      14       recognized.

      15                 MR. MOYLE:  Thank you.

      16                          CROSS EXAMINATION

      17       BY MR. MOYLE:

      18            Q.   You mentioned about the audits of the separate

      19       and apart issue and you said that there was an internal

      20       audit done and an external audit; is that correct?

      21            A.   I mentioned that our costs and internal

      22       controls have been audited by our internal auditors and

      23       external, and the PSC auditors as well.

      24            Q.   Okay.  And just so, just so we're clear, there

      25       hasn't been an audit specifically done with respect to


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       352




       1       the separate and apart issue where an outside auditing

       2       firm has been contracted and said please come in and

       3       review specifically whether these costs are properly

       4       allocated; is that correct?

       5            A.   No, it's not correct.  Witness Reed

       6       reviewed -- it's not a true audit, but he did review our

       7       process of determining how costs are separate and apart

       8       and how we segregate them.

       9            Q.   And Witness Reed, he's not a CPA, is he?

      10            A.   I don't believe he is.

      11            Q.   I had one other question.  On Page 3, Line 17,

      12       you talk about the base rate revenue requirements of

      13       70,566 related to the Gantry Crane going into the

      14       plant-in-service at St. Lucie.

      15            A.   Based on the errata, that amount is $83,651.

      16            Q.   Okay.  Thank you.  Isn't, isn't this crane

      17       part of what is needed to construct the dry cask storage

      18       facility at St. Lucie?

      19            A.   I'm not aware of if it is, but let me clarify

      20       exactly what this amount represents.  We have a Gantry

      21       Crane currently at our Port St. Lucie plant, and it's

      22       functioning well for the things that we need it to

      23       function for.

      24                 In order to do the uprate project, we need to

      25       make certain modifications to that crane, and this


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       353




       1       amount represents the base rate revenue impact of those

       2       modifications going into plant-in-service.

       3            Q.   Okay.  You don't have any information as to

       4       whether it's needed and necessary for the dry cask

       5       project?

       6            A.   I think the appropriate witness would be

       7       Witness Kundalkar for that.

       8                 MR. MOYLE:  Okay.  Thank you.  That's all I

       9       have.

      10                 CHAIRMAN CARTER:  Staff.

      11                          CROSS EXAMINATION

      12       BY MR. YOUNG:

      13            Q.   Good afternoon, Ms. Powers.  How are you?

      14            A.   Good afternoon.  I'm fine.

      15            Q.   I just have a few questions.

      16                 In your summary, and correct me if I'm wrong,

      17       in your summary you stated that your treatment of the

      18       AFUDC is appropriate; correct?

      19            A.   Yes.

      20            Q.   Okay.  Has the Commission issued an order

      21       explicitly addressing recovery of carrying costs for

      22       FPL's projects that is greater or lesser than what, than

      23       what is stated in Section 366.97 of the Florida

      24       Statutes?

      25            A.   No.


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       354




       1            Q.   93.  Excuse me.

       2            A.   The Commission has not issued an order

       3       regarding that.  However, the Commission does have a

       4       rule, which is the nuclear cost recovery rule,

       5       25-6.0423, which describes how you recover carrying

       6       costs related to those projects.  And the Commission

       7       also has an AFUDC rule, 25-6.0141, that tells you how to

       8       apply AFUDC to all of your construction work in

       9       progress.

      10            Q.   But the nuclear rule that you mentioned just

      11       now does not address the incremental or decremental

      12       difference in the AFUDC; correct?

      13            A.   Let me, if I may, go to the rule.

      14                 Okay.  The Rule 25-6.0423 in Section 5(B),

      15       carrying costs on construction cost balance, states, "A

      16       utility is entitled to recover through the utility's

      17       capacity cost recovery clause the carrying costs on the

      18       utility's annual projected construction cost balance

      19       associated with the power plant."  It goes on to say,

      20       "The actual carrying costs recovered through the

      21       capacity cost recovery clause shall reduce the allowance

      22       for funds used during construction that would otherwise

      23       have been recorded as a cost of construction eligible

      24       for future recovery as plant-in-service."

      25                 MR. YOUNG:  No further questions.


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       355




       1                 CHAIRMAN CARTER:  Commissioners?

       2                 Redirect?

       3                 MR. RUBIN:  No, no redirect, sir.

       4                 CHAIRMAN CARTER:  Exhibits?

       5                 MR. RUBIN:  FPL moves Exhibits 35, 36, 37, 38

       6       and 39.

       7                 CHAIRMAN CARTER:  Are there any objections?

       8       Without objection, show it done.

       9                 (Exhibits 35 through 39 admitted into the

      10       record.)

      11                 Ms. Powers, you may be excused for now.

      12                 THE WITNESS:  Thank you, Chairman.

      13                 CHAIRMAN CARTER:  See you later at part two of

      14       the party.

      15                 Call your next witness.

      16                 MR. ANDERSON:  FPL calls Mr. John Reed as its

      17       next witness.

      18                 CHAIRMAN CARTER:  Mr. John Reed.

      19                             JOHN J. REED

      20       was called as a witness on behalf of Florida Power &

      21       Light Company and, having been duly sworn, testified as

      22       follows:

      23                          DIRECT EXAMINATION

      24       BY MS. CANO:

      25            Q.   Good afternoon, Mr. Reed.


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       356




       1            A.   Good afternoon.

       2            Q.   Have you been sworn?

       3            A.   Yes, I have.

       4            Q.   Would you please state your name and business

       5       address for the record?

       6            A.   My name is John J. Reed.  My business address

       7       is 293 Boston Post Road, Marlborough, Massachusetts.

       8            Q.   By whom are you employed and in what capacity?

       9            A.   I am the Chairman and CEO of Concentric Energy

      10       Advisors.

      11            Q.   Did you prepare and cause to be filed on March

      12       2nd, 2009, 54 pages of prefiled direct testimony and on

      13       May 1st, 2009, 21 pages of prefiled direct testimony in

      14       this proceeding?

      15            A.   Yes, I did.

      16            Q.   Did you also prepare and cause to be filed an

      17       errata sheet to your testimony?

      18            A.   Yes.

      19            Q.   Do you have any other changes or revisions to

      20       make to your testimony at this time?

      21            A.   No, nothing further.

      22            Q.   With the errata, if I were to ask you the same

      23       questions contained in your prefiled direct testimony,

      24       would your answers be the same?

      25            A.   Yes, they would.


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       357




       1                 MS. CANO:  Chairman Carter, I ask that the

       2       prefiled direct testimony be inserted into the record as

       3       though read.

       4                 CHAIRMAN CARTER:  The prefiled testimony of

       5       the witness will be inserted into the record as though

       6       read.

       7       BY MS. CANO:

       8            Q.   Are you also sponsoring exhibits to your

       9       testimony?

      10            A.   Yes, I am.

      11            Q.   Do those consist of JJR-1 to JJR-3 for your

      12       March testimony and JJR-1 for your May testimony?

      13            A.   That's correct.

      14                 MS. CANO:  Mr. Chairman, I would note that

      15       these have been premarked for identification as numbers

      16       40 to 43 on staff's exhibit list.

      17                 CHAIRMAN CARTER:  For the record, 40 through

      18       43.

      19                 (Exhibits 40 through 43 marked for

      20       identification.)

      21

      22

      23

      24

      25


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       434




       1       BY MS. CANO:

       2            Q.   Have you prepared a summary of your direct

       3       testimony?

       4            A.   Yes, I have.

       5            Q.   Would you please provide that at this time?

       6            A.   Certainly.  Good afternoon.  During the past

       7       30 years I have provided expert testimony on a wide

       8       variety of economic and financial issues related to the

       9       energy and utility industry, including several nuclear

      10       construction projects.

      11                 My testimony here today presents my opinion as

      12       to the reasonableness of FPL's policies and procedures

      13       for its uprate and new nuclear programs and how these

      14       policies and procedures have resulted in prudently

      15       incurred costs for FPL and its customers.

      16                 As part of my firm's work on this matter my

      17       staff and I reviewed numerous documents and interviewed

      18       several FPL staff members in order to evaluate FPL's

      19       project management capabilities.  As with Concentric's

      20       review in the 2008 nuclear cost recovery case, we

      21       reviewed six elements for each of five processes that

      22       are integral to the company's project management

      23       capabilities.  These six elements included defined

      24       corporate procedures, written project execution plans,

      25       involvement of key internal stakeholders, reporting and


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       435




       1       oversight mechanisms, corrective action mechanisms and

       2       reliance upon a viable technology.

       3                 Our review encompassed the five following

       4       processes.  First, cost estimation and budgeting,

       5       schedule management, contract management and

       6       administration, internal oversight and external

       7       oversight.

       8                 Lastly, my direct testimony presents a

       9       comparison of FPL's cost estimate for its new nuclear

      10       project as compared to cost estimates for similar

      11       projects.

      12                 Let me first turn to the cost estimating and

      13       budgeting process.  FPL has corporate procedures in

      14       place that explicitly document the process for

      15       developing a cost estimate, and Concentric has found

      16       that FPL has complied with those procedures.  FPL uses a

      17       partial takeoff cost estimating process which is

      18       recognized within the nuclear energy industry as being

      19       the most accurate means of developing a preliminary cost

      20       estimate.  The FPL cost estimates have included a

      21       reasonable contingency factor that is consistent with

      22       industry guidelines.

      23                 Finally, Concentric has found that FPL's cost

      24       estimate for the new nuclear project is reasonable and

      25       well within the range of similar cost estimates for


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       436




       1       other projects.

       2                 Next, within the schedule and management

       3       function, FPL has specific corporate policies for

       4       developing and maintaining project schedules and has

       5       complied with those procedures in executing the uprate

       6       projects and the new nuclear project.  These procedures

       7       utilize industry standard critical path scheduling

       8       methods and an often used software program to optimize

       9       these schedules and to define the relationships between

      10       activities.  I've also noted that FPL has a

      11       well-documented process for initiating corrective action

      12       mechanisms if a project falls behind schedule.

      13                 Turning to the contract management function,

      14       FPL has robust procedures that appear to cover all

      15       facets of contract development and FPL has complied with

      16       those procedures.  FPL has a preference for competitive

      17       bidding where possible and when it is in the best

      18       interest of the company and its customers.  For those

      19       instances where the company has utilized, has decided

      20       not to utilize competitive bidding, it has documented

      21       its reasons for doing so.

      22                 Finally, for the external and internal

      23       oversight mechanisms, FPL has established appropriate

      24       internal and external mechanisms to gauge project

      25       performance and to institute best practices.  This


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       437




       1       includes the development of executive reporting

       2       requirements, internal audit requirements and a

       3       corporate Risk Committee which are responsible for

       4       reviewing both projects.

       5                 In conclusion, I have found that FPL's project

       6       management practices and procedures for both projects

       7       are reasonable and meet or exceed industry norms.  These

       8       practices and procedures include an appropriate level of

       9       oversight of both the projects and include internal and

      10       external project reviews to ensure compliance with the

      11       company's policies.

      12                 I've also concluded that all of the costs for

      13       which FPL is seeking recovery in this case have been

      14       prudently incurred during 2007 and 2008, and that FPL

      15       has produced reasonable projections of expenditures for

      16       2009 and 2010.  Thank you.  That concludes my summary.

      17                 MS. CANO:  Thank you.  We tender the witness

      18       for cross exam.

      19                 CHAIRMAN CARTER:  Mr. McGlothlin.

      20                 MR. McGLOTHLIN:  I'll have several questions

      21       when he returns on rebuttal, but no questions now.

      22                 CHAIRMAN CARTER:  On rebuttal?

      23                 Mr. Davis.

      24                 MR. DAVIS:  Mr. Chair, I have a few now and

      25       more later on rebuttal.


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       438




       1                 CHAIRMAN CARTER:  You're recognized.

       2                          CROSS EXAMINATION

       3       BY MR. DAVIS:

       4            Q.   Mr. Reed, if you'll turn, please, to JJR-1 and

       5       --

       6                 CHAIRMAN CARTER:  Excuse me, Mr. Davis.  Would

       7       you pull your mike a little closer to you?

       8                 MR. DAVIS:  Yes, I'll be happy to.

       9                 CHAIRMAN CARTER:  And what you just -- and say

      10       what you just said again.

      11                 MR. DAVIS:  I will.

      12                 CHAIRMAN CARTER:  Because I didn't get it.

      13       BY MR. DAVIS:

      14            Q.   Mr. Reed, could you turn, please, to your

      15       Exhibit 1?

      16            A.   Yes.

      17            Q.   And if you will turn to Page 3 of 36.

      18            A.   You're referring to Exhibit 1 of the May

      19       testimony then?

      20            Q.   Yes, I am.

      21                 CHAIRMAN CARTER:  What was the page again?

      22                 MR. DAVIS:  It was the May testimony, and it

      23       was Exhibit 1, Page 3 of 36 as the pagination is at the

      24       top right hand of the page.

      25                 CHAIRMAN CARTER:  Okay.  Thank you.  You may,


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       439




       1       you may proceed.

       2                 THE WITNESS:  I have that page.

       3       BY MR. DAVIS:

       4            Q.   Okay.  If you'll look at the -- first of all,

       5       the, the second set of bullets on that page, do you see

       6       those?

       7            A.   Yes.

       8            Q.   You developed a list of recommendations and

       9       observations which are captured in those bullets; is

      10       that right?

      11            A.   That's correct.

      12            Q.   And these were provided to FP&L when?

      13            A.   With the publication of this report actually

      14       just a few days slightly ahead of that.  So April of

      15       2009.

      16            Q.   So in April of 2009 that was, you know,

      17       roughly the time when the feasibility analysis was being

      18       presented to the Commission at the beginning of

      19       May 2009.  These recommendations that you have here on

      20       this page with these bullets had not been enacted or

      21       implemented by FP&L at that time; correct?

      22            A.   As I understand your question, were they

      23       implemented by FPL by the time the feasibility analysis

      24       was submitted in the May 1st filing?  I would say in

      25       general they were.  We had provided these


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       440




       1       recommendations to the company, as I said, several days

       2       in advance of the publication of this document.  The

       3       company, as I understand it, is implementing or is in

       4       the process of implementing, was at that time all of the

       5       recommendations.  There was no disagreement with regard

       6       to their implementation.  So I would say they had been

       7       adopted and they were in the process of being

       8       implemented at that time.

       9            Q.   But probably not reflected in the May 1st

      10       filing with the Commission.

      11            A.   Other than being included in this report, I

      12       think that's accurate.

      13            Q.   Okay.  Now look at the next paragraph, please.

      14       And you state in the second sentence of the next

      15       paragraph under these bullets, is -- and this is with

      16       regard to both the Turkey Point 6 and 7 as well as the

      17       EPU project, that it is important to note that as the

      18       projects continue to move forward, the risks faced by

      19       both projects will increase markedly.

      20                 What were you referring to, what risks?

      21            A.   The principal risk we're referring to there is

      22       the risk of delay or schedule slippage.  The cost of a

      23       delay is a function of the accumulated costs expended to

      24       that point in time.  And obviously if you've only spent

      25       $100 million, the cost of delay is just the carrying


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       441




       1       cost on $100 million.  Once you've spent billions of

       2       dollars, a slippage in the schedule, a slippage in the

       3       online date adds many, many millions of dollars in terms

       4       of additional carrying costs.  So the consequences of a

       5       scheduled slippage, for example, become a much greater

       6       risk as you have moved further into the project.

       7            Q.   Now at the time that you prepared this report

       8       and even at present, FPL has not entered into an EP

       9       contract with Westinghouse/Shaw; correct?

      10            A.   That's correct.

      11            Q.   And that would be a milestone at which the

      12       risk would increase substantially?

      13            A.   Not necessarily.  An EP contract or an EPC

      14       contract is really meant to address risk and to help

      15       quantify, to help capture it and assign who is going to

      16       bear that risk.  So signing a contract is a way of

      17       defining those risks and quantifying them.  I don't

      18       think it necessarily will increase the risks.

      19            Q.   Is it fair to say, based on your experience in

      20       the industry, that an EPC contractor like

      21       Westinghouse/Shaw seeks to put as much risk on FP&L as

      22       possible?

      23            A.   No, I don't think that's fair.  In my

      24       experience, the contractor, the prime contractor in that

      25       example is willing to bear the risk at a price.  The


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       442




       1       negotiations for an EPC contract decide who is best able

       2       to handle that risk and who's best able to basically

       3       shoulder the costs associated with that risk.  So the

       4       contractor is willing to absorb risk, but it all comes

       5       at a price.

       6            Q.   So the more risk then that Westinghouse/Shaw

       7       would be convinced to absorb, the higher the price once

       8       they enter this EP contract.

       9            A.   Generally, yes.

      10            Q.   And you don't know at this point in time

      11       whether the amount of money that FP&L is projecting for

      12       2010 for the EP contract is sufficient for the amount of

      13       risk that Westinghouse/Shaw is going to be willing to

      14       bear.

      15            A.   As Mr. Scroggs indicated, those negotiations

      16       are currently ongoing, and the final terms and the

      17       balance of risks are to be determined.  That will affect

      18       the cost in 2010.  But, again, the benefit is waiting

      19       until many of those risks are better understood, better

      20       measured and better known and then negotiating the

      21       contract rather than doing it in advance.

      22            Q.   And as you understand this process of cost

      23       recovery, if Westinghouse/Shaw is able to enact a higher

      24       price for incurring certain risk than what's being

      25       projected today, then FP&L will just true those up later


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       443




       1       on.

       2            A.   There will be a true-up in 2010 for the cost.

       3       Again, at that time the decision to enter into an EP

       4       contract or to not enter into it and the terms will be

       5       subject to review.  That's when I would expect the

       6       review to occur with regard to whether that allocation

       7       of risks is appropriate.

       8            Q.   Now if you'll turn, please, to Exhibit 4,

       9       which is the last page of your JJR-1 from your May

      10       testimony.  It, it's numbered 36 of 36.

      11            A.   Yes, I have that.

      12            Q.   This is your comparison of cost estimates for

      13       AP 1000 reactors that you referred to in your summary;

      14       is that correct?

      15            A.   Well, specifically Exhibit JJR-3 to my April,

      16       I'm sorry, to my March direct testimony is what I was

      17       referring to.  I believe this is a similar document of a

      18       slightly different vintage.

      19            Q.   Is it a more recent vintage or a -- or not?

      20            A.   I think it's about a month and a half later

      21       than the version filed in March.

      22            Q.   Now the statement has been made that Progress,

      23       I'm sorry, that FP&L's high estimate is in the range of

      24       other nuclear power projects for the AP 1000 that are

      25       moving forward today.


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       444




       1                 First of all, the dollars per kilowatt that

       2       are referred to on the Florida Power & Light lines of

       3       this Exhibit 4 differ between overnight and all-in

       4       costs; is that right?

       5            A.   That's correct.

       6            Q.   A previous witness was asked about overnight

       7       costs.  What do you mean by all-in costs?

       8            A.   Those include escalation and AFUDC.

       9            Q.   Now on the first line of this page dealing

      10       with Florida Power & Light with the October 2007

      11       estimate, you have $3,643 per kilowatt, and that's the

      12       $8 billion project cost estimate.  Now explain how you

      13       got an $8 billion project cost estimate there.

      14            A.   That's from the information the company

      15       published in October 2007 as the overnight costs

      16       excluding inflation and AFUDC.

      17            Q.   Okay.  And that, would that be a, a low,

      18       medium or high cost?

      19            A.   This is the midrange figure.

      20            Q.   And when we look at the second line that we

      21       have, again, October 2007 date of estimate, this is the

      22       all-in cost and this shows a project cost of

      23       $14 billion; is that correct?

      24            A.   Yes.  Again, that's the midrange estimate.

      25            Q.   So in -- just correct me if I'm wrong, but


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       445




       1       between 12 billion and 18 billion, would 14 or 15 be the

       2       midrange?

       3            A.   Well, this was -- specifically 14.00 was the

       4       number identified as the midrange estimate out of the

       5       three.

       6            Q.   I see.  So in both of these cases in comparing

       7       project costs for FP&L to other AP 1000 reactors, you

       8       were using the midrange in this table.

       9            A.   For FPL, yes.

      10            Q.   Okay.

      11            A.   We also used the midrange for the others that

      12       had a range published.

      13            Q.   And what is the high range for FP&L for the

      14       all-in cost?

      15            A.   The high number is the number referred to with

      16       Mr. Scroggs.  I believe it's 17.7 or 17.8 billion.

      17            Q.   What is that per kilowatt?  Do you have that

      18       on this table?

      19            A.   No, I don't have it on the table.

      20            Q.   Can you perform that calculation?

      21            A.   I don't have a calculator with me, but it

      22       would that be figure divided by 2,200 megawatts.

      23            Q.   Is that approximately $8,000 per megawatt?

      24            A.   Per kilowatt.  Yes.

      25            Q.   Per kilowatt I mean.


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       446




       1            A.   Yes.

       2            Q.   Now you're aware, are you not, that FP&L is

       3       now saying that their cost estimate is more the high

       4       range than the midrange?

       5            A.   I think the company has stated that they

       6       expect the numbers to be between the midrange and the

       7       high range, so somewhere in the upper half of its range.

       8            Q.   Now these other costs that you have for other

       9       reactor projects are the midrange though, you said.

      10            A.   In all cases what we present here was the

      11       midrange to try and keep the comparison as

      12       straightforward as possible.

      13            Q.   And did you take the Progress Energy cost

      14       estimates for the Levy nuclear plant from the need

      15       determination documents?

      16            A.   No.  From their January 2009 information.

      17            Q.   Now you're aware, are you not, that the

      18       Tennessee Valley Authority has now backed out of its

      19       AP 1000 project for the Bellefonte plant?

      20            A.   It has suspended development.  I would not say

      21       it's backed out of it.

      22            Q.   And has there been an announcement by Duke

      23       recently about its project?

      24            A.   Not about this project that I'm aware of.  It

      25       had an announcement about a separate project in Ohio.


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       447




       1            Q.   Okay.  Was that an AP 1000 project?

       2            A.   No.  That's an EPR project.

       3            Q.   Now how did you determine if the costs were

       4       comparable in comparing the FP&L project to Progress

       5       Energy, for instance?

       6            A.   We looked at the Progress Energy numbers with

       7       and without transmission costs, and those numbers are

       8       presented here between the line called Progress Energy

       9       and Progress Energy Florida.  And what you see there of

      10       course is that on an all-in basis, the 17 billion cost

      11       estimate provided in January 2009 is consistent with the

      12       upper end of the range for FPL's cost estimate.

      13            Q.   So Progress's midpoint is consistent with

      14       FP&L's upper end.  But do you know what Progress's upper

      15       end is?

      16            A.   I don't recall without going back and checking

      17       the source material.

      18                 CHAIRMAN CARTER:  Mr. Davis, are you about to

      19       go down another line?

      20                 MR. DAVIS:  No.  I think I'm actually finished

      21       with this witness.

      22                 CHAIRMAN CARTER:  Okay.  If you're finished,

      23       that's a good time to finish because we're on lunch.

      24       See you guys at 2:15.  `

      25                 (Recess taken.)


                           FLORIDA PUBLIC SERVICE COMMISSION

                                                                       448




       1       STATE OF FLORIDA    )
                                   :         CERTIFICATE OF REPORTER
       2       COUNTY OF LEON      )

       3

       4                 I, LINDA BOLES, RPR, CRR, Official Commission
               Reporter, do hereby certify that the foregoing
       5       proceeding was heard at the time and place herein
               stated.
       6
                         IT IS FURTHER CERTIFIED that I
       7       stenographically reported the said proceedings; that the
               same has been transcribed under my direct supervision;
       8       and that this transcript constitutes a true
               transcription of my notes of said proceedings.
       9
                         I FURTHER CERTIFY that I am not a relative,
      10       employee, attorney or counsel of any of the parties, nor
               am I a relative or employee of any of the parties'
      11       attorneys or counsel connected with the action, nor am I
               financially interested in the action.
      12
                         DATED THIS _____ day of _____________________,
      13       2009.

      14

      15                  ________________________________
                                LINDA BOLES, RPR, CRR
      16                 FPSC Official Commission Reporter
                                   (850) 413-6734
      17

      18

      19

      20

      21

      22

      23

      24

      25


                           FLORIDA PUBLIC SERVICE COMMISSION