1321


       1                              BEFORE THE
                         FLORIDA PUBLIC SERVICE COMMISSION
       2

       3       In the Matter of:                DOCKET NO. 090009-EI

       4       NUCLEAR COST RECOVERY CLAUSE.
               ______________________________/
       5

       6

       7

       8                               VOLUME 8

       9                       Pages 1321 through 1439

      10              ELECTRONIC VERSIONS OF THIS TRANSCRIPT ARE
                         A CONVENIENCE COPY ONLY AND ARE NOT
      11               THE OFFICIAL TRANSCRIPT OF THE HEARING,
                    THE .PDF VERSION INCLUDES PREFILED TESTIMONY.
      12

      13       PROCEEDINGS:        HEARING

      14       COMMISSIONERS
               PARTICIPATING:      CHAIRMAN MATTHEW M. CARTER, II
      15                           COMMISSIONER LISA POLAK EDGAR
                                   COMMISSIONER KATRINA J. McMURRIAN
      16                           COMMISSIONER NANCY ARGENZIANO
                                   COMMISSIONER NATHAN A. SKOP
      17
               DATE:               Wednesday, September 9, 2009
      18
               TIME:               Commenced at 9:30 a.m.
      19
               PLACE:              Betty Easley Conference Center
      20                             Room 148
                                   4075 Esplanade Way
      21                           Tallahassee, Florida

      22       REPORTED BY:        JANE FAUROT, RPR
                                   Official FPSC Reporter
      23                           (850) 413-6732

      24       PARTICIPATING:      (As heretofore noted.)

      25




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1322


       1                              I N D E X

       2                              WITNESSES

       3
               NAME:                                           PAGE NO.
       4
               GARRY MILLER
       5
                    Cross Examination by Mr. Rehwinkel           1328
       6              (Continued)
                    Cross Examination by Mr. Brew                1387
       7            Cross Examination by Mr. Davis               1400
                    Cross Examination by Mr. Brew                1408
       8              (Continued)
                    Cross Examination by Mr. Moyle               1409
       9

      10

      11

      12

      13

      14

      15

      16

      17

      18

      19

      20

      21

      22

      23

      24

      25




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1323


       1                              EXHIBITS

       2       NUMBER:                                     ID.   ADMTD.

       3       147       JVT 3/2008 Monthly Excerpts       1327  1436

       4       148       March 11, 2008, Letter to         1327  1436
                         Gary Grant
       5
               149       Rizzo/Randazzo                    1327  1436
       6
               150       May 2, 2008, letter to Gary Grant 1327  1436
       7
               151       Letter to Jeff Benjamin           1327   n/a
       8
               152       September 12, 2008, Supplemental  1327  1436
       9                 LWA filing

      10       153       SSW/WEC 4/2009 Monthly Report     1327   n/a
                         Excerpts
      11

      12       97-98                                             1435

      13       141-150, 152                                      1436

      14

      15

      16

      17

      18

      19

      20

      21

      22

      23

      24

      25




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1324


       1                         P R O C E E D I N G S

       2                 (Transcript follows in sequence from

       3       Volume 7.)

       4                 CHAIRMAN CARTER:  Okay.  We are back on the

       5       record.  And when we last left I think, Mr. Brew, you

       6       were ready for cross-examination, or Mr. Rehwinkel.

       7                 MR. BREW:  Yes, sir.  But Mr. Rehwinkel is not

       8       done.

       9                 CHAIRMAN CARTER:  Oh, you weren't?

      10       (Laughter.)

      11                 MR. REHWINKEL:  I have a few more questions.

      12       We have another set of --

      13                 CHAIRMAN CARTER:  No more breaks for you.

      14                 You're recognized, Mr. Rehwinkel.

      15                 MR. REHWINKEL:  Thank you.

      16                 Despite Mr. Young's admonition, Mr. Kelly

      17       bought me a caffeinated coffee.

      18                 CHAIRMAN CARTER:  You know, he did that on

      19       purpose.

      20                 MR. REHWINKEL:  Which I asked him to do.

      21                 Mr. Chairman, we have passed out another set

      22       of documents that we would like to -- like we did last

      23       time is identify them for cross-examination purposes in

      24       a batch, or we can do it each time we approach the

      25       witness with them.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1325


       1                 CHAIRMAN CARTER:  Okay.

       2                 MR. REHWINKEL:  It's your pleasure.

       3                 CHAIRMAN CARTER:  Well, let's do the batch

       4       deal.  Let's go for a batch.  We're speaking computer

       5       terminology.

       6                 MR. BURNETT:  Mr. Chair.

       7                 CHAIRMAN CARTER:  Yes, sir, Mr. Burnett.

       8                 MR. BURNETT:  I'm sorry, sir.  May I just get

       9       a copy of those?

      10                 MR. REHWINKEL:  I apologize.  I'm sorry.

      11                 CHAIRMAN CARTER:  Okay.

      12                 MR. REHWINKEL:  I made the absolute minimum I

      13       could because I wanted to minimize.  I apologize.

      14                 The first document --

      15                 CHAIRMAN CARTER:  That would be Number 147.

      16                 MR. REHWINKEL:  Okay.  And it is entitled JVT

      17       3/2008 Monthly Report Excerpts.

      18                 CHAIRMAN CARTER:  JET?

      19                 MR. REHWINKEL:  JVT.

      20                 CHAIRMAN CARTER:  Oh, JVT 3?

      21                 MR. REHWINKEL:  Yes, 3/2008, March 2008

      22       Monthly Report Excerpts.

      23                 CHAIRMAN CARTER:  Okay.

      24                 MR. REHWINKEL:  And that is a three-page

      25       document.  The next document is --




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1326


       1                 CHAIRMAN CARTER:  148.

       2                 MR. REHWINKEL:  -- a one-page document, a

       3       March 11, 2008, letter to Gary Grant.  Not the actor.

       4       The next document is a ten-page document.

       5                 CHAIRMAN CARTER:  149.

       6                 MR. REHWINKEL:  -- entitled Rizzo/Randazzo.

       7                 CHAIRMAN CARTER:  Is that R-I-Z-Z-O?

       8                 MR. REHWINKEL:  R-I-Z-Z-O/R-A-N-D-A-Z-Z-O.

       9       The next document is a 23-page document.

      10                 CHAIRMAN CARTER:  Number 150.

      11                 MR. REHWINKEL:  May 2nd, 2008, letter to Gary

      12       Grant.

      13                 CHAIRMAN CARTER:  May 2nd, 2000 --

      14                 MR. REHWINKEL:  2008 letter to Gary Grant.  I

      15       think that's enough.

      16                 CHAIRMAN CARTER:  That's a different Gary

      17       Grant letter than before?

      18                 MR. REHWINKEL:  Yes.  This is a May 2nd, 2008,

      19       letter.

      20                 CHAIRMAN CARTER:  Okay.

      21                 MR. REHWINKEL:  The next document --

      22                 CHAIRMAN CARTER:  That would be 151.

      23                 MR. REHWINKEL:  -- is a one-page letter to

      24       Jeff Benjamin.

      25                 CHAIRMAN CARTER:  To Jeff Benjamin.  Okay.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1327


       1                 MR. REHWINKEL:  The next document is a

       2       27-page --

       3                 CHAIRMAN CARTER:  152.

       4                 MR. REHWINKEL:  -- September 12, 2008,

       5       supplemental LWA filing.

       6                 CHAIRMAN CARTER:  Supplemental --

       7                 MR. REHWINKEL:  LWA.

       8                 CHAIRMAN CARTER:  LWA.

       9                 MR. REHWINKEL:  Filing.

      10                 CHAIRMAN CARTER:  You know, you could have

      11       NWA, the National Wrestling Association.  Okay.

      12                 153 will be the next one.  Do you have another

      13       one?

      14                 MR. REHWINKEL:  Yes.

      15                 CHAIRMAN CARTER:  That would be 153.

      16                 MR. REHWINKEL:  A five-page SSW/WEC --

      17                 CHAIRMAN CARTER:  SSW/WEC.

      18                 MR. REHWINKEL:  -- 4/2009 Monthly Report

      19       Excerpts.

      20                 CHAIRMAN CARTER:  Okay.

      21                 (Exhibits 147 through 153 marked for

      22       identification.)

      23                 MR. REHWINKEL:  And in case anyone perceived

      24       it, I passed out two documents that I do not intend to

      25       use with this witness, even though the cover sheet says




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1328


       1       I do.  And this is PGM Board of Directors Documents and

       2       Link documents.

       3                 CHAIRMAN CARTER:  We don't need them?

       4                 MR. REHWINKEL:  We don't need them.  Just in

       5       case -- these were for Mr. Lyash.

       6                 CHAIRMAN CARTER:  Okeydokey.  All right, Mr.

       7       Rehwinkel.

       8                 MR. REHWINKEL:  Thank you.

       9                     CONTINUED CROSS EXAMINATION

      10       BY MR. REHWINKEL:

      11            Q.   Before we move on to this set of documents,

      12       Mr. Miller, I would like to ask you a question.  If you

      13       could, turn to Page 13 of the December 2008 NPD Report

      14       in 146, Exhibit 146.

      15            A.   Page 13, December 2008 Performance Report?

      16            Q.   Yes, sir.

      17            A.   I'm there.

      18            Q.   And Section 2.6, risk critical items.

      19            A.   Yes.

      20            Q.   Can I ask you if the first bullet point that

      21       starts with the word suitability, is that sentence

      22       confidential?

      23                 CHAIRMAN CARTER:  I'm sorry, Mr. Rehwinkel,

      24       you said Exhibit 146?

      25                 MR. REHWINKEL:  Yes.  The NPD -- Progress NPD




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1329


       1       monthly report excerpts.

       2                 CHAIRMAN CARTER:  Okay.  What page?

       3                 MR. REHWINKEL:  This would be the next to the

       4       last page in the exhibit.

       5                 CHAIRMAN CARTER:  What's the Bates stamp?

       6                 MR. REHWINKEL:  It is 47-013526.

       7                 CHAIRMAN CARTER:  3526.  Got it.

       8                 THE WITNESS:  No, I don't thinking that's

       9       confidential.  Would you like me to explain what that

      10       means?

      11       BY MR. REHWINKEL:

      12            Q.   Yes.  If you would read it first and then

      13       explain.

      14            A.   All right.  First of all, you have to read the

      15       sentence ahead of it to put it into context.  The

      16       following risk items identified for management attention

      17       for PEF include -- and then the bullet you requested me

      18       to say -- suitability of the soil rock substrata for the

      19       AP 1000 structures complexity of karst investigations.

      20       So what this means is in the context of when this report

      21       was written, we had submitted our application, we had

      22       then gotten the October 6th docketing letter, it had

      23       questions in it regarding geotechnical, and so we

      24       responded to those, and we were waiting to have

      25       additional interactions, or RAIs associated with this




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1330


       1       subject.  And so they required management attention.

       2            Q.   So just as a follow-up, this item was related

       3       to -- it appeared here post October 6th?

       4            A.   This is definitely a post October 6th, and

       5       it's post November 20th when we submitted our response

       6       to the RAIs that were answered in the October 6th

       7       letter.

       8            Q.   I said I had one question, but let me ask you

       9       if you would turn to the October 2007 report.  It is

      10       Page 12 of that report, and it's Bate-stamped 47-017367,

      11       and near the front of the document.

      12            A.   I'm there.

      13            Q.   Okay.  And at the top of the page, the second

      14       bullet point, is that a confidential --

      15            A.   No.

      16            Q.   Okay.  Is that different from what you just

      17       referred to?

      18            A.   It is different only in the fact that what was

      19       going on in the two periods.  The last answer I gave you

      20       was with regards to what we knew in the December time

      21       frame following the docketing and the questions in the

      22       docket letter.  Back in October 2007, we had just

      23       completed boring for the analysis for the site, and so

      24       we were analyzing all of those results and doing that

      25       analysis to develop the application, particularly




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1331


       1       Section FSAR 2.5 on geotechnical.  And so we were

       2       examining the suitability, because until the work is

       3       done and you can complete all of those investigations

       4       necessary to demonstrate that the plant can be sited at

       5       a particular site, you know, you don't have the final

       6       answer.  And in the case of the October 2007 time frame,

       7       we would have still been in an analysis of the raw data

       8       from the borings that were taken at the Levy site.

       9            Q.   Okay.  In a September report excerpt --

      10            A.   From what year?

      11            Q.   2008.  Would you expect that same risk item

      12       that you show in the December report to be in that

      13       report?  And I am looking on Page 13 of that report

      14       excerpt, the September 2008 report excerpt.

      15            A.   Yes, because -- yes, I would expect it, and

      16       here is why.  When you look at our COL application,

      17       there really is three parts to it.  There is the part

      18       that points to the design control document, or what

      19       people refer to as the DCD which embodies the technology

      20       descriptions of the AP 1000s.  There's a section of the

      21       COLA related to, if you will, the reference COLA

      22       portions that we're involved through Newstart to develop

      23       those standard sections.  And then what remains is Levy

      24       specific, which is geotechnical, hydrology, weather,

      25       flooding, environmental.  And so it's not surprising




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1332


       1       that a lot of the management attention items would be

       2       site specific because they are the ones that are unique

       3       to our site.

       4            Q.   Okay.  Thank you.

       5            A.   Okay.

       6            Q.   Do you have Exhibit 147?

       7            A.   I do.

       8            Q.   And this is the March 2008 excerpt JVT report

       9       monthly report excerpt.

      10            A.   Dated April 10th, 2008?

      11            Q.   Yes.

      12            A.   Yes, I have that.

      13            Q.   Okay.  And this is a document you would have

      14       -- or your name is -- you would have seen this?

      15            A.   Right.  This is a report to me.

      16            Q.   On the Page 4 excerpts, the second page of

      17       that exhibit.  Can you -- first of all, this is a

      18       confidential document, correct?

      19            A.   Yes.

      20            Q.   Under the risk matrix heading, the first

      21       bullet point?

      22            A.   Yes.

      23            Q.   Is that something that you can read -- well,

      24       let me ask you this.  Is the first sentence something

      25       that you can read -- the first two sentences something




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1333


       1       that you can read publicly?

       2            A.   Yes, I can.  Progress Energy is maintaining a

       3       risk matrix for PEF COLA.  The JV provides inputs to

       4       this risk matrix.  The risks associated with the LNP

       5       site are -- and it indicates in parentheses if they are

       6       new they are in blue.

       7            Q.   What about the first bullet point, can you

       8       read those first two sentences?

       9            A.   Right.  I would prefer to characterize this

      10       one.  And what it is characterizing is we have been

      11       doing analysis on karst for the Levy site, and we

      12       concluded they were a little bit more complex than

      13       anticipated, and additional evaluation was necessary.

      14            Q.   Okay.  Can you tell the Commission what you

      15       mean by karst?

      16            A.   Karst has to do with features in the limestone

      17       substrate where you may have a pathway, for example,

      18       for, like, water to move through.  And so -- or they

      19       could be places where you have a void that is filled

      20       with like crushed limestone or weathered limestone.  So

      21       what it means is it's not solid.  There are little

      22       pathways and crevices that you may have movement of

      23       water through.

      24            Q.   Now, does the presence of calcium carbonate

      25       define whether it's karst or not?




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1334


       1            A.   I'm not a geotechnical person, but it has to

       2       do with can -- do you have the presence of these minute

       3       cracks or fissures, whatever, and does water move, and

       4       can you have the potential for dissolution.

       5            Q.   Okay.  So the rock dissolving based on the

       6       presence of the water and the reaction with the water

       7       and the rock?

       8            A.   Typically the moving water.

       9            Q.   What does the term postulated mean there?

      10            A.   What that means is in the Levy site we do

      11       borings underneath the site that characterizes what it

      12       looks like below that site where the footprint of the

      13       reactor sits.  We also do those out in the actual free

      14       field around the site.  So because we don't do an

      15       infinite number of borings, we don't characterize it

      16       everywhere.  We are taking a representative sample, and

      17       so we then have to evaluate what those karst features

      18       would look like based on -- inferred from what we bore

      19       and get as boring results, but also inferred from

      20       regional information that is available in public sources

      21       for geology.

      22            Q.   And some of that involves creation of a

      23       modeling?

      24            A.   Correct.  And specifically the modeling that

      25       we do consider is the long-term movement of water in




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1335


       1       that substrate and whether it affects the ability of

       2       that substrate to hold the load above it.

       3            Q.   Okay.  Now, isn't it true that the NRC had

       4       asked questions in their prefiling meetings with you

       5       about this issue?

       6            A.   They asked questions as regards to earlier

       7       documents you showed me.  Yes, when we had some

       8       preapplication audits, we talked about the

       9       investigations for karst features and how that would be

      10       done.

      11            Q.   Okay.  And based on those conversations you

      12       did additional data gathering and analysis?

      13            A.   It was already planned, but we probably

      14       expanded it based on their comments.  It would have to

      15       be addressed in any case of a COLA to fully complete an

      16       FSAR 2.5 section that fully characterizes the

      17       geotechnical substrate to demonstrate that when the

      18       plant is sitting on it, it supports the load and in a

      19       seismic event that the building -- you can predict the

      20       behavior of the building and it will not violate any of

      21       the seismic criteria of that building.

      22            Q.   Okay.  Now, can --

      23                 MR. MOYLE:  Can I just make a point of

      24       clarification, if I can?  I mean, because I have

      25       probably a few questions -- really, I hate to interrupt




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1336


       1       your cross, but based on the witness' response, am I

       2       correct in that any information related to karst and the

       3       geology of the area -- I mean, that's not considered

       4       confidential by Progress, is it?

       5                 MR. REHWINKEL:  My MO is to ask the witness,

       6       because I do not know.

       7                 Mr. Chairman, I will direct my response to

       8       you, because I think it is a valid question that

       9       Mr. Moyle raises, and we have had some discussions with

      10       the company.  This sounds strange to say that to

      11       expedite this, because it is taking awhile, but it could

      12       take even longer if I explored the contractual reasons

      13       why the witness may or may not consider information

      14       confidential.

      15                 I think Mr. Moyle raises a valid point, but I

      16       do not know the ins and outs of the contracts under

      17       which they are operating and so I am, in an abundance of

      18       caution, relying on Mr. Miller's expertise with respect

      19       to whether it is confidential or not.

      20                 CHAIRMAN CARTER:  We will cross that bridge

      21       when we get to, Mr. Moyle.

      22                 MR. MOYLE:  I was hoping maybe --

      23                 COMMISSIONER ARGENZIANO:  Mr. Chair.

      24                 CHAIRMAN CARTER:  Commissioner Argenziano.

      25                 COMMISSIONER ARGENZIANO:  Yes.  In regards to




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1337


       1       that question, and I don't know, maybe staff can help me

       2       here, why would anything pertaining to the karst nature

       3       of the topography or geography, whatever you want to

       4       call it, be confidential at this point?  Maybe somebody

       5       could -- if it is, and I'm not even sure.

       6                 CHAIRMAN CARTER:  Mr. Burnett.

       7                 MR. BURNETT:  Thank you, Mr. Chair.

       8                 Mr. Chair, to the subject confirmation by Mr.

       9       Miller, if the question is rooted without reference to a

      10       document of what is the geological nature and questions

      11       about the geology of the site, certainly that's nothing

      12       that I could imagine would be confidential.  However, if

      13       the question is asked with respect to a document, that

      14       can be the basis for a contractual change order or a

      15       modification to a contract, that's what I think brings

      16       the hesitation.  So I agree that those are very distinct

      17       issues.  But if we don't reference a specific document

      18       that is perhaps being used as a contractual amendment or

      19       something to do with a contract, we're fine to talk

      20       about rocks.

      21                 CHAIRMAN CARTER:  Okay.  I think that will get

      22       us where we need to be.  Mr. Rehwinkel, you may proceed.

      23                 MR. REHWINKEL:  Thank you, Mr. Chairman.

      24       BY MR. REHWINKEL:

      25            Q.   Mr. Miller, can the remaining portions of that




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1338


       1       paragraph be read, that paragraph, that bullet point

       2       there?

       3            A.   I do not have a problem with reading these

       4       two.  I don't think that's necessarily a confidential

       5       issue by itself.  Additional evaluation and possibly

       6       fieldwork investigations may be required.  This is a

       7       risk that requires close attention so as not to delay

       8       the COLA submittal.

       9            Q.   Okay.  Now, the purpose of that statement is

      10       that at this time, this report was written in April 2008

      11       for the month of March 2008, and you are running up

      12       close to the deadline for submitting your COLA, is that

      13       correct?

      14            A.   That's correct.

      15            Q.   And the deadline is the end of July, but you

      16       have got to sometime in advance of that actually have it

      17       in form and review, correct?

      18            A.   That's correct.

      19            Q.   Okay.  Now, some of the response to this

      20       concern here was occurring at this same time in Chicago,

      21       correct?

      22            A.   Explain your question, again.

      23            Q.   Was there a meeting going on with the JVT and

      24       Mr. Rizzo related to revolving some of these concerns?

      25            A.   I don't know -- I don't understand your




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1339


       1       question and what you are asking.  We certainly had

       2       Rizzo involved in this time frame in foundation design

       3       and that it relates to this subject.

       4            Q.   Okay.  Well, let's turn to the next page, Page

       5       9 of this monthly report.  And with respect to this

       6       bullet point here, can you tell me what that refers to

       7       starting -- the bullet that starts with the word meeting

       8       under Task Number 2, 3, et cetera?

       9            A.   You asked me for the first bullet?

      10            Q.   Yes.

      11            A.   And I think I can provide that to you.  The

      12       meeting was held in Chicago to develop JV

      13       recommendations for a success path for development of

      14       FSAR Section 2.5.4 and supporting documents.  JV

      15       recommendations are documented in Impact Evaluation 137.

      16            Q.   Okay.  What does that refer to?

      17            A.   I don't recall specifically what Section 2.5.4

      18       is.  It is certainly in the geotechnical portion of the

      19       FSAR.  I don't recall specifically what the issue was at

      20       that time.  If that is the foundation section, I would

      21       have to pull the FSAR out and look at that subsection

      22       number.

      23            Q.   Okay.  Let me ask you to turn to Exhibit 148.

      24            A.   Okay.

      25            Q.   This is a letter from Debra Loudenslager to




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1340


       1       Gary Grant?

       2            A.   Right.

       3            Q.   Dated March 11, 2008?

       4            A.   Correct.  And I would not consider this

       5       confidential any longer.

       6            Q.   Okay.  So this is just a letter saying that

       7       the company is going to be auditing CH2M HILL as a

       8       follow-up to the six-month audit frequency following the

       9       stop work order that we discussed earlier?

      10            A.   This is a notice that they will be doing the

      11       follow-up six-month frequency audit.

      12            Q.   Okay.  This is just an example of what we

      13       discussed earlier with the increased frequency of the

      14       audits?

      15            A.   It is.  As a matter of fact, if you look at

      16       the second paragraph it explains that obviously the stop

      17       work order occurred in March of 2007.  You could see

      18       there was an audit conducted October 1st through the 4th

      19       of 2007, so that was the first follow-up audit.  Now,

      20       this is the next follow-up audit that's going on.

      21            Q.   Okay.  Let me ask you to turn to Exhibit 149.

      22            A.   Okay.

      23                 CHAIRMAN CARTER:  So we are all on the same

      24       page, just kind of mention the cover on it.

      25                 MR. REHWINKEL:  This is Rizzo/Randazzo




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1341


       1       Documents.

       2                 CHAIRMAN CARTER:  Okay, thank you.  You may

       3       proceed.

       4       BY MR. REHWINKEL:

       5            Q.   Are you familiar with this document?

       6            A.   Only since I looked at it here a few moments

       7       ago.  But I do understand generally the scope of what

       8       this is about.

       9            Q.   Okay.  Do you know where this -- does this

      10       document describe a meeting?

      11            A.   It does, and there is a typo at the top of

      12       this.  This meeting probably occurred March 6th, 2008,

      13       at the Sargent & Lundy offices in Chicago.

      14            Q.   Is this the meeting that was referred to in

      15       the previous -- well, Exhibit 147, on the last page of

      16       that exhibit?

      17            A.   I would believe this is probably that meeting,

      18       because -- and the way I can tell that is because in the

      19       previous one it referred to a certain Section 2.5.4, and

      20       if you look under Section 5 of the document we are

      21       talking about now, this is Document Exhibit 149, that's

      22       the subject of the division of responsibility.

      23            Q.   Okay.  And under Section 5 on that Page 1 of

      24       this exhibit -- well, let's go back up under attendees.

      25       Are people who are attending this meeting, is that




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1342


       1       confidential?

       2            A.   No, not at this point.

       3            Q.   Okay.  So we have Paul Rizzo of Paul C. Rizzo

       4       Associates, another, Mike Edwards from Paul Rizzo, and

       5       then three people from CH2M Hill?

       6            A.   Correct.

       7            Q.   And a man named Anthony Randazzo of

       8       Geohazards, and A.K. Singh of Sargent & Lundy, is that

       9       right?

      10            A.   That's correct.

      11            Q.   Now, Mr. Randazzo is the head of the Geology

      12       Department at the University of Florida, is that right?

      13            A.   I'm not aware of that.  He could be.  I don't

      14       know him.

      15            Q.   Okay.  What about Item 2 under purpose of the

      16       meeting, is that confidential?

      17            A.   I'd like to paraphrase it, if I could.

      18            Q.   Okay.

      19            A.   The thrust of this purpose is a meeting to

      20       develop an approach that would finalize the development

      21       of the FSAR that would provide the overall conclusion

      22       and address everything such that it would demonstrate

      23       the site had no fatal flaws for siting an AP 1000 power

      24       plant there, and it had to be technically appropriate,

      25       economical, and defensible.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1343


       1            Q.   Okay.  Would I be mistaken if I characterized

       2       this as the purpose of this meeting was to support a

       3       conclusion that had already been drawn?

       4            A.   No.  Based on the time frame of this meeting,

       5       the work was still in progress and they were developing

       6       the necessary analysis to demonstrate that the AP 1000

       7       could be sited at the site.  It was still in progress,

       8       particularly the foundation design.

       9            Q.   Section 4 of this first page here.

      10            A.   Yes.

      11            Q.   This referred -- well, let me strike that.  Is

      12       the information in Section 4 confidential, or Item 4 on

      13       Page 1 of the document?

      14            A.   Let me review this.  I don't believe the

      15       overall thrust or the paraphrasing of this would be

      16       confidential.

      17            Q.   Okay.  Well, could you paraphrase it for me,

      18       then?

      19            A.   It is discussing findings of site geology and

      20       site visits to examine exposed Avon Park formation.  And

      21       exposed meaning places there has been a vertical cut on

      22       a wall so you can actually see the layers of what some

      23       exposed -- once you make that cut, such as like you

      24       could see along the barge canal, for example.  And they

      25       are talking about methodology that Rizzo is using to




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1344


       1       address the occurrence of voids below the site, and what

       2       they would consider to be the probability of those voids

       3       and the probability of their sizes.

       4            Q.   And that's an issue that was important to

       5       resolve for purposes of NRC review and ultimately

       6       approval of the LWA and the COLA, correct?

       7            A.   Yes, because this site being in Florida has

       8       the potential for karst features, so you would have to

       9       address this for any site that you selected in Florida,

      10       and this would have to be addressed in the submittal of

      11       the COL application.

      12            Q.   Okay.  Now, in Item 5 of this document, is it

      13       true that this -- well, could you tell me what's going

      14       on here?

      15            A.   Yes, and I actually talked about this earlier.

      16       As we furthered the evaluation of the site by reviewing

      17       all the borings, the regional geotechnical analysis, and

      18       as we advanced the design of the foundation for the Levy

      19       site, it became very clear that they were coupled

      20       together obviously, and so what you see here in a

      21       statement, it says that.  Site geology and foundation

      22       conceptual design are closely coupled.  And to

      23       facilitate the completion of the FSAR portions 2.5 that

      24       relate to the foundation design, we transferred the work

      25       that was in progress from CH2M Hill to Paul Rizzo




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1345


       1       Associates, who was also working under the consortium.

       2       So all this work is still within what we refer to as the

       3       JVT, our COLA preparer, but it was transferred among the

       4       parties of the JVT.  And you recall from my earlier

       5       statement that was based on the need to have subject

       6       matter experts that could support the foundation design

       7       of the roller compacted concrete bridging mat.

       8            Q.   Okay.  So, on the next page, Page 2 of this

       9       document, that first sentence, is that confidential?

      10            A.   The concept I can address.

      11            Q.   Okay.

      12            A.   As part of this change we had to address the

      13       scope additions to some subcontractors and the scope

      14       deletions of others.

      15            Q.   Okay.  Was there additional funds associated

      16       with that, expenditure of funds?

      17            A.   I would have to go back and look at the actual

      18       impact evaluation form.  I don't recall.

      19            Q.   Would you be surprised if it was not?

      20            A.   Would I be surprised if there is not what,

      21       sir?

      22            Q.   If it did not cost more?

      23            A.   I just don't recall, because I don't know if

      24       that particular impact evaluation included other scope

      25       changes that were not related just to the DOR changes.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1346


       1            Q.   How difficult would it be for you to determine

       2       that?

       3            A.   I would just go request this impact evaluation

       4       that addressed this DOR.  I do not have it here with me.

       5            Q.   Could that be done before you come back on

       6       rebuttal?

       7            A.   I don't know if I can get it here in hard

       8       copy, but, probably.

       9            Q.   But the answer?

      10            A.   Oh, the answer, yes.  I could get the answer.

      11            Q.   Well, could I ask that you do so without

      12       asking for a late-filed exhibit, and we could ask about

      13       it after exchanging information off the record?

      14            A.   Yes.

      15            Q.   Thank you.  Look at the last paragraph under

      16       this Section 5, this Item 5.  It starts off it was

      17       agreed.  Can you tell me what is involved there and why

      18       the decision that is reflected in the last sentence.

      19       First of all, can this be read publicly?

      20            A.   I would say no in this case because it has to

      21       do with other preparations we were making for the rest

      22       of the regulatory process.

      23            Q.   Okay.

      24            A.   The first sentence I can address.

      25            Q.   Okay.  Well, I'm more interested in the reason




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1347


       1       for the last sentence there.  Is that what your answer

       2       was?

       3            A.   That's the sentence that I'm reluctant to say

       4       here for confidential reasons.

       5            Q.   Okay.  Item 7, is there anything here that is

       6       confidential?  Let me ask it this way:  The document

       7       that is described in Item 7, was that given to the NRC?

       8            A.   I don't recall.  And it could have been

       9       referenced in the FSAR.  I just don't -- I would have to

      10       go back and look.

      11            Q.   Are you familiar with that document?

      12            A.   No.  I'm not familiar with the details of it.

      13       I knew it existed.

      14            Q.   Do you know what the conclusions of it were?

      15            A.   Well, fundamentally when all the work was done

      16       the site is suitable to deploy an AP 1000 at that site.

      17            Q.   Okay.  Item 9, field investigations.  Can you

      18       review that section there on Page 2 and Page 3 of this

      19       document and tell me what's going on there?

      20            A.   This is under field investigations, correct?

      21            Q.   Yes.

      22            A.   The whole content of Section 9 has to do with

      23       the pace of how the borings devices advance through the

      24       substrate and places where it goes faster or slower, and

      25       in cases where it moves faster, what other additional




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1348


       1       information you collected including the actual sample

       2       itself that would explain the reason for that.

       3                 And let me give you a simple example.  If you

       4       go through hard limestone, it goes a certain speed.  If

       5       you then enter a zone, let's say a pocket where it is

       6       filled with crushed limestone, it would change the speed

       7       of the way the boring would be advanced.

       8            Q.   Is this something that Paul Rizzo is going to

       9       do to supplement or independently assess work that had

      10       been already done?

      11            A.   This is more a matter of he is reviewing the

      12       results of the boring and reviewing all the information

      13       available from that to understand why the boring results

      14       were as they were.

      15            Q.   Can you turn to the next page of this document

      16       and tell me are you familiar with this document here?

      17            A.   I am not.

      18            Q.   You have never -- you are not even aware of

      19       its existence?

      20            A.   Until I saw it.  I'm not surprised it is

      21       related to our site, but I have no problems with

      22       answering questions on it.

      23            Q.   This is a letter -- can I describe who this is

      24       to and who this is from?

      25            A.   This one is a little bit not clear to me since




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1349


       1       I don't know the context of how the letter was created.

       2            Q.   Well, it's subject to a claim for

       3       confidentiality and I'm willing to treat it that way.

       4       Let me just ask you, the conclusion on Page 5 of the

       5       letter, can you turn to that page?  And this kind of

       6       goes along the lines of Mr. Moyle's question.  There is

       7       a sentence, the second sentence in that paragraph that

       8       starts to our knowledge.  Can you read that just to

       9       yourself first and tell me if that can be stated

      10       publicly?

      11            A.   I believe this is, because it is a

      12       geotechnical subject that is probably represented in our

      13       FSAR 2.5 final version.  To our knowledge, our

      14       assessment of the lateral extent of dissolution features

      15       associated with vertical fractures within the Avon Park

      16       Foundation limestone is new information that is not

      17       otherwise available in the geologic community.

      18            Q.   Okay.  What about the -- so, is this stating

      19       that the assessment or characterization of the site and

      20       the geology of the site is new?

      21            A.   Since I don't know the context of the letter,

      22       I can't answer your question, but it could be a

      23       comparison of what's in the public domain for research

      24       that describes geologic formations in Avon Park and what

      25       did we see as we did borings here locally on the site.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1350


       1       But without knowing the overall subject, I can't answer

       2       your question.

       3            Q.   Let me do this.  Let's set this exhibit aside

       4       for a second and ask you to turn, if you would, to --

       5       there is a nonconfidential exhibit in your -- it's the

       6       September 12th LWA supplemental filing.

       7            A.   Yes, I see that.

       8            Q.   152.  Do you have that?

       9            A.   I do.

      10            Q.   Can you turn to -- well, this is the document

      11       that you responded to the NRC with respect to the scope

      12       of the LWA, is that correct?

      13            A.   This is the document that we responded to the

      14       September 15th letter, and that included LWA, because

      15       there were more subjects in here than just LWA.

      16            Q.   Correct.  But there is an Attachment 2, which

      17       is Bate's 64-000064.  Do you see that?

      18            A.   I see that.

      19            Q.   And is Attachment 2 information that was

      20       requested by the NRC for both COLA and LWA evaluation?

      21            A.   I see that.

      22            Q.   Okay.  And if you could turn to Page 7 of that

      23       attachment, please.  Are you familiar with this

      24       document?

      25            A.   I reviewed it when it was created, but it has




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1351


       1       been quite awhile.

       2            Q.   Okay.  Well, let's go to the letter.  Turn

       3       back, if you would, to the letter.  There's a two-page

       4       letter from James Scarola to the NRC.

       5            A.   Correct.

       6            Q.   And then on the third page there is a bc to

       7       Bill Johnson, your Chairman and CEO.

       8            A.   Yes.

       9            Q.   Danny Roderick and yourself?

      10            A.   Yes.

      11            Q.   Okay.  So this is a document that was

      12       important?

      13            A.   Oh, yes.  I was well aware at the time, but I

      14       have not looked at it for awhile, particularly the

      15       attachment.

      16            Q.   All right.  And back to this Page 7 of the

      17       attachment here, and this is all public knowledge,

      18       right?

      19            A.   Yes.

      20            Q.   Could you read this paragraph next to the

      21       last -- down that page?

      22            A.   I'M going to have to ask you to take me to the

      23       page, again.

      24            Q.   I'm sorry, Page 7.  This is Bate's 64-000070.

      25            A.   Correct.  And this is on Page 7.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1352


       1            Q.   Yes.

       2            A.   And you would like me to read which --

       3            Q.   The next to the last paragraph, it starts with

       4       the average width.

       5            A.   The average width-to-height ratio of features

       6       associated with vertical fractures is 1H:5V, limiting

       7       the lateral extent of these features to approximately

       8       20 percent of the vertical extent, as supported by

       9       geophysical testing and field observations.  Dr. Anthony

      10       Randazzo, a subject matter expert, is supportive of that

      11       approach that the horizontal dimension is a fraction of

      12       the vertical dimension of the feature.

      13            Q.   Now, is this -- this is something that you

      14       submitted to the NRC for them to consider and rely upon

      15       in evaluating your LWA, correct?

      16            A.   Yes.

      17            Q.   And does it appear to you to be the subject of

      18       the document that we were discussing in Exhibit 149?

      19            A.   I'm not a geology or geotechnical expert, so

      20       the subjects sound familiar, but I don't know

      21       specifically if it's the same subject.  It has to do

      22       with, I believe, if there is a feature does that feature

      23       generally run vertically or does it run horizontally.

      24            Q.   Okay.  Well, if you would turn back to 149 and

      25       Page 1 of that letter.  There is a -- two-thirds of the




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1353


       1       way down there is a sentence that starts "the five" do

       2       you see that?

       3            A.   Yes.

       4            Q.   And then I don't know if that's confidential

       5       or not, but it looks like that there are five principles

       6       that someone is being asked to comment upon.

       7            A.   Yes, I agree with your characterization.

       8            Q.   Okay.  And on the fourth item on the second

       9       page of that letter it appears to relate to that item

      10       that you read about in the September 12th supplemental

      11       report, correct?

      12            A.   It looks to be a similar subject.  But, again,

      13       I have to remind you, I'm not a geologist or a

      14       geotechnical expert.

      15            Q.   Okay.  Now, didn't the statement that you read

      16       from the September 12th filing, wasn't that the subject

      17       of further inquiry by the NRC on October 12th as part of

      18       their RAIs?

      19            A.   You mean the October 6th letter?

      20            Q.   I'm sorry, the October 6th, 2008, letter.

      21            A.   I would have to go back and review it, because

      22       as I stated earlier, we have many RAIs that come in, and

      23       I would have to go back and review specifically what was

      24       on a particular letter.  But, in principle, we could get

      25       several questions on any particular subject.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1354


       1            Q.   But didn't the NRC ask about a question about

       2       the statement -- the representation that Doctor Randazzo

       3       supported this aspect of the geology?

       4            A.   I would have to go back to the October 6th

       5       docketing letter and look at the questions and validate

       6       what you are asking me.

       7            Q.   Do you have that with you?

       8            A.   I do.

       9            Q.   Could you take a look at it, please?  And this

      10       is also an exhibit to Doctor Jacobs' testimony, correct,

      11       the October 6th letter?

      12            A.   It is an attachment exhibit to my rebuttal

      13       testimony.

      14            Q.   Okay.

      15            A.   So I am looking at -- in my case it is GM-8 on

      16       my rebuttal testimony.

      17            Q.   Okay.  And on Page 2 of the RAIs --

      18            A.   All right.  Let me go to there.  Are you

      19       reading the page numbers at the top?

      20            Q.   The bottom.

      21            A.   My copy does not show page numbers.  I only

      22       have it as pages of the exhibit.

      23            Q.   Okay.  Let's look at 5 of 10, then.

      24            A.   Page 5.

      25            Q.   Do you see the second item on there, the




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1355


       1       second RAI?

       2            A.   The supplement sites, Doctor Randazzo.

       3            Q.   Yes.

       4            A.   Yes.

       5            Q.   Okay.  And this is the NRC staff asking a

       6       further question about the statement that you made on

       7       September 12th, correct?

       8            A.   That's what this is, correct.

       9            Q.   Okay.  So isn't it correct -- doesn't it

      10       appear from the letter to Doctor Randazzo from Mr. Rizzo

      11       that the characterization that the NRC is asking further

      12       questions about is one that presents a new view of the

      13       geology of the area that's not documented in the

      14       literature?

      15            A.   From the information in front of me, I cannot

      16       draw the conclusion you are drawing.  Sir, I would have

      17       to go back and review what was in the original COLA and

      18       FSAR sections associated with this subject and follow

      19       the path of all the documents and RAIs to draw the

      20       conclusion you did.

      21            Q.   Well, let's look at the October 6th letter in

      22       the RAI.  Doesn't it appear from this RAI that the NRC

      23       staff is suggesting that they have received a conclusory

      24       statement without any information that documents it?

      25            A.   The phrase that you refer to, sir, is but does




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1356


       1       not summarize the information documenting the statement

       2       that the lateral extent of dissolution features

       3       developed along fractures is about 20 percent of the

       4       vertical dimension.

       5                 THE COURT REPORTER:  Slow down.

       6                 CHAIRMAN CARTER:  No coffee tomorrow.

       7       (Laughter.)

       8                 THE WITNESS:  Right.  So it is asking for

       9       backup information for the summary statements that are

      10       presented in our RAI response.  It's asking for

      11       additional backup.

      12       BY MR. REHWINKEL:

      13            Q.   If I could ask you to go back to Exhibit 149.

      14            A.   Okay.  I'm at Exhibit 149.

      15            Q.   Is it fair to characterize this document that

      16       the company's contractor, Mr. Rizzo, is asking Doctor

      17       Randazzo to support their conclusion about the lateral

      18       extent of dissolution features associated with vertical

      19       fractures within the Avon Park formation limestone?

      20            A.   Again, I would have to point out to you that I

      21       am not a geologist, I am not a geotechnical person, and

      22       this is a very technical subject.  So without sitting

      23       here and having a longer review of this, I cannot

      24       validate your statement.  I would have to spend -- a

      25       slow read of this and probably ask questions of some of




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1357


       1       my staff to answer your question.

       2            Q.   We have established, Mr. Miller, have we not,

       3       that the meeting in March of 2008 was at a time when

       4       Paul Rizzo was brought in to supplement the geotechnical

       5       effort, correct?

       6            A.   Particularly the foundation design.

       7            Q.   And the deadline was drawing near, correct?

       8            A.   The deadline of July 2008 was coming.

       9            Q.   And Paul Rizzo, the company's contractor,

      10       wrote a letter in May of 2008, less than three months

      11       from the deadline for filing of the COLA, correct?

      12            A.   May 22nd, 2008, is in advance of July 2008.

      13            Q.   Yes.  And less than three months?

      14            A.   Yes.

      15            Q.   And it states here in the conclusion section,

      16       the last sentence there, I don't know if that could be

      17       read publicly or not, that begins with consequently.

      18       Can that be read publicly?

      19            A.   I don't know the context of how this letter

      20       was created, so I would prefer not to.

      21            Q.   That's fine.

      22            A.   I think the sentence speaks for itself of what

      23       it states.

      24            Q.   This is apparently a significant issue that

      25       they are seeking Doctor Randazzo's support on such that




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1358


       1       they sent it to the NRC.  That they, you, submitted it

       2       to the NRC as part of your LWA supplemental filing,

       3       correct?

       4            A.   It is.  But I would like to characterize it as

       5       we create analysis and information that we submit in our

       6       application.  It comes from a wide variety of sources,

       7       including things that we actually do field

       8       investigations on, literature search, subject matter

       9       experts, and here is a case where we are going to a

      10       subject matter expert to get an opinion.

      11            Q.   Now, on the last two pages of Exhibit 149 is a

      12       draft it looks like of a letter in -- what do you call

      13       this, draft changes form?

      14            A.   Yes.

      15            Q.   That shows where Doctor Randazzo did not agree

      16       totally with the representations that Mr. Rizzo was

      17       asking him to agree with, is that correct?

      18            A.   I would have to review this letter in detail

      19       slowly to come to your conclusion.

      20            Q.   It looks like the red items in here show

      21       strikings of words that probably water down, if you

      22       will, the opinion that Doctor Randazzo was willing to

      23       give.  Is that correct?

      24            A.   I don't know if watered down is the correct

      25       term for what you see here.  Typically, when most




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1359


       1       letters are drafted they go through revisions before

       2       they are finalized.  So I don't consider the term

       3       watered down to be the right way to characterize.  These

       4       are markups that are going to be incorporated in the

       5       final version.

       6            Q.   This is not a mere draft, though, is it?  In

       7       the upper left-hand corner we see some initials and

       8       dates and all.  This is part of the QA process, is it

       9       not?

      10            A.   I don't know what the context of this -- how

      11       this document was created and for what purpose, so I

      12       can't answer your question if this is a quality document

      13       or not.

      14            Q.   But that is generally how it is done, is it

      15       not?

      16            A.   This document, the fact that it has got a by

      17       and a checked by, it is certainly a technical document.

      18       I don't know if it is a quality-related document.

      19            Q.   Okay.  Mr. Miller, if I could move to the May

      20       2nd, 2008, audit letter.  And this is Exhibit Number

      21       150.  Do you have that with you?

      22            A.   Yes, I do now.

      23            Q.   Okay.  Are you familiar with this document?  I

      24       think on the second page of the exhibit, I think you

      25       will see your name.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1360


       1            A.   Yes.  I remember when this was done and I

       2       remember the report.

       3            Q.   Okay.  Now, is this a document that is a

       4       result of the stop work order and issues that were

       5       discovered in the first quarter of 2007?

       6            A.   It is by virtue of the fact that they were on

       7       increased -- an increased frequency of having audits

       8       done on them, and so this is a follow-up audit.  It

       9       appears to be done in the March timeframe of 2008, and

      10       so it is related to what happened in March of 2007.

      11       However, I do have to remind you that all of our quality

      12       providers, under our Appendix B program we have to audit

      13       them no matter what.  This one happens to be getting

      14       their audits more frequently, this company does.

      15            Q.   Okay.  Now, just in fairness, this is a

      16       document dated May 2nd, 2008, revised May 8th, 2008.  Do

      17       you see that on the first page?

      18            A.   I do.

      19            Q.   And in the second paragraph, the last sentence

      20       of that paragraph seems to say something very positive

      21       about the vendor, is that correct?

      22            A.   It does.

      23            Q.   Okay.  But isn't it also true that this

      24       document contains an attachment towards the back at

      25       Bate's 47-015861 with a letter from MACTEC, M-A-C-T-E-C,




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1361


       1       all caps?

       2            A.   Yes, I see that.

       3            Q.   Okay.  Can you tell me what this MACTEC

       4       letter -- can you characterize that in a way that is not

       5       confidential?

       6            A.   Yes.  As part of this audit, we had an extra

       7       subject matter expert participate on that audit and that

       8       person was a MACTEC employee.  They also do geotechnical

       9       boring and handle sample logs, those type of things.

      10       And so we had them on the team to provide additional

      11       expertise to look at the execution of quality activities

      12       by CH2M Hill.

      13            Q.   Okay.  Now, what you just described would not

      14       be part of a routine audit of your vendors under the QA

      15       program, is that correct?

      16            A.   Not necessarily.  It depends on who we are

      17       going to do an audit on, and this is not unique to new

      18       plants.  We do it in our operating fleet.  We would like

      19       to have people that are cognizant of the work they do

      20       because you have a much better informed audit when you

      21       do that.  And so it's not always done, but in this case

      22       we chose to do it.

      23            Q.   And what you chose to do with respect to

      24       bringing MACTEC along to supplement your audit, if you

      25       will, was because of the history of this vendor with




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1362


       1       respect to the gathering of this data in support of your

       2       COLA, correct?

       3            A.   That is correct.  In this case we did add them

       4       to the team because of the work experience at Harris.

       5            Q.   Now, is it also true that attached to this

       6       letter that's on 015861 is a matrix that reflects the

       7       results of the observations of Mr. Tice?

       8            A.   There is an attachment at the back, it is a

       9       table, and it is observations from this individual who

      10       participated on the team.

      11            Q.   Okay.  Was I not supposed to say his name?

      12            A.   Probably not.

      13            Q.   I apologize.

      14                 CHAIRMAN CARTER:  You were doing so well, Mr.

      15       Rehwinkel.

      16                 MR. REHWINKEL:  I didn't say his first name,

      17       so maybe nobody knows who he is.

      18       BY MR. REHWINKEL:

      19            Q.   Okay.  Let me ask you if you would turn to

      20       47-015864?

      21            A.   Yes.

      22            Q.   Does the MACTEC representative --

      23            A.   Yes.

      24            Q.   -- does he identify in the next to the last

      25       line on this table some problems with the collection of




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1363


       1       data?

       2            A.   Stand by as I read this.  The item you

       3       referred to was an observation associated with the

       4       administrative aspects of completing the paperwork for

       5       this.  And it's important to point out, and that is in

       6       the case of what was identified at Harris and what we

       7       were looking for for an extended condition at Levy.  The

       8       issues that we found under the quality assurance program

       9       of CH2M Hill were generally related to documentation.

      10       For example, documentation of training records,

      11       documentation of expertise.  In the case of logs for

      12       when they collected samples, the precision of filling

      13       out all the blanks and putting their name and dates in

      14       certain places.  There was also document control issues.

      15       All of those things that we looked at, we looked at for

      16       the case of Levy.  What it was not was technical.  The

      17       quality of their work in terms of the technical

      18       precision of what they did and the validity of their

      19       technical results.

      20                 And so what you see here is additional

      21       observations, but you also see in the summary cover

      22       sheet from this same report, which includes this as an

      23       attachment, the comment that says the PGN audit team has

      24       concluded that with the exception of the administrative

      25       anomalies, CH2M Hill is effectively implementing their




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1364


       1       quality program.

       2                 So this row you asked me to look at here is an

       3       example of additional administrative anomalies and we

       4       required them to go correct those.

       5            Q.   Could you turn to 47-015866, which is another

       6       two pages --

       7            A.   Yes.

       8            Q.   -- further on.  And the last item here that

       9       starts up near the top and continues most of the page

      10       and then on to the next page, is that an administrative

      11       item or is that one related to the technical quality of

      12       the work?

      13            A.   He is making a technical observation is what

      14       he is making.  And without going through the details,

      15       he's referring to recovery zones.  The boring process to

      16       collect samples involves a water lubricated boring

      17       mechanism.  So as it bores through the limestone, if it

      18       hits a pocket where it is filled with, say, sand or some

      19       very heavily weathered limestone, it may wash that out.

      20       And so when you pull that sample to the surface and you

      21       have ten feet of core you expect to pull out, you may

      22       not get ten feet because you washed some of it out.

      23                 And that is referred to as recovery, so he is

      24       talking about recovery zones here in his notes.  So with

      25       this observation we would have gone back and looked at




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1365


       1       that particular log and followed up technically, also.

       2            Q.   Well, what about the paragraph in that column

       3       that starts lithologic and discontinuity and the

       4       concerns he raises there.  Are those administrative with

       5       respect to the geological descriptions?

       6            A.   Well, I think he is making technical

       7       observations, but these are not necessarily adverse

       8       findings.  Personally, I can't read these and tell you

       9       that these are necessarily a problem.  He is clearly

      10       making comments on what he saw in the field boring logs.

      11       Where he said he indicates, for example, he says seems

      12       consistent with what I understand about that setting.

      13       And he talks about some zones where there is some soil

      14       inside.  And then he has got some comments where

      15       something may be incorrect and we would have followed up

      16       and see if it was -- see if his comment was correct or

      17       not.

      18                 And that is how this report was handled.  We

      19       went back to the organization that was involved in this

      20       work and had them review these and validate these were

      21       not a technical problem.

      22            Q.   He notes, does he not, in the far right column

      23       that the location of these recovery zones was directly

      24       under the reactor -- south plant reactor site, is that

      25       right?




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1366


       1            A.   It's not -- you cannot infer that from what he

       2       has got.  I would have to go back and look at those

       3       codes where the boring numbers were labeled, and it's

       4       not confidential, I could say AD-3, for example.  And

       5       then I would have to go look at that, where it fits with

       6       respect to the footprint of the plant.  Because,

       7       remember, we take core borings not just under the

       8       footprint of the nuclear island, but also the turbine

       9       island, the waste processing building, annex building,

      10       and the general site.

      11                 But he says -- and I can say that, it's

      12       located in the south plant site reactor area.  I just

      13       don't know if that is under the nuclear island or some

      14       farther out location associated with the south reactor.

      15            Q.   Would the NRC have received this document?

      16            A.   When the NRC comes to visit us and does a

      17       quality review, all documents like this are provided to

      18       them, because the NRC is looking to validate that we are

      19       doing our obligation under 10 CFR 50, Appendix B, to

      20       oversight our contractors who provide quality services.

      21       So as evidence of that in the criterion related to that

      22       we would give them this document.

      23                 Now, this is dated May of 2008, and I don't

      24       recall all the meetings that we have had with the NRC

      25       where this would have come up, but we certainly would




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1367


       1       make it available to them.

       2

       3            Q.   Can I ask you about -- if you return to your

       4       Exhibit -- is it GM-8?  The October 6th, 2008, letter.

       5            A.   Yes.

       6            Q.   This was the letter you received from the NRC

       7       after Exhibit 152 was submitted, is that right?  This is

       8       the next correspondence you received relative to your

       9       LWA?

      10            A.   I'm not sure what question you are asking me.

      11            Q.   I apologize.  The October 6th letter you

      12       received from the NRC, was that in response to your

      13       September 12, 2008, letter and your COLA?

      14            A.   The proper way to characterize it is we

      15       submitted our application on July 30th, it included LWA.

      16       We then on September 12th subsequently revised the scope

      17       of the LWA.  This is the first numbered correspondence

      18       from the NRC to us since that date.

      19            Q.   And this letter has been one much discussed in

      20       depositions and testimony, et cetera, so it's a key

      21       document in this matter, correct?

      22            A.   Yes.

      23            Q.   And this was a key document, an important

      24       document to the company for a multitude of reasons,

      25       correct?




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1368


       1            A.   Yes.

       2            Q.   One of which was the good news that they had

       3       docketed your COLA?

       4            A.   That was the most significant outcome from

       5       this letter is our sufficiency review was completed and

       6       it was technically sufficient to docket.

       7            Q.   Okay.  And, the first -- on the first page of

       8       this letter at the bottom, the paragraph that starts as

       9       discussed with your staff, this was the -- well, this

      10       states, "As discussed with your staff, the date that we

      11       intend to publish this schedule for review cannot be

      12       determined until additional information is provided by

      13       you."  Not a big surprise, correct?

      14            A.   It has happened on several applications.

      15            Q.   And it states, "Although our acceptance review

      16       determined that the LNP COLA is complete and technically

      17       sufficient, the complex geotechnical characteristics of

      18       the Levy County site require additional information in

      19       order to develop a complete and integrated review

      20       schedule."  Was that a concern to you?

      21            A.   No.  The fact is that we would have preferred

      22       to not have to answer RAIs as part of the October 6th

      23       docketing letter, so it is not -- a concern is not the

      24       right phrase.  We would have preferred to receive an

      25       October 6th letter and them say we will send you your




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1369


       1       schedule, let's say, 30 days from then.  So we knew that

       2       our schedule would be delayed until we answered the

       3       questions in here.

       4            Q.   Okay.  Now, we have talked about in looking at

       5       these exhibits, and I apologize for the tediousness of

       6       them, but we have looked at the exhibits that

       7       demonstrate that you spent a lot of -- your vendor spent

       8       a lot of time collecting data, analyzing it, and

       9       preparing it to submit to the NRC, correct?

      10            A.   It is accurate to say our vendors and our

      11       staff spent a lot of time on the Levy site

      12       site-specifics because that is the major portion of our

      13       application that is unique to our site.

      14            Q.   And, in doing so, there are several references

      15       and probably less than the ultimate number of contacts

      16       relating to the NRC communication with you about issues

      17       that they would like to see addressed in your

      18       application, correct?

      19            A.   You are going to have to rephrase -- start

      20       your question over again.  I lost it half way through.

      21            Q.   The NRC made many contacts, you and the NRC,

      22       and you and your vendor and the NRC had many discussions

      23       with the NRC staff about what they would like to see

      24       addressed with respect to geotechnical information?

      25            A.   Yes, but let me characterize it the way it




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1370


       1       occurs.  We had -- before we submitted our application,

       2       we had publicly noticed meetings where we discussed the

       3       geological features of the site, such as January 10th.

       4       But in addition to that there were preaudit visits to

       5       the Levy site by NRC individuals, both technical and

       6       those looking at quality programs.  And so those were

       7       the two interactions that you are referring to.

       8            Q.   Would there have been any other phone calls or

       9       other informal conversations with the NRC staff?

      10            A.   Well, there could have been.  Until we

      11       submitted the application that was not likely.

      12            Q.   Okay.  And it was the company's opinion that

      13       the 18 months that you spent gathering the information

      14       was thorough and complete and that you had enough

      15       information to present to the NRC for them to make a

      16       decision without additional RAIs, correct?

      17            A.   No, that is not correct.  If you look at a

      18       typical NRC review schedule, there are typically eight

      19       major milestones.  And the first one on the safety

      20       evaluation report, which is the nuclear side of the

      21       review, there are four major milestones.  The first one

      22       is RAIs, and for the Levy site that milestone extends

      23       through February of 2010.  So we would expect RAIs after

      24       submittal.

      25            Q.   I misstated my question.  You expected you had




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1371


       1       submitted enough information to get a review schedule

       2       without further RAIs, correct?

       3            A.   Yes.  We expected that we developed an

       4       application that was technically sufficient and complete

       5       to be docketed and the review to start.

       6            Q.   But that did not happen.  And let's turn to

       7       the next page of the October 6th letter, and this one

       8       starts off and says, "As necessary, other RAIs will be

       9       issued separately."  What is that other RAIs referring

      10       to?

      11            A.   What they are saying here is the application

      12       has been docketed and now they are going to start this

      13       process of RAIs on all subjects, hydrology, weather,

      14       environmental, population in the area, all of those

      15       things.  You would expect those to all be issued

      16       separately from this October 6th letter, and we are

      17       continuing to receive RAIs, and would expect to continue

      18       to receive RAIs and supplemental RAIs through February

      19       of next year.

      20            Q.   But then it says, "Because of the scheduling

      21       uncertainty in the areas of geotechnical science and

      22       structural engineering, the NRC staff does not intend to

      23       commence a review of these areas until all RAIs are

      24       sufficiently answered."  Do you see that?

      25            A.   I do.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1372


       1            Q.   Now, that refers not only to your LWA aspects

       2       of your application, but I guess the foundational

       3       aspects that we've discussed a little bit earlier today.

       4            A.   This would refer to the broader geotechnical

       5       suitability of the site for the plant.

       6            Q.   But it would relate to the LWA?

       7            A.   Because certain subjects are on both the LWA

       8       and both the overall geotechnical, it could relate to

       9       it.

      10            Q.   Well, they continue on for all other sections

      11       of the LNP COLA, the NRC staff intends to commence

      12       reviews based on the availability of resources.  Do you

      13       see that?

      14            A.   I do.

      15            Q.   So is there a dichotomy presented here by the

      16       NRC staff that indicates that everything but the

      17       geotechnical aspects of this review will be resource

      18       driven, while the geotechnical review will be less so?

      19            A.   No, I don't think that is the proper way to

      20       characterize this.  In the NRC staff, as they review an

      21       application, they divide up the piece-parts of an

      22       application, and it depends on subject matters experts.

      23       Some of those subject matter experts are NRC staff,

      24       others are outside national labs, like Pacific Northwest

      25       National Lab.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1373


       1                 And so this paragraph is talking about how

       2       they are going to assign resources and when those

       3       resources would be committed to the review.  That's what

       4       this sentence is at the top of two are referring to.

       5            Q.   There's special mention made of the

       6       geotechnical aspect of the review here, correct?

       7            A.   It is, that is correct.

       8            Q.   And, finally, in this next paragraph there is

       9       a sentence that starts because of, "Because of the

      10       complexity of the site characteristics and the need for

      11       additional information, it is unlikely that the LNP COLA

      12       review can be completed in accordance with this

      13       requested time line.  The NRC staff expects to interact

      14       with you as the safety and environmental review

      15       schedules are developed."  Do you see that?

      16            A.   I do.

      17            Q.   So in three paragraphs, the geotechnical

      18       aspect of the application have been highlighted by the

      19       NRC staff.  Would you agree with that, three successive

      20       paragraphs in this letter?

      21            A.   I agree that geotechnical is in each of these

      22       three paragraphs.

      23            Q.   But isn't it true -- wouldn't you agree with

      24       me that they are given special mention apart from the

      25       other aspects of the application that you filed?




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1374


       1            A.   Well, they are, but I have to go back and

       2       remind you, as we stated earlier, our application is

       3       three large components, and the site-specific portion is

       4       dominated by things like geotechnical.  So the DCD

       5       portion and the referenced COLA are driven by other

       6       schedules, so it is not surprising to me they would

       7       focus on geotechnical as an example of something that

       8       was site-specific that would drive our schedule.

       9            Q.   How many LWAs have the NRC reviewed under

      10       their new LWA rule?

      11            A.   At what point?

      12            Q.   At the time that you filed this on

      13       September 12th?

      14            A.   This was an LWA submitted with the early site

      15       permit for the Southern Vogtle Units 3 and 4.

      16            Q.   It was submitted.  Had it been reviewed?

      17            A.   I suspect it was probably in review at that

      18       point because it has now been approved.

      19            Q.   But at the time the NRC staff had not

      20       reviewed, completely reviewed an LWA request, correct?

      21            A.   If you judge that based on they had not

      22       approved and issued an LWA, the answer is that did not

      23       occur until about a month ago for the Southern Company

      24       Vogtle Station.

      25            Q.   Did they give Vogtle a review schedule?




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1375


       1            A.   I don't recall what they got under their ESP.

       2            Q.   You didn't go look and see what the Vogtle

       3       milestone review was, or if there was one related to

       4       their LWA?

       5            A.   I did not.

       6            Q.   So there was no reliance made on the way they

       7       treated the Vogtle LWA with respect to the milestone

       8       review letter in your decision-making in 2008, correct?

       9            A.   We did not look at the Vogtle letter for that.

      10            Q.   Now, was the Vogtle LWA in any way analogous

      11       to the LWA that you submitted on September -- with your

      12       COLA and in your supplement with respect to the

      13       geological and geotechnical complexity?

      14            A.   In regards to what we submitted in the COL in

      15       July of 2008, there were similarities, and then in the

      16       September 12th there was additional scope added to our.

      17       So the similarities would be, for example, after the

      18       hole was excavated, engineered backfill, they had it.

      19       We had it also.  Ours just provides some additional

      20       foundation technical support.  Then things like mud mat,

      21       forms for the bottom foundation, possibly rebar, those

      22       are similar.

      23            Q.   But with respect to permeation grouting and

      24       diaphram wall, those aspects were not part of the Vogtle

      25       LWA?




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1376


       1            A.   They are not part of Vogtle's LWA because they

       2       are not part of their scope of work that's going to be

       3       completed before first concrete.  They are far enough

       4       away from the Savannah River and the groundwater levels

       5       are such that they did not require diaphram walls or

       6       permeation grouting.

       7            Q.   They didn't have any issues about karst

       8       topography?

       9            A.   I am not familiar enough with their geology to

      10       answer your question on that.

      11            Q.   But you are not aware that there was any karst

      12       topography involved?

      13            A.   I'm just not aware.  I'm just not familiar

      14       with their geology to answer your question.

      15            Q.   Progress and/or your vendors did not make any

      16       inquiry as to that aspect of the Vogtle LWA for purposes

      17       of evaluating the likelihood of getting the review

      18       schedule you wanted, is that correct?

      19            A.   We did not.  Obviously they submitted an LWA

      20       under an ESP, which is a different licensing process

      21       than we did under our COLA.  I do not know the final

      22       scope they had in their LWA, if it was the same as ours,

      23       and their geology is different.

      24            Q.   So an LWA submitted with an ESP would be

      25       different from an LWA submitted with a COLA in the sense




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1377


       1       that you would not have the bridging, if you will, of

       2       the consideration of the geotechnical data for both

       3       aspects of the review, is that correct?

       4            A.   I don't believe what you said is correct.  So

       5       I'm going to ask you to repeat it, again, so I can

       6       validate that.

       7            Q.   Okay.  Now, in your COLA report you have

       8       submitted geotechnical data that is intended to apply to

       9       both your LWA -- at the time you filed it in the July

      10       and September filings, you submitted geotechnical data

      11       for the NRC to review in their consideration of both the

      12       LWA and the COLA generally, correct?

      13            A.   Correct.  And a prime example of that would be

      14       the engineered backfill is the LWA scope and it is

      15       necessary for an LWA approval and it's necessary for the

      16       final overall geotechnical review.

      17            Q.   So if you submitted a COLA with an ESP you

      18       would not have that same kind of a commonality of the

      19       use of geotechnical data, is that correct?

      20            A.   That is not correct, and let me explain.  The

      21       Vogtle site.  I understand that site is on engineered

      22       backfill.  I'm not familiar with what's below it and how

      23       far you go down before you hit traditional bedrock.

      24       However, I know that engineered backfill was in the

      25       scope of their LWA.  For them to complete the equivalent




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1378


       1       of the FSAR 2.5 section analysis that says how would the

       2       plant behave in a seismic event and what will the

       3       compression of that plant sitting on that soil, that

       4       engineered backfill do, they would have to have that

       5       same information for both purposes.

       6                 The NRC would not have authorized an LWA on

       7       engineered backfill for Vogtle without understanding the

       8       global consequences of that for seismic and, if you

       9       will, dead weight of the plant sitting on it.

      10            Q.   Are you saying engineered backfill?

      11            A.   Engineered backfill as opposed as to just

      12       backfilled as you would go like in a parking lot.  It is

      13       engineered because it's blended.

      14            Q.   Is that the only aspect of the ESP and LWA

      15       combination that would be analogous to the LWA and COLA?

      16            A.   No, it goes beyond that.  I'm not familiar

      17       with their exact scope, but I believe Southern's scope

      18       for the LWA was the engineered backfill, it was the mud

      19       mat, it was forms for the bottom foundation.  We had

      20       those similar things in our application for our LWA, but

      21       the design of that engineered backfill for them and

      22       their forms is all related to the foundation

      23       suitability.

      24            Q.   What was the NRC staff's reaction to your

      25       assertion that the dewatering activities at other




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1379


       1       nonnuclear sites should be taken into consideration by

       2       them?

       3            A.   We had technical discussions -- and I take

       4       this in the context of before the September 12th change

       5       of our LWA scope?

       6            Q.   Yes.

       7            A.   It's not so much related to its comparison of

       8       can it be done on nonnuclear applications like a

       9       building, like that, it's more related to the nexus to

      10       nuclear safety.  We are going to place grout in the

      11       bottom of where we are going to excavate and the purpose

      12       of that is to seal it so we can dewater the excavation.

      13       However, that grout we take no credit for in our

      14       application for any safety-related purpose.  Likewise,

      15       the diaphram wall we do not take any credit for for any

      16       safety-related purposes, so from our perspective it

      17       was -- we did not deem it to be necessary to be an LWA

      18       scope.

      19            Q.   So the diaphram wall is something that

      20       basically after the dewatering occurred, and the

      21       foundation and the RCC is in place there, and then your

      22       35-foot-thick foundation is put in there, that wall

      23       becomes irrelevant, is that right?

      24            A.   It is irrelevant in the fact it is not

      25       credited in any way for the nuclear safety aspects of




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1380


       1       the nuclear island foundation.

       2            Q.   It's not intended to provide stability, or

       3       structure, or support for the foundation?

       4            A.   It is not credited.  And it might be useful

       5       just to make sure -- let me explain this diaphram wall

       6       and grout.  What you do is you first install the

       7       diaphram wall to create a periphery that is water tight

       8       so water cannot move laterally into the area you are

       9       going to excavate.  Then you go within that and you

      10       drill and then you grout the top surface of the

      11       limestone to seal it.  And then what that does is it

      12       creates what we refer to as a bathtub.

      13                 With the seal around the outside and the seal

      14       at the bottom you can then go in and dewater and begin

      15       to lower and excavate that.  And then inside that large

      16       opening then you go back in with the engineered

      17       backfill, which is about 30 or so feet thick of an

      18       engineered blend of materials to create a roller

      19       compacted concrete bridging mat.  Once all that is in,

      20       again, we did not credit the grout nor did we credit the

      21       diaphragm wall as supporting any safety-related purpose

      22       in the design of the foundation.

      23            Q.   But the NRC staff looked beyond your assertion

      24       that you weren't seeking credit for the permeation

      25       grouting as far as strengthening the strata underlying




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1381


       1       your mat, correct?

       2            A.   They looked --

       3            Q.   They did not -- they didn't look at it from

       4       that standpoint.  They looked at it from the standpoint

       5       of whether it would increase the dissolution rates of

       6       groundwater flowing against the area that you had

       7       grouted, correct?

       8            A.   Let me answer your question more simply.  What

       9       they were looking for with those two items is to ensure

      10       they had no impact on any nuclear safety-related

      11       function.  So, for example, the grouting that was in the

      12       limestone, would it effect the characteristics of the

      13       limestone such that it behaved differently.

      14            Q.   Right.  So they weren't so much concerned

      15       about whether you were taking credit for or not for the

      16       strengthening of the limestone, they were looking at

      17       whether it had other unintended impacts, correct?

      18            A.   That's what they wanted to assess and confirm.

      19       We made presentations over telephone calls with them to

      20       suggest to them that this will not be an issue, but they

      21       chose to take the time to do that themselves and draw

      22       their own conclusion.

      23            Q.   And they did that through RAIs on October 6th

      24       that you provided answers to on the 20th of November,

      25       correct?




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1382


       1            A.   Well, and let me say it a different way.  We

       2       were unable to convince them prior to September 12th, so

       3       we moved the work into the scope of the LWA to prevent

       4       our COLA from being held up.  And if you look at the

       5       letter, when we do that we point out the fact that we

       6       are still reviewing that scope of work, whether it

       7       should be in the LWA or not.

       8            Q.   But the NRC staff was not impressed with your

       9       argument about the nonnuclear dewatering activities

      10       because they did not deem that to be analogous to their

      11       nuclear safety-related mission, is that correct?

      12            A.   Your phrase that they were not impressed, let

      13       me -- I don't agree with that phrase.  The point is

      14       while that's information we provided them, their mission

      15       is to ensure the health and safety of the public, and so

      16       they felt the need to consider the diaphram wall and

      17       grouting in their review of the nuclear safety aspects

      18       of the foundation and geotechnical design.

      19            Q.   They didn't indicate to you that they were

      20       really going to consider that in any way, did they?

      21            A.   Ask your question, again.

      22            Q.   The information you provided about the

      23       nonnuclear dewatering activities at construction sites

      24       around the country, they did not -- they indicated to

      25       you that they were not going to consider that in their




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1383


       1       review, isn't that correct?

       2            A.   I don't recall the discussions.  I think the

       3       point is they were looking beyond whether it could be

       4       done, because it has been -- because it has been done on

       5       other nonnuclear applications.  They were looking at

       6       other aspects of their review.

       7            Q.   Do you recall addressing this issue in your

       8       deposition?

       9            A.   I don't recall.

      10                 MR. REHWINKEL:  Mr. Chairman, if you would

      11       give me just a minute.  I am almost done.

      12                 CHAIRMAN CARTER:  Absolutely.

      13       BY MR. REHWINKEL:

      14            Q.   Do you recall -- and I could show you your

      15       deposition, but let me just ask you, on Page 55 of your

      16       deposition, do you recall me asking you about the

      17       dewatering measures in typical large construction

      18       projects in Florida and your discussion of those with

      19       the NRC staff?

      20            A.   I generally remember that discussion.

      21            Q.   And I asked you actually on Page 11, Lines 1

      22       through 8 -- this is on Page 55 of your deposition,

      23       starting on Line 3.  Actually, on Page 11, Lines 1

      24       through 8, you state that comparing what you were

      25       proposing to dewatering measures in typical large




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1384


       1       construction projects in Florida, there was not a lot of

       2       difference, is that right?

       3                 And your answer there was the point of this

       4       statement in my testimony is to say in areas where there

       5       is high groundwater, techniques like this are commonly

       6       used to facilitate construction.

       7                 My question to you, okay, did you make that

       8       point to the NRC staff.  Answer, we did.  Okay.  What

       9       was their reaction to that, and your answer was we

      10       understand your comment.

      11            A.   Yes.

      12            Q.   Okay.  My question to you was they did not

      13       seem to give you any indication that they were really

      14       going to consider that as part of their review, did

      15       they?

      16            A.   No.  I think my comment in my deposition is

      17       correct.  We understand your comment, but that is not

      18       the basis for their making their decision.  They were

      19       going to look to ensure that there was no impact from

      20       the diaphram wall and the grout on the nuclear safety

      21       function of the foundation design.

      22            Q.   And when would you have had these

      23       conversations?  I'm not saying necessarily you, but your

      24       company with the NRC staff?

      25            A.   After January 23rd, when the proposed schedule




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1385


       1       was communicated to us, we had dialogue with the NRC

       2       following that to discuss with them why they felt there

       3       was so much time needed to review the LWA.  And we

       4       probably at that point in time, if not earlier, talked

       5       about this.  But our point was to tell them, as we

       6       believe, you can do the review of these two features,

       7       the diaphragm wall and the grout, and conclude that in

       8       advance of the overall COL.

       9            Q.   But your conversation with the NRC staff to

      10       bring to their attention these other nonnuclear

      11       dewatering measures was well before you got the letter

      12       from the NRC staff saying when they would consider the

      13       LWA concurrent with the COL, correct?

      14            A.   I can't answer your question yes or no,

      15       because I don't know what venue you're talking about.

      16       If you recall, we had meetings, technical meetings with

      17       the staff in January, June, August, and we had several,

      18       so in any of those forums we could have talked about

      19       this.  I just don't recall, but I would not expect them

      20       to say -- I would not expect the NRC to say solely

      21       because you can do this at a building in Miami, that

      22       that is the basis for them not to review it.  We would

      23       not expect them to say that.

      24            Q.   Okay.  When you said January, I wanted to make

      25       sure you weren't talking about 2009, you were talking




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1386


       1       about 2008.

       2            A.   2008.  But, now later on, as I said, after

       3       January 23rd, 2009, we had calls with them.  We did talk

       4       about the time that they believed they needed to review

       5       the LWA request and why we believed it should not take

       6       that much time.  We did have that dialogue.

       7            Q.   Okay.  But certainly you did not get any

       8       feedback from the NRC prior to December 31st, 2008, that

       9       indicated to you that they gave a lot of credence to

      10       your analogy about dewatering at nonnuclear construction

      11       locations, correct?

      12            A.   I don't understand your phrase gave a lot of

      13       credence.  We shared that information with them because

      14       it is how you do it, but I was not expecting for them to

      15       draw a judgment on it in terms of the LWA.

      16                 MR. REHWINKEL:  Mr. Chairman, that's all the

      17       questions I have for Mr. Miller.

      18                 Thank you, Mr. Miller.

      19                 CHAIRMAN CARTER:  Thank you.  Mr. Brew.

      20                 MR. BREW:  Thank you, Mr. Chairman.

      21                 Good evening, Mr. Miller.

      22                 THE WITNESS:  Good evening.

      23                 MR. BREW:  I don't have any red documents and

      24       we are not going to talk in code.

      25                 CHAIRMAN CARTER:  We are all grateful for




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1387


       1       that.

       2                          CROSS EXAMINATION

       3       BY MR. BREW:

       4            Q.   One quick follow-up on the discussion you just

       5       had.  My understanding from all the documents you have

       6       been through is that certainly throughout 2008 in your

       7       discussions with the NRC, Progress was crystal clear

       8       about its reasons for the LWA and its importance to the

       9       schedule, is that right, to the NRC?

      10            A.   It was clear to us and we communicated that to

      11       the NRC that the LWA was important for our overall

      12       schedule.

      13            Q.   Overall schedule.  And that was communicated

      14       not only to the NRC technical staff, but in your

      15       meetings with the NRC senior staff, is that right?

      16                 CHAIRMAN CARTER:  Mr. Brew, before you go on,

      17       hang on one second.

      18                 Mr. Rehwinkel, please make sure your

      19       microphone is off, please, sir.

      20                 MR. REHWINKEL:  I apologize.

      21                 CHAIRMAN CARTER:  No problem.

      22                 You may continue.

      23                 MR. BREW:  Thank you.

      24       BY MR. BREW:

      25            Q.   And is it also fair to say that throughout




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1388


       1       that period in the discussions back from the NRC they

       2       responded by telling you what they needed?

       3            A.   What they needed --

       4            Q.   In terms of information, what they needed to

       5       review?

       6            A.   I'm not -- I don't understand what your

       7       question is asking.

       8            Q.   Well, I'm just trying to get to how you all

       9       communicated.  You communicated what you needed in terms

      10       of the limited work authorization and its importance to

      11       the schedule.  And the feedback you got from the NRC

      12       staff was in terms of what they needed, is that right,

      13       in terms of information?

      14            A.   It was more two-way dialogue.  And let me

      15       explain.  When we had meetings, say, in January of 2008,

      16       and in June of 2008, and in August of 2008, those were

      17       technical meetings, and so it was not a one-way

      18       communication.  It was a two-way dialogue of

      19       understanding more about the site, more about our

      20       application.  As we had meetings with management, such

      21       as in September of 2008, we were communicating to them

      22       the importance of the schedule to us.  Now, clearly

      23       their letter of October 6 is requesting more information

      24       from us.

      25            Q.   Okay.  And so throughout that two-way




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1389


       1       communication what you were getting back from the NRC

       2       was what they needed to do their job, right?  The

       3       information they required to do their job to set a

       4       schedule that would allow for a timely and thorough

       5       review of the information?

       6            A.   That is one element of it, but it was not just

       7       what it takes to review their schedule.  They were

       8       preparing for receipt of our application, so they wanted

       9       to understand what our site was like, and so these

      10       technical presentations, including the presentation made

      11       right after the COL was submitted, was for the purposes

      12       to overview the COL application with them to facilitate

      13       their review and make it go more efficiently.

      14            Q.   Close enough.  Okay.  In your Direct Testimony

      15       on Page 27 you refer to the updated fuel forecast and

      16       environmental forecast that you supplied, which are

      17       shown in your Exhibits GM-1 and GM-2.  Do you see that?

      18            A.   Yes.  And just for clarity, this is my Page 27

      19       of my May 1st, 2009.

      20            Q.   That's correct.  I am referring to --

      21       throughout this I will be referring to your May

      22       testimony.

      23            A.   Okay.

      24            Q.   So do you see that?

      25            A.   I do.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1390


       1            Q.   How did you apply the information on that

       2       exhibit to any analysis in your filing?

       3            A.   The information that is included in GM-1 and

       4       GM-2 is not used further in this filing of this May 1st,

       5       2009 filing.

       6            Q.   Okay.  Now, on GM-2 you have a footnote that

       7       applies with respect to the CO2 cost estimates that

       8       refers to the impacts of the Waxman-Markey bill.  Do you

       9       see that?

      10            A.   I do.

      11            Q.   So I take it from that that the CO2 cost

      12       estimates shown there simply repeat what was filed in

      13       the need case?

      14            A.   This information in GM-1 and GM-2 was provided

      15       through our system planning, and I would have to go back

      16       and review it side-by-side to validate your question.

      17       But I recall from memory in the need it was generally

      18       EPA, MIT, and other CO2 subjects.

      19            Q.   So you don't know of whether this information

      20       was simply a repeat of the need documentation or not?

      21            A.   Actually, I don't have anything in front of me

      22       that would actually validate that.  I do not know the

      23       answer to that.

      24            Q.   Okay.  Would you accept, subject to check,

      25       that these are the values that were shown in Mr. Crisp's




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1391


       1       (phonetic) exhibit in the need filing?

       2            A.   Would I validate that subject to check?

       3            Q.   Yes.

       4            A.   Yes.

       5            Q.   Okay.  On Page 25 of your May testimony, you

       6       begin a discussion on the feasibility of the Levy

       7       project.  Do you see that?

       8            A.   Yes.

       9            Q.   And on Line 18 you say the LNP is also

      10       feasible from a project milestone perspective.  Do you

      11       see that?

      12            A.   Yes.

      13            Q.   And you mention in the next sentence that you

      14       achieved every major LNP project milestone with the

      15       exception of the LWA, is that right?

      16            A.   That is what it says on Page 25.

      17            Q.   And the LWA was a big miss that we have

      18       already talked about, but my question is going forward,

      19       because of the LWA decision, do virtually all of the

      20       project milestones change?

      21            A.   Because of the -- first of all, let me go

      22       back.  You said this was a big miss, and let me just

      23       point out that the LWA scope, while it is not going to

      24       be provided in a LWA approval, that LWA scope of work is

      25       embodied in the COL, so it comes in that approval.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1392


       1            Q.   Okay.

       2            A.   But to answer your second point is based on

       3       the NRC determination that the LWA would take as long as

       4       a COL, therefore, a COL will not be issued, that does

       5       mean that subsequent milestones will move.

       6            Q.   So the expected date for the first concrete

       7       pour would change?

       8            A.   That's correct.

       9            Q.   And installing the reactor vessel?

      10            A.   That is correct.

      11            Q.   And start-up testing?

      12            A.   All of the dates that you are describing that

      13       are associated and tied to the work that's embodied in

      14       the LWA, that work will move.

      15            Q.   Okay.  And as well as the expected commercial

      16       operation dates?

      17            A.   The expected commercial in-service date, yes,

      18       will move also.

      19            Q.   And you don't have specific expected dates for

      20       any of those items today, right?

      21            A.   As I stated earlier, we have not decided on

      22       the final schedule shift and so that information is not

      23       available to date.

      24            Q.   So when you say that the project is feasible

      25       from a project milestone perspective, you can't say that




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1393


       1       specifically going forward because you haven't

       2       reestablished those project milestones?

       3            A.   No, that's not what this is intended to state.

       4       This comment here, the LNP is also feasible from a

       5       project milestone perspective, this is referring to

       6       regulatory approvals that we're achieving as we execute

       7       this project.  We have secured comprehensive land use

       8       amendment changes, we have secured zoning plan changes,

       9       we have secured the zoning permit itself, we have

      10       secured site certification, and all of these various

      11       regulatory approvals are being met as we go.  Obviously

      12       we now know that we will not receive an LWA and that

      13       that scope of work with be in the COL, but this is

      14       referring to the fact that we are executing and getting

      15       the proper regulatory approvals as we proceed that make

      16       this project feasible.

      17            Q.   Well, you just referred to achievements in the

      18       past tense, and I'm talking about milestones going

      19       forward.  And so from a going-forward perspective, in

      20       terms of meeting project milestones, you would have to

      21       reestablish what those milestones are going to be first,

      22       wouldn't you?

      23            A.   Going forward --

      24            Q.   Yes.

      25            A.   -- the milestones related to the start of




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1394


       1       preconstruction work and then construction work through

       2       start-up extension will be reset.

       3            Q.   Okay.  So you can't say that you are going to

       4       meet milestones if you haven't set them yet, right?

       5            A.   Technically, yes.  But the point is from a

       6       feasibility perspective there is nothing that we see

       7       that makes it infeasible to move that milestone, say,

       8       for first concrete, secure the necessary regulatory

       9       approval to do that, and then execute that.

      10            Q.   You just don't know when they are, right?

      11            A.   We have not established the new dates for the

      12       in-service date.

      13            Q.   Or any of the other interim milestones that I

      14       just mentioned a minute ago?

      15            A.   Well, those interim milestones that are

      16       related to the execution of the construction of the

      17       plant will be established based on the in-service date

      18       because you work back from that.  You allow for the

      19       start-up power extension time and then you allow for

      20       approximately 48 months of construction, and then in

      21       advance of that work that is referred to as

      22       preconstruction.

      23                 And just for the record, when I use

      24       preconstruction and construction, that is Westinghouse

      25       terminology for work done before first concrete.  It is




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1395


       1       not the nuclear regulatory legal version of what

       2       preconstruction and construction is.

       3            Q.   Do you also have a milestone in terms of

       4       executing an agreement with potential joint owners or

       5       partners, or is that something you can't speak to?

       6            A.   I can speak to it generally, and certainly Mr.

       7       Lyash, who will be providing rebuttal testimony, can

       8       give more details.  But our intention is to complete

       9       negotiations on a change order to our existing EPC

      10       contract that incorporates the schedule change and then

      11       the joint owners agreements would follow behind that.

      12            Q.   So you don't have a specific milestone for

      13       achieving agreements with joint owners anymore?

      14            A.   That is not part of my scope of my duties, so

      15       I cannot comment on that.

      16            Q.   That's fine.  On Page 26, again, of the May

      17       testimony.  On Line 7 you say that PEF continues to need

      18       base load capacity in the future.  Do you see that?

      19            A.   Yes.

      20            Q.   If that need for base load capacity is prior

      21       to 2018, the Levy units won't be available to serve

      22       that, will they?

      23            A.   If there is additional generation needed

      24       before 2018 it will be provided through other generating

      25       assets, and that is covered in the Ten-Year Site Plan




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1396


       1       that's submitted every April.

       2            Q.   But in terms of the sentence in your testimony

       3       here, to the extent that -- where you say PEF continues

       4       to need base load capacity in the future and new

       5       advanced design nuclear remains the best available

       6       technology, the second part of that sentence is not

       7       available with respect to capacity needs prior to at

       8       least 2018, depending upon what the schedule slippage

       9       eventually turns out to be?

      10            A.   To be correct in answering your question, the

      11       resource as a nuclear resource is baseload that provides

      12       all three of those things, greenhouse gas emissions,

      13       diverse energy portfolio, and reduced reliance on fossil

      14       fuels such as natural gas.

      15            Q.   Okay.  Let's just stop to stick with my

      16       question.

      17            A.   All right.

      18            Q.   My question was if the capacity need is before

      19       the in-service date of the units, those units can't

      20       serve that capacity need, right?

      21            A.   If there is a capacity need -- no.  If the

      22       capacity need is before 2018, these units would not be

      23       available to do that.

      24            Q.   Okay.  And that capacity need would have to be

      25       met through some other resource?




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1397


       1            A.   That's correct.

       2            Q.   Okay.  With respect to your comment that

       3       advanced nuclear power remains the best available

       4       technology -- do you see that on Lines 8 and 9?

       5            A.   Yes.

       6            Q.   Did you do any updated analysis of other

       7       resource alternatives?

       8            A.   In our Ten-Year Site Plan we continue to

       9       review all generations and additions every time we

      10       submit that.  Is that the question you are asking?

      11            Q.   No.  I'm saying you're making a statement that

      12       advanced design nuclear power remains the best available

      13       technology, and I'm asking whether or not when you say

      14       remains there is a technical analysis that you performed

      15       to support that?

      16            A.   I need to ask you are you asking me did we do

      17       a CPVRR to do that?

      18            Q.   Did you do it?

      19            A.   We did not in support of my Direct Testimony.

      20            Q.   Okay.  That brings me to my next question.

      21       Getting back to GM-1 and 2?

      22            A.   Yes.

      23            Q.   Am I correct that GM-1 and 2 have been

      24       superseded by Mr. Lyash's rebuttal?

      25            A.   In an exhibit to Mr. Lyash's rebuttal there is




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1398


       1       a CPVRR calculation that was requested by the staff, and

       2       in that CPVRR calculation there are updated numbers for

       3       GM-1 and GM-2.

       4            Q.   Okay.  So your exhibits have been superseded

       5       by the rebuttal?

       6            A.   Correct.

       7            Q.   Is new advanced design nuclear power the best

       8       available technology to provide reliable baseload

       9       electric service and make significant reductions in

      10       greenhouse gas emissions at any cost?

      11            A.   No.

      12            Q.   Is that taken into account in your analysis

      13       here?

      14            A.   Yes, qualitatively.

      15            Q.   Qualitatively but not quantitatively?

      16            A.   Not in a CPVRR calculation.

      17            Q.   Or any other calculation that you have

      18       provided?

      19            A.   No, not in a calculation, but in a

      20       quantitative -- excuse me, in a quantitative and

      21       qualitative perspective in regards to our knowledge of

      22       the cost of the project.

      23            Q.   And the cost of the project as we have

      24       discussed a number of times is currently unknown, is

      25       that right?




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1399


       1            A.   The cost of the project is being revised;

       2       however, we have insight to what it will be revised to.

       3            Q.   Okay.  Is your insight to what it will be

       4       revised to appear anywhere in the testimony filed in

       5       this docket?

       6            A.   No, because that information is after this May

       7       1st filing.

       8            Q.   Okay.  So there is nothing in this docket that

       9       would provide that updated information?

      10            A.   There is, and it's in the context of Jeff

      11       Lyash's rebuttal testimony where in the CPVRR

      12       calculation there are some ranges for various capexs,

      13       minus 5 percent, plus 5 percent, plus 15 percent, plus

      14       25 percent.

      15            Q.   Okay.  But apart from Mr. Lyash --

      16                 MR. BUTLER:  Mr. Chair, I'm sorry, I don't

      17       think the witness was finished answering.

      18                 MR. BREW:  Oh, I'm sorry.

      19       BY MR. BREW:

      20            Q.   Are you done?

      21            A.   No, I'm not.  And so in the context of the

      22       fact that there is a rebuttal exhibit that is going to

      23       be discussed later, and it has additional capex ranges,

      24       based on the insight we know we are well within that

      25       range.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1400


       1            Q.   Okay.  Let me keep it simple.  Speaking to

       2       your testimony and not Mr. Lyash's, which we will get to

       3       later --

       4            A.   Okay.

       5            Q.   -- is there any quantitative assessment of the

       6       updated cost?

       7            A.   Not in my testimony.

       8            Q.   Okay.  Or in the rebuttal that you have

       9       submitted?

      10            A.   Not in my rebuttal.

      11                 MR. BREW:  That's all the questions I have,

      12       Mr. Chairman.

      13                 CHAIRMAN CARTER:  We are going to give the

      14       court reporter a break.  Let's take ten, everybody.

      15                 (Off the record.)

      16                 CHAIRMAN CARTER:  We are back on the record.

      17       And when we left Mr. Brew had finished his

      18       cross-examination.

      19                 Mr. Davis, you're recognized, sir.

      20                 MR. DAVIS:  Thank you.

      21                          CROSS EXAMINATION

      22       BY MR. DAVIS:

      23            Q.   Good evening, Mr. Miller.

      24            A.   Good evening.

      25            Q.   I just have a few questions for you.  I




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1401


       1       promise to be brief.  I want to turn your attention,

       2       please, to your May 1st, 2009, Direct Testimony.  Do you

       3       have that in front of you?

       4            A.   I do.

       5            Q.   I'm going to stick with that in the time that

       6       I have this evening.  First of all, you probably are

       7       still on Page 25 in that testimony, or are you?

       8            A.   I am now.

       9            Q.   Okay.  You would agree, then, that Page 25 and

      10       Page 26 of your testimony, these two pages is the

      11       detailed analysis of long-term feasibility of completing

      12       a power plant that was filed by Progress on May 1st?

      13            A.   No, I do not consider these two pages alone to

      14       be the detailed analysis of long-term feasibility for

      15       completing the power plant.  These two pages summarize

      16       that.  The collection of all the information provided in

      17       our Direct Testimony both on March 2nd and May 1st,

      18       which document all the actions we are talking and the

      19       achievements we have made represent that collection, and

      20       it is summarized on Page 25 and Page 26.

      21            Q.   Well, give me some specifics then.  Whose

      22       other testimony contains the detailed analysis of

      23       long-term feasibility?

      24            A.   Sir, what I'm saying is my testimony contains

      25       that because what it's doing, it's going through and




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1402


       1       explaining how we are taking actions to complete all the

       2       regulatory approvals, and those are happening as

       3       expected.  We are following and working with the

       4       technology vendor to advance the review of that

       5       information.  We are following the construction of

       6       plants in China.  I have personally been there myself to

       7       witness their construction.

       8                 So we are taking all of those actions

       9       necessary to complete the power plant, and so from our

      10       perspective of all the actions we have taken and taking

      11       that into collective, those are summarized here that it

      12       is technically achievable, regulatorily achievable,

      13       also.

      14            Q.   So those other parts of the testimony are

      15       contained within your Direct Testimony, is that what you

      16       are saying?

      17            A.   Correct.

      18            Q.   So if we are looking for that detailed

      19       analysis, it is in your Direct Testimony?

      20            A.   It is in there, and it is in there by virtue

      21       of the all the accomplishments that we have done and the

      22       fact that we are indicating that everything is moving

      23       ahead with no obstacles to complete the power plant.

      24            Q.   And you just mentioned China.  Are you relying

      25       upon the Chinese experience with the AP 1000 reactor for




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1403


       1       the idea that you are moving toward long-term

       2       feasibility here in Florida?

       3            A.   I think the efforts going on -- yes.  The

       4       efforts going on in China certainly relate to the

       5       long-term feasibility because it is a demonstration of

       6       the technology as it is being built demonstrating that

       7       it can be built, and it is in progress.  So you

       8       certainly have to consider that.  That is supportive of

       9       the technical viability of this technology.

      10            Q.   You don't consider China's nuclear regulatory

      11       program anywhere comparable to that of the Nuclear

      12       Regulatory Commission in the United States, do you?

      13            A.   I don't know what the word comparable means

      14       the way you phrased it, but they are different.

      15            Q.   Is it as stringent as the NRC in the United

      16       States?

      17            A.   I don't have insight on whether it's as

      18       stringent or not.

      19            Q.   And do you know anything about the reputation

      20       of the Chinese officials who are part of that program?

      21            A.   I'm not sure what you're asking.

      22            Q.   Do you know if any have been convicted for

      23       taking bribes, for instance?

      24            A.   I'm aware of media reports that individuals

      25       that were involved in the down select of technologies to




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1404


       1       deploy in China, both at the Haiyang site, the Sanmen

       2       site, and I want to say it is the Tai Cang (phonetic)

       3       site, and the decisions on whether to purchase AP 1000s

       4       or Areva EPRs, that some of the individuals involved in

       5       that decision-making of which technology to deploy,

       6       there have been allegations concerning that.

       7            Q.   Now, going back to the long-term feasibility

       8       submittal, did Progress ask for any additional time to

       9       submit further information for demonstration of

      10       long-term feasibility of completing the reactor?

      11            A.   No, we did not request additional time for a

      12       detailed analysis of long-term feasibility of completing

      13       the power plants because we did not need it because it

      14       is contained in my testimony.

      15            Q.   Now, the rebuttal testimony submitted by

      16       Progress was submitted on or about August 10th, is that

      17       correct?

      18            A.   I have it here.  Yes, August 10th.

      19            Q.   And there's further information that I guess

      20       you are relying upon now for the demonstration of

      21       long-term feasibility in the August 10th testimony, is

      22       that right?

      23            A.   No.  The August 10th testimony is responding

      24       to the testimony that other organizations provided, and

      25       we are providing rebuttal to that, and so we are adding




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1405


       1       some additional clarifications.

       2            Q.   So you're still relying then upon the May 1st

       3       submittal as your demonstration of long-term

       4       feasibility?

       5            A.   That is correct.

       6            Q.   Now, with regard to the need determination for

       7       the Progress Levy 1 and 2, I'd like to quote briefly

       8       from Order Number PSC-08-0518-FOF-EI, issued

       9       August 12th, 2008.  And this is on Page 24 where there

      10       is the statement that PEF shall provide a long-term

      11       feasibility analysis as part of its annual cost-recovery

      12       process, which in this case shall also include updated

      13       fuel forecasts, environmental forecasts, nonbinding

      14       capital cost estimates, and information regarding

      15       discussions pertaining to joint ownership.  Let me ask

      16       you, first of all, did you provide an updated nonbinding

      17       capital cost estimate?

      18            A.   Yes.

      19            Q.   It's the same as was provided in the need

      20       docket, correct?

      21            A.   While the number is the same, the analysis for

      22       that number is different because that number is based on

      23       a budget that was part of the integrated project plan

      24       approval that was approved in December of 2008.  The

      25       value is the same, approximately 17.2 billion, but it is




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1406


       1       not the same analysis that was built for the need

       2       determination filing.  It has been revised.

       3            Q.   And it has been revised to be the same?

       4            A.   Well, it was being refined and the number

       5       turned out to be the same, but nonetheless it was

       6       revised.

       7            Q.   Did you provide that analysis for how the

       8       number was revised and turned out to be the same?

       9            A.   We provided the IPP under discovery and large

      10       subsections of the costs are provided in there.

      11            Q.   Okay.  Now, did you provide updated fuel

      12       forecasts?

      13            A.   We did.

      14            Q.   Did you provide updated environmental

      15       forecasts?

      16            A.   We did.

      17            Q.   Now, you're talking about the tables, Exhibit

      18       GM-1 and GM-2?

      19            A.   That is correct.  GM-1 is the fuel update and

      20       GM-2 is the environmental forecast update.

      21            Q.   And I believe you just told Mr. Brew that you

      22       didn't know whether or not GM-2 contained updated

      23       environmental data for CO2?

      24            A.   In the context did we add additional columns

      25       of different sources.  He was asking his question in




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1407


       1       regard to the Waxman-Markey bill.

       2            Q.   Well, he also asked you if these were the same

       3       numbers as were provided in your need docket.

       4            A.   Oh, I misinterpreted his question.  These

       5       numbers are updated from that, but I took his question

       6       to be did we change the categories of CO2.

       7            Q.   No.  I must have missed something when he

       8       asked the question, because I believe you said that you

       9       would need to compare the numbers to determine whether

      10       they had been updated or not.

      11            A.   Yes, I said that.  That was probably my

      12       language, but when he asked the question, I was looking

      13       at the title of the CO2, and I thought he was asking

      14       me -- because the question line had talked about the

      15       Waxman-Markey bill, was he asking about were they the

      16       same.

      17                 The numbers that are in here clearly were

      18       updated from the need determination, and I apologize if

      19       I made that not clear before.

      20            Q.   And I want to be as clear as we can be here.

      21       Are you stating that the numbers for EBF CO2, EPA CO2,

      22       MIT CO2, and Lieberman-Warner CO2 were updated from the

      23       need determination?

      24            A.   The overall -- I'm not sure if any individual

      25       number is updated for any particular year, but the




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1408


       1       overall environmental forecast was redeveloped and

       2       submitted as part of my GM-2 submittal here as an

       3       exhibit, and it was performed by system planning.  So it

       4       is not just a repeat of last year's.  It was reviewed

       5       and updated.  But I would have to look at any individual

       6       number to tell you if it has changed.

       7                 MR. BREW:  Excuse me, Your Honor.

       8                 CHAIRMAN CARTER:  Mr. Brew.

       9                 MR. BREW:  If the witness is going to change

      10       his testimony, then I need to know that.  What I asked

      11       him was to confirm that the numbers for CO2 shown on his

      12       exhibit were the same numbers as were presented in the

      13       need case.  And he said subject to check, that was true.

      14       If he's changing his testimony, I need to know that.

      15                 CHAIRMAN CARTER:  Well, let's ask him, again.

      16                 MR. DAVIS:  Go ahead.

      17                 CHAIRMAN CARTER:  Mr. Brew, you're recognized.

      18                     CONTINUED CROSS EXAMINATION

      19       BY MR. BREW:

      20            Q.   Mr. Miller, on your GM-2, the numbers under

      21       the column Lieberman-Warner CO2 dollars per ton, are

      22       those the same numbers that the company submitted in the

      23       need case?

      24            A.   I would have to validate that column if they

      25       are the same numbers as the need case.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1409


       1            Q.   And if I asked you that same question for the

       2       columns EBS CO2, EPA CO2, and MIT CO2, are those the

       3       same numbers as the company submitted in the need case?

       4            A.   I would have to validate that, but the request

       5       to our system planning was provide updated numbers.

       6            Q.   I'm not asking what your process was, I'm

       7       asking if the numbers are the same?

       8            A.   I will have to go and validate that.

       9            Q.   Okay.  Can you confirm that for us when you

      10       reappear for your rebuttal?

      11            A.   Yes.

      12                 MR. BREW:  Thank you.

      13                 CHAIRMAN CARTER:  Thank you, Mr. Brew.

      14                 Mr. Davis, you may continue.

      15                 MR. DAVIS:  That is actually all I have.  And

      16       thank you for that.

      17                 CHAIRMAN CARTER:  Mr. Moyle, you're the clean

      18       up man.

      19                 MR. MOYLE:  Thank you.  And I'm going to start

      20       with a clean-up item that has been bothering me, but I

      21       just want to have a quick conversation and see if I

      22       can't clarify it.

      23                          CROSS EXAMINATION

      24       BY MR. MOYLE:

      25            Q.   You were shown this -- it's marked as 142 by




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1410


       1       Mr. Rehwinkel, and I think he indicated it was an

       2       excerpt of stuff that you had submitted to the NRC, is

       3       that right?

       4            A.   Stand by.  Let me locate 142.

       5            Q.   It is the one that has the nice graphic of the

       6       nuclear power plant superimposed.

       7            A.   Okay.  I have it here now.

       8            Q.   And did this get submitted to the Nuclear

       9       Regulatory Commission?

      10            A.   I'm not sure of the source of this document

      11       based on where it came from, but this looks to be a

      12       figure out of probably either -- this is Part 6 LWA and

      13       site redress plan, which is part of the application.  It

      14       is Figure 1.0-3 Rev 0.

      15            Q.   And I have not been down to the site, but it

      16       looks like your site runs right along Highway 19, isn't

      17       that right?

      18            A.   It is to the east of Highway 19, the site is.

      19       That's shown on Figure 2.3-10, which shows the wetlands.

      20       You can see the Highway 19 on that figure.

      21            Q.   And it looks like the road is disconnected

      22       there, doesn't it?  I mean, what's going on there, do

      23       you know?

      24            A.   I think that is a graphic anomaly.  It's not

      25       disconnected in real life.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1411


       1            Q.   All right.  And is this the wetlands

       2       delineation that was done for the project?  I mean,

       3       wetlands delineation is a key piece of the permitting

       4       process, isn't it?

       5            A.   Yes, it is.  And this is the wetlands

       6       delineation for the purposes of this Figure 2.3-10.  The

       7       actual delineation process is more complicated as you

       8       ground truth it and you work with the Corps of

       9       Engineers.

      10            Q.   Presumably this will get updated to show

      11       exactly where things are, is that right?

      12            A.   I would characterize it as there will be more

      13       precision added to it.

      14            Q.   Also, you were shown Confidential Exhibit 146,

      15       which had a whole bunch of monthly progress reports in

      16       it, a compilation, and you were asked to read certain

      17       things.  I have a couple of questions about that if you

      18       could put that in front of you, and tell me when you

      19       have it.

      20            A.   I do.

      21            Q.   All right.  The second page of the exhibit, I

      22       guess it's showing up as Page 4, it's an executive

      23       summary portion, correct?

      24            A.   Of the October 2007 report?

      25            Q.   Yes, sir.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1412


       1            A.   Yes.

       2            Q.   And am I correct in that every one of these

       3       reports, even though it is not set forth in here, they

       4       have an executive summary portion, is that right?

       5            A.   Typically.

       6            Q.   And what's the purpose of an executive

       7       summary?

       8            A.   Typically, an executive summary in a document

       9       like this is to provide sort of a succinct overview.

      10            Q.   And wouldn't it be true that you put in the

      11       executive summary the key components of the project?

      12            A.   That you want to bring attention to as part of

      13       the review, you would do that.

      14            Q.   You don't consider the labels under 1-1, 1-2,

      15       1-3, 1-4, and 1-5 confidential, do you?

      16            A.   No.

      17            Q.   And it caught my eye that cost is listed as

      18       the second matter in the executive summary, correct?

      19            A.   It is.

      20            Q.   And as we sit here today with respect to cost,

      21       you are not able to provide meaningful updates of the

      22       total project cost to this Commission, correct?

      23            A.   We cannot provide a revised total project cost

      24       based on on-going negotiations with a change order to

      25       our EPC contract.  We have the latest available budgeted




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1413


       1       cost that has been approved through our senior

       2       management.

       3            Q.   Yes, sir.  How about Page 24, Line 12.  And I

       4       guess -- is that the point you were making where I quote

       5       until PEF is able to negotiate an EPC contract, or EPC

       6       amendment with the consortium, PEF will not be able to

       7       provide meaningful updates to the total project cost, is

       8       that where we stand today?

       9            A.   That is correct.  That statement still is

      10       correct.  We have insight from the consortium on the

      11       dollar value that they estimate -- and these are

      12       indicative numbers for some of the schedule changes that

      13       we are considering.  However, we have not completed the

      14       negotiations on the contract amendment, and so then to

      15       roll those and the associated payment schedules which

      16       are embodied in the EPC into a final calculation to

      17       predict total project costs, that has not been done yet.

      18            Q.   And the way -- because I'm going to ask you

      19       some questions about the EPC contract, and you have been

      20       asked about change orders, but the way these things work

      21       it's not done with a conversation.  I mean, to get this

      22       thing changed and to nail down a cost don't you have to

      23       execute either a change order or an amendment to the

      24       contract?

      25            A.   In this case, change orders that involve a




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1414


       1       schedule change are a contract amendment, but they are

       2       both covered under the change order provisions of the

       3       contract.

       4            Q.   Okay.  And you have not done a contract

       5       amendment with respect to the slippage in schedule as we

       6       sit here today, correct?

       7            A.   In regards to your term slippage, the schedule

       8       is being shifted.  We have not completed a contract

       9       amendment that incorporates the schedule shift into the

      10       EPC.

      11            Q.   And given the fact that your testimony is you

      12       can't provide a meaningful update, I would take it that

      13       it's envisioned that the ultimate resolution of this

      14       matter would be rather significant in terms of dollars,

      15       wouldn't that be a fair assumption?  And I say that

      16       because Mr. Rehwinkel asked you some questions about a

      17       confidential document and had you look at some lines,

      18       and I think at the end of the day you said the

      19       percentage change was like 1/15th of one percent, was

      20       that right, when you did that analysis with

      21       Mr. Rehwinkel earlier?

      22            A.   His question was very specific, and, yes, I

      23       answered 0.15 for the specific question he asked me.

      24            Q.   Okay.  And, you know, given the situation

      25       here, and we had some testimony yesterday that nuclear




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1415


       1       plants are very involved, and high capital costs, and

       2       that delays are a significant risk.  It's a fair

       3       assumption, is it not, that the anticipated

       4       renegotiation could have a meaningful and significant

       5       impact on the overall project costs, you would agree

       6       with that, would you not?

       7            A.   I would not characterize it as necessarily

       8       meaningful and significant.  It is certainly an impact.

       9       And until the negotiations are complete you cannot

      10       ascertain the full amount of the change whether up or

      11       down.  And there's two steps in it.  We first negotiate

      12       that contract amendment and then we then lay that into

      13       our total project cost calculation.

      14            Q.   So you can't -- as we sit here today, you

      15       can't tell this Commission whether you believe that that

      16       change will be material or not?

      17            A.   In terms of the contract negotiations on that

      18       contract change order, I have insight to the numbers

      19       have been provided by the consortium for that schedule

      20       shift, and I have stated earlier that those numbers are

      21       well within, percentage-wise, the CPVRR analysis which

      22       is provided in the rebuttal testimony by Jeff Lyash.

      23            Q.   And the top end of that range is what,

      24       25 percent, correct?

      25            A.   That is correct.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1416


       1            Q.   All right.  So if we use that number for the

       2       purposes of this conversation, if you assumed it was

       3       going to be at the top end of that, 25 percent of

       4       17 billion is over 4 billion, correct?

       5            A.   It is, but I did not say at the top end of

       6       that range.  I said well within.

       7            Q.   But the fact of the matter is as we sit here

       8       today we don't really know?

       9            A.   We have insight that gives us the magnitude of

      10       that change, and that is prior to completion of our

      11       negotiations which we would expect improvement in that

      12       number.  And so we have some insight into the percentage

      13       change in the overnight capex price.

      14            Q.   In your confidential exhibit that I was

      15       referring you to --

      16            A.   Which one, sir?

      17            Q.   146.

      18            A.   Okay.

      19            Q.   There was a -- and if you will give me a

      20       minute, I'll find it, but I saw a term in here that

      21       talked about price escalation as a continuing

      22       reoccurring change.  Do you have any information about

      23       price escalation as a risk?

      24                 MR. BURNETT:  Mr. Chair, I don't think

      25       Mr. Moyle is there yet, but I think he is dangerously




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1417


       1       close to disclosing material out of that confidential

       2       document by his characterizations.

       3                 MR. MOYLE:  I'm sorry.

       4                 CHAIRMAN CARTER:  Mr. Moyle, take a moment if

       5       you need to.

       6                 MR. MOYLE:  I'm going to hold on to this and

       7       come back to it.  If you will give me a minute, we'll

       8       find it.

       9                 CHAIRMAN CARTER:  Take a minute.  Take a

      10       minute.

      11                 MR. MOYLE:  I've found it.  I apologize to

      12       counsel on that.

      13       BY MR. MOYLE:

      14            Q.   But it's on Page -- this is on the

      15       October 2008 performance report.  The number at the

      16       bottom is 1-47019373, and it's the fourth bullet point

      17       up that I wanted to ask him about.  And it doesn't

      18       provide any detailed numbers or anything, but it looks

      19       to me like it's a concept.

      20            A.   I see the item, and I'm trying to recall in

      21       the context of October 2008 what was going on then.  Do

      22       you have a specific question?

      23            Q.   Well, I think this shows up in some other

      24       reports, and it looks like it may be a carry along, but

      25       what is it that is referenced there when you use those




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1418


       1       words?

       2            A.   In general, as the project progresses, and as

       3       we execute work, and as we turn on additional work, we

       4       are always in a realtime assessment of how much do

       5       things actually cost and are there new scope changes

       6       that would actually involve a change to the overall

       7       total project costs, and those could be either up or

       8       down.  So I'll give you an example.  We removed rail

       9       from the site scope of work, and that is a reduction in

      10       the total project cost.

      11            Q.   The use of the word in the bullet point I

      12       showed to you, and I can count, the fifth word over,

      13       that doesn't indicate down, does it?

      14            A.   No, that one does not.

      15            Q.   That indicates up, correct?

      16            A.   It does.  However, as you know and probably

      17       understand that in some cases indices that follow that

      18       parameter may go up or down.

      19            Q.   In your 30-plus years of being in the power

      20       business, have you typically found over the passage of

      21       time that costs go up or down?

      22            A.   Because of the driving of inflation, typically

      23       things do go up, but that is not always the case.

      24            Q.   Let me ask you a question, because I want to

      25       understand the needed change to the -- you know, to the




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1419


       1       EPC contract.  And that contract was executed on

       2       December 31st, 2008, correct?

       3            A.   That is correct.

       4            Q.   And there has been a lot of discussion about

       5       the LWA, and you were notified in January that you

       6       weren't going to get your LWA, and that was your

       7       testimony, correct?

       8            A.   Yes.  My testimony is that we were notified on

       9       January 23rd that the LWA would not be issued in advance

      10       of the COL.

      11            Q.   If you had gotten that letter, that January

      12       letter where they said the LWA is not going to happen,

      13       if you had gotten it before December 31st, do you think

      14       you would have moved forward and executed an EPC

      15       contract?

      16            A.   That subject you're asking me is covered in my

      17       rebuttal testimony.

      18            Q.   Do you want me to hold that conversation until

      19       rebuttal?

      20            A.   Yes, because I'm going to point to some lines

      21       in my rebuttal testimony that are confidential.

      22            Q.   The letter of October 6th that was sent to you

      23       that said your case has been docketed, Mr. Rehwinkel

      24       read you some lines there about -- they refer to the

      25       complexity of the site characteristics.  Wouldn't you




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1420


       1       think that a fair reading of the letter, particularly

       2       the last -- or the first two paragraphs on the second

       3       page where they talk about scheduling uncertainty and,

       4       you know, staffing issues, that that's sending a signal

       5       that it doesn't look like your request is going to be

       6       able to be granted?

       7                 I mean, they specifically say, "It is unlikely

       8       that the LPN COLA review can be completed in accordance

       9       with this requested time line."  I mean, isn't it a fair

      10       interpretation that they are sending you a message there

      11       that you are not going to be able to get this LWA as

      12       sought?

      13            A.   No.  We do not read that letter at all to say

      14       that we would not get an LWA.  And particularly when you

      15       consider the fact that just -- this is October 6th.

      16       Just three weeks ahead of that we submitted a revision

      17       to the LWA scope per their request.  And so certainly

      18       they were considering the LWA, because they just asked

      19       us to revise the scope.

      20            Q.   Did anybody call Brian Anderson as he

      21       indicated in his last sentence there and said if you

      22       have any questions, please call me or send me an e-mail,

      23       did anybody follow up and say, Brian, it looks like you

      24       are not going to be able to process this per our

      25       request, could you confirm that?  Was there any




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1421


       1       conversation or discussion with respect to that?

       2            A.   Yes.  We had on-going dialogue with Brian

       3       Anderson, and we also had dialogue with senior managers

       4       in the NRC after this letter.  And in no cases did any

       5       of those individuals indicate prior to January 23rd that

       6       an LWA would not be granted in advance of the COL.

       7            Q.   Isn't the real significant -- I mean, you

       8       signed the EPC on the 31st so that you could meet a

       9       milestone, isn't that correct?

      10            A.   That is not correct.  And there is also

      11       information in my rebuttal testimony related to that

      12       subject.

      13            Q.   Well, I don't want to get to rebuttal now.

      14       Let's just focus on your direct, Page 25, Line 18.

      15            A.   Yes, I see Line 18.

      16            Q.   You say the LPN is also feasible from a

      17       project milestone perspective.  To date, PEF has

      18       achieved every major LNP project milestone with the

      19       exception of the LWA.  Specifically, PEF chose a site,

      20       selected a reactor technology, obtained a need

      21       determination, applied for the SCA, applied for the COL,

      22       and executed an EPC.

      23                 Isn't it a fair reading to indicate -- to

      24       infer that executing an EPC agreement is a milestone?

      25            A.   It is, but it is in the context of it is a




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1422


       1       necessary step in advancing the project.  And if you go

       2       back to the need case that we submitted a year ago, we

       3       had given the expectation that we would conclude an EPC

       4       agreement before the end of the year.  But it is a

       5       milestone from the perspective of to advance the project

       6       this is a necessary step to provide you the contractual

       7       mechanisms to advance the work both engineering-wise and

       8       long-lead engineered equipment purchasing and

       9       procurement.

      10            Q.   So why did you -- I mean, the 31st is the end

      11       of the year, it's the last day.  A lot of times people

      12       are getting ready for football games and celebrations.

      13       Why did you rush to get it done on the 31st of 2008?

      14            A.   Well, I think the point that it was signed on

      15       December 31st does not indicate that it was rushed.  We

      16       had negotiations on-going since December of 2006, so

      17       over two years of negotiations.  So I would not consider

      18       it as rushed.

      19            Q.   Fair point.  Was there a negative consequence

      20       if you had waited and signed it on January 30th, 2009?

      21                 MR. BURNETT:  Mr. Chair.

      22                 CHAIRMAN CARTER:  Mr. Burnett.

      23                 MR. BURNETT:  We are in an area now that is

      24       covered in rebuttal, and I believe that the question

      25       could conceivably call for confidential information.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1423


       1       So, again, I just wanted to alert Mr. Moyle of that

       2       fact.

       3                 CHAIRMAN CARTER:  Mr. Moyle, tread lightly.

       4                 MR. MOYLE:  I will.  He may be able to answer

       5       it yes or no.  I don't think it asks for anything

       6       specific.

       7                 THE WITNESS:  So ask your question again.

       8       BY MR. MOYLE:

       9            Q.   Do you believe that signing this on

      10       December 31st as compared to January 30th would have

      11       worked a material disadvantage to your company, given

      12       the other things that were going on at that point in

      13       time, particularly the correspondence from the NRC and

      14       other matters?

      15                 MR. BURNETT:  Mr. Chair.

      16                 CHAIRMAN CARTER:  Mr. Burnett.

      17                 MR. BURNETT:  I'm sorry to interrupt again.  I

      18       have to advise Mr. Miller not to answer that question

      19       verbally.  If the Commission is interested in getting to

      20       this topic, we can point to confidential sections in his

      21       rebuttal testimony that address this.  But he cannot

      22       provide a verbal response to that question one way or

      23       the other.  Sorry to interrupt.

      24                 CHAIRMAN CARTER:  Okay.  Mr. Moyle, another

      25       question.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1424


       1                 MR. MOYLE:  I'm going to have to think about

       2       that one.  Let me sleep on it.

       3                 CHAIRMAN CARTER:  Take a minute.  Don't sleep

       4       on it literally, but just take a minute.

       5       BY MR. MOYLE:

       6            Q.   Did you happen to read your company's position

       7       as set forth in the prehearing order?

       8            A.   I did read the prehearing order.

       9            Q.   All right.  I am going to -- I want to refer

      10       you to Page 10 of the prehearing order, and you talk

      11       about the EPC contract -- I say you, the company does.

      12            A.   I do not have a copy of that with me here at

      13       the desk.  I'm on Page 10.

      14            Q.   Your kind counsel provided you a copy.  I want

      15       to focus your attention on the last paragraph, and

      16       there's a sentence in there that says, and I quote, "In

      17       addition, the EPC contract execution provided an orderly

      18       framework for the adjustment to the schedule and the

      19       amendment of the EPC contract for such risk as the NRC

      20       decision regarding the LWA that occurred."

      21                 Now, I read that to indicate that the contract

      22       might be able to be readily amended or changed given

      23       that wording, but as we sit here today, it has been

      24       what, six, seven, eight months since the January

      25       notification that the LWA was not going to happen and




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1425


       1       the need to renegotiate the contract became apparent,

       2       isn't that correct?

       3            A.   The time frame you are describing from the

       4       time that we suspended the work to today, that time

       5       frame is on the order of the months you talked about.

       6       But the line you point to in here, there is text in my

       7       rebuttal testimony that's related to this that's

       8       considered confidential.

       9            Q.   Well, this isn't confidential, is it?

      10            A.   No, this is not.

      11            Q.   And I don't want to talk about --

      12            A.   That is a summary level statement.

      13            Q.   Yes, sir.  And the summary statements are

      14       typically done where the parties sort of put the key

      15       things up front that they want people to really focus

      16       on, and I want to focus on this if I can.  But you would

      17       agree that as we sit here today, the EPC contract that

      18       you executed hasn't worked in a way in which the

      19       amendment has been executed, correct?

      20            A.   I would not agree with that, and it is because

      21       of the actual schedule shift itself and our company's

      22       decision on that.  And I'll explain in general terms.

      23       As it states, the EPC contract provides an orderly

      24       framework for the adjustment to the schedule and the

      25       amendment of the EPC contract.  And when it talks about




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1426


       1       schedule, inside the EPC there is obviously -- as you

       2       can imagine, there are several dates in there.  So if

       3       you were -- depending on what you are changing, the time

       4       it takes to negotiate that change order and incorporate

       5       that as an amendment to the EPC is based on the

       6       complexity of the change you're making.

       7                 In this case, we required the consortium to do

       8       a detailed analysis for us on various schedule shift

       9       scenarios, provide that to us so we can make informed

      10       decisions, and then once we set that then we go out and

      11       we finalize the change order.  So it's a measure of the

      12       complexity of the change.  This one is more complex

      13       because we needed an analysis to be able to make an

      14       informed decision.

      15            Q.   Do you know was this October 6th letter from

      16       the NRC to you all with respect to your request for

      17       certain dates, was this shared with the EPC contractor?

      18       Did they have a copy of this letter, do you know, when

      19       they were negotiating?

      20            A.   That letter is publicly available.  I'm almost

      21       certain they would have reviewed it.  We certainly

      22       shared with them what was in it, because we would have

      23       discussed it in routine monthly meetings.

      24            Q.   Did any of those folks look at it and say,

      25       hey, this looks like it may not be happening as




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1427


       1       originally sought?

       2            A.   I'm not sure what you mean by is happening,

       3       but none of them said we read this letter to say we will

       4       not get an LWA approval for this site.

       5            Q.   Did you all consider dropping the C out of the

       6       EPC?

       7            A.   Yes.  In the early stages, as we were

       8       considering the contract structure for EPC and EP and C,

       9       we did consider both, however, we went with EPC.

      10            Q.   And why did you make that decision?

      11            A.   We made that decision because these are very

      12       complex facilities that require a great degree of

      13       interaction between the engineer and the procurement

      14       organization, which is typically the engineering

      15       organization, and also the constructor.  This is a heavy

      16       modualized facility meaning that you have got

      17       engineering and procurement and construction going on at

      18       remote locations and then these modules are coming to

      19       the site.  And we felt like that if we had multiple

      20       prime contracts, i.e., one with EP, one with the

      21       constructor, we would find ourselves arbitrating

      22       disagreements between them on scope and schedule and

      23       delays, and we chose to put this as an overall EPC and

      24       put that burden on them to work between those details

      25       themselves.  And so for that reason we went with a




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1428


       1       combined EPC contract to place the risk of those

       2       interactions on this complex plant between the parties

       3       of the consortium.

       4            Q.   And did you select a vendor who had knowledge

       5       and familiarity with the AP 1000 design?

       6            A.   Westinghouse and Shaw, is that your question?

       7            Q.   Yes, sir.

       8            A.   Yes, they both have extensive knowledge with

       9       the AP 1000.

      10            Q.   And is that important?

      11            A.   It's very important to us.

      12            Q.   Were you here yesterday when Mr. Reed

      13       testified?

      14            A.   Yes, I was.

      15            Q.   I asked him some questions about the EPC

      16       contract, and he said that -- and I'm summarizing, this

      17       is the general gist of what I took it to be, was that it

      18       made more sense to push off the execution of an EP and

      19       maybe a C contract for as long as you could to keep your

      20       options open.  I take it you would disagree with his

      21       analysis?

      22            A.   I do not know why he said what he did because

      23       I don't understand their business decision process.  For

      24       us, as we looked at how to execute this work, we

      25       believed an EPC was the proper structure.  We believe




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1429


       1       that the site engineering that interfaced with the

       2       AP 1000 power block is best served in that EPC.  And so,

       3       in our case, Shaw is doing the site specific design of

       4       the yard and the surfwater types and things that are

       5       connecting to the power blocks because they will be

       6       integrally involved with that as they construct the

       7       plant.

       8            Q.   So you disagreed with his view as expressed

       9       yesterday in terms of delaying the decision on the EPC

      10       contract?

      11            A.   From a Progress Energy perspective, I

      12       disagree.

      13            Q.   There was also a little discussion about heavy

      14       metal forgings.  Have you all made arrangements to get

      15       in line for the heavy metal forgings that apparently are

      16       only made in Japan?

      17            A.   We have secured slots and some work has

      18       progressed in terms of procurement documents for long

      19       lead equipment, and particularly those ones that are

      20       engineered equipment, like the reactor vessel and the

      21       steam generators that require ultralarge forgings.

      22            Q.   Have you paid a $10 million reservation fee,

      23       or any size reservation fee to secure a slot in the

      24       queue for those items?

      25            A.   In our case it was not done as a reservation




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1430


       1       fee because of our schedule.  We executed an LOI in

       2       March of last year which started the procurement process

       3       for those long lead components.  And so as an example,

       4       we have secured slots in a procurement process for the

       5       reactor vessel and steam generators.  So ours is

       6       different because our schedule required us not just to

       7       get the reservation of a slot, but to also begin to

       8       advance the work.

       9            Q.   You are ahead of the queue as compared to

      10       Power and Light, correct?

      11            A.   In terms of the -- if you're talking about a

      12       queue such as in the supply chain for, like, a reactor

      13       vessel, we would be ahead of them.

      14            Q.   Has your company made a go/no go decision with

      15       respect to the Levy Nuclear Power Project at this point?

      16            A.   Your term go/no go is a difficult term to

      17       answer.  Our company is advancing this project in

      18       deliberate steps.  And that involves, as you know,

      19       executing the EPC on December of last year.  Later in

      20       this process, there is a full notice to proceed that

      21       will authorize the contractor to staff up the site and

      22       begin the heavy construction, and that event has not

      23       taken place yet.

      24            Q.   Now, you would agree that exploring strategic

      25       partnerships is something that makes sense with respect




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1431


       1       to the Levy Nuclear Power Project, correct?

       2            A.   I would, and we said that in our need

       3       determination, and we also talk about that in our

       4       testimony.

       5            Q.   And are you -- there's no reason why you

       6       wouldn't want to explore such a strategic partnership

       7       with, in addition to munies and co-ops, investor-owned

       8       utilities in Florida, correct?

       9            A.   We would consider joint ownership arrangements

      10       with other IOUs.

      11            Q.   Has that been explored as we sit here today in

      12       earnest?

      13            A.   I cannot provide those details because, as you

      14       can imagine, co-owner negotiations are confidential.  I

      15       am -- I probably should just stop with that.

      16            Q.   As we sit here today, you don't have any

      17       executed joint ownership agreements or letters of

      18       intent, correct?

      19            A.   I am not aware of those being executed.

      20       However, I'm not in the direct process of negotiation

      21       with those parties, so I would not have immediate

      22       knowledge of it.

      23                 MR. MOYLE:  Can I have just a minute?

      24                 CHAIRMAN CARTER:  Sure.

      25                 MR. MOYLE:  Just a couple more and I think I




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1432


       1       will be done.

       2       BY MR. MOYLE:

       3            Q.   Now, sir, you're familiar with the PSC rule

       4       that is informing these proceedings, correct?

       5            A.   I am.

       6            Q.   And you're aware also that one component

       7       requires a -- detailed information be provided with

       8       respect to long-term feasibility, correct?

       9            A.   Yes, I believe the phrase is detailed analysis

      10       of the long-term feasibility of completing the power

      11       plant.

      12            Q.   Thank you.  Because I have the rule, but I

      13       have misplaced it.  So I appreciate that.

      14                 You don't read that to suggest that costs are

      15       not something that should be considered, do you?

      16            A.   I do not.  And I address your specific

      17       question in my rebuttal testimony.  Would you like me to

      18       refer to it?

      19            Q.   No.  No, I want to wait for your rebuttal.

      20       We'll have another conversation then.  And I guess with

      21       respect to feasibility, or, you know, prudence, there is

      22       probably different meanings of those, but you would

      23       agree, would you not, that asking this Commission to

      24       make a decision which impacts the rates that my clients

      25       and others pay, and they are charged with following the




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1433


       1       rule, and asking them to make a decision on long-term

       2       feasibility without having a good handle on all-in

       3       project cost is a tough question to pose to them,

       4       correct?

       5            A.   I don't agree that it is a tough question,

       6       because in this direct testimony dated May, I address

       7       specifically technology regulatory approvals.  The cost

       8       is addressed in my rebuttal testimony.

       9            Q.   And we've talked about that in terms of --

      10       well, I don't want to go back and repeat that.  And you

      11       would agree that that cost is the same number that you

      12       used in your need case and that there is a pending

      13       contract amendment that may affect costs as we have

      14       discussed, correct?

      15            A.   I would agree that there is an approved cost

      16       which is contained in my testimony on Page 25, for

      17       example, of the May testimony.  I also point out that we

      18       have insight to the change based on our on-going

      19       discussions with our consortium and that insight gives

      20       us information about the cost of this project, and from

      21       that perspective, it's still feasible.

      22            Q.   Do you have a document that reflects that

      23       insight?

      24            A.   We have --

      25            Q.   I mean, do you have a document that is




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1434


       1       authored by the person whose insight you are referring

       2       to?

       3            A.   There is not a document, per se, of how we

       4       analyzed the values.  We have values for various

       5       scheduled scenario analysis which are estimated and

       6       indicative and from those values we can look at those

       7       and compare them, for example, to what's in the CPVRR

       8       calculations in the rebuttal testimony of Jeff Lyash.

       9            Q.   I appreciate that.  And one final line.  As

      10       time goes on, my clients and other consumers continue to

      11       pay costs, carrying costs related to this project,

      12       correct?

      13            A.   Correct.

      14            Q.   So you would agree that delays work against

      15       the interest of the consumers as it relates from a cost

      16       perspective, correct?

      17            A.   State your question, again.

      18            Q.   That because there's carrying costs associated

      19       with this, that to the extent that delays occur and the

      20       delays push the ultimate in-service date out, that that

      21       works against consumer interest from a cost perspective,

      22       correct, because they'll have additional carrying costs?

      23            A.   It will effect the carrying costs, and in this

      24       particular case the regulatory decision by the NRC was

      25       something they made that we now have to react to as part




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1435


       1       of our project execution.

       2                 MR. MOYLE:  That's all I have, Mr. Chairman.

       3       Thank you.

       4                 CHAIRMAN CARTER:  Thank you.

       5                 Staff.

       6                 MR. YOUNG:  No questions.

       7                 CHAIRMAN CARTER:  Commissioners.

       8                 Redirect.

       9                 MR. BURNETT:  No, sir.  And we would move 97

      10       and 98, please.

      11                 CHAIRMAN CARTER:  Okay.  Let's deal with that

      12       first.  Are there any objections to 97 and 98?  Hearing

      13       none, show it none.

      14                 (Exhibit Number 97 and 98 admitted into the

      15       record.)

      16                 CHAIRMAN CARTER:  Now let's go to the back

      17       pages.  We start I believe at 141, is that correct,

      18       staff?

      19                 MR. YOUNG:  Yes, sir.

      20                 MR. REHWINKEL:  Mr. Chairman, after talking

      21       with the company and other parties, Public Counsel would

      22       move Exhibits 140 through 150, and 152.  We did not

      23       cross on 151 and 153.

      24                 CHAIRMAN CARTER:  I think you got 141.  Is

      25       that right, staff?  140 is Progress.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1436


       1                 MR. REHWINKEL:  I meant 141.  Did I say 140?

       2       I apologize.  141 through 150.

       3                 CHAIRMAN CARTER:  You have got to stay awake.

       4       This sleep deprivation is not good for you.

       5                 141 through --

       6                 MR. REHWINKEL:  150, and 152.

       7                 CHAIRMAN CARTER:  Are there any objections?

       8                 MR. BURNETT:  No, sir.

       9                 CHAIRMAN CARTER:  Okay.  And what about 153?

      10                 MR. REHWINKEL:  I did not cross on 151 or 153,

      11       so --

      12                 CHAIRMAN CARTER:  So we don't do 151 and we

      13       won't do 153, right?

      14                 MR. REHWINKEL:  That is correct.

      15                 (Exhibit Numbers 140 through 150, and 152

      16       admitted into the record.)

      17                 CHAIRMAN CARTER:  Okay.  Anything further on

      18       direct for this witness from any of the parties?

      19                 MR. REHWINKEL:  Mr. Chairman.

      20                 CHAIRMAN CARTER:  Mr. Rehwinkel.

      21                 MR. REHWINKEL:  I talked with counsel for

      22       staff, and just as a housekeeping matter with respect to

      23       the confidential information that we have put out there,

      24       and I'm nervous because we have put out so many exhibits

      25       that have red covers on them.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1437


       1                 CHAIRMAN CARTER:  You can have my mine back.

       2                 MR. REHWINKEL:  If it's appropriate, whatever

       3       is the correct thing to do, we may need to collect the

       4       documents.

       5                 MS. CIBULA:  According to the prehearing

       6       order, you are supposed to collect all the confidential

       7       exhibits and the court reporter will keep the copy that

       8       she has, and that will be kept in the Commission Clerk's

       9       confidential files.

      10                 MR. REHWINKEL:  Okay.  With respect to the

      11       parties who have signed nondisclosure agreements, is it

      12       my understanding they can keep theirs?

      13                 MS. CIBULA:  No.  You're supposed to collect

      14       them all and take them back.

      15                 CHAIRMAN CARTER:  You thought you were going

      16       to get rid of it.

      17                 MR. REHWINKEL:  Okay.

      18                 MR. DAVIS:  I'd like to ask a point of order

      19       about that.  I mean, if we want to keep these over the

      20       evening to be able to review them in case we want them

      21       to use them on cross-examination of another witness, why

      22       shouldn't we be able to do that?

      23                 MS. CIBULA:  I guess you can work that out

      24       with Mr. Rehwinkel to see whether he'd be willing to let

      25       you keep those documents.




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1438


       1                 MR. DAVIS:  Okay.

       2                 MR. REHWINKEL:  I think, Mr. Chairman, we can

       3       talk to the company.  It is their information that we

       4       have, and we can work that out.  I appreciate Ms.

       5       Cibula's point about the order.

       6                 CHAIRMAN CARTER:  Anything else before we

       7       leave?  Anything else from any of the parties?

       8                 COMMISSIONER ARGENZIANO:  Mr. Chairman.

       9                 CHAIRMAN CARTER:  Commissioner Argenziano.

      10                 COMMISSIONER ARGENZIANO:  Just tomorrow same

      11       time, same place?

      12                 CHAIRMAN CARTER:  Same time, same place.

      13       9:30.

      14                 COMMISSIONER ARGENZIANO:  Okay.  Thank you.

      15                 CHAIRMAN CARTER:  We are adjourned.

      16                 (The hearing adjourned at 7:15 p.m.)

      17

      18

      19

      20

      21

      22

      23

      24

      25




                          FLORIDA PUBLIC SERVICE COMMISSION

                                                                   1439


       1       STATE OF FLORIDA    )

       2                           :    CERTIFICATE OF REPORTER

       3       COUNTY OF LEON      )

       4
                         I, JANE FAUROT, RPR, Chief, Hearing Reporter
       5       Services Section, FPSC Division of Commission Clerk, do
               hereby certify that the foregoing proceeding was heard
       6       at the time and place herein stated.

       7                 IT IS FURTHER CERTIFIED that I
               stenographically reported the said proceedings; that the
       8       same has been transcribed under my direct supervision;
               and that this transcript constitutes a true
       9       transcription of my notes of said proceedings.

      10                 I FURTHER CERTIFY that I am not a relative,
               employee, attorney or counsel of any of the parties, nor
      11       am I a relative or employee of any of the parties'
               attorney or counsel connected with the action, nor am I
      12       financially interested in the action.

      13                 DATED THIS 10th day of September, 2009.

      14

      15
                     ___________________________________________
      16                           JANE FAUROT, RPR
                           Official FPSC Hearings Reporter
      17                            (850) 413-6732

      18

      19

      20

      21

      22

      23

      24

      25




                          FLORIDA PUBLIC SERVICE COMMISSION