1

1

BEFORE THE

2                  FLORIDA PUBLIC SERVICE COMMISSION

3

4       In the Matter of:

DOCKET NO. 100437-EI

5

EXAMINATION OF THE OUTAGE AND

6       REPLACEMENT FUEL/POWER COSTS

ASSOCIATED WITH THE CR3 STEAM

7       GENERATOR REPLACEMENT PROJECT,

BY PROGRESS ENERGY FLORIDA, INC.

8       ________________________________/

9

10

11

12

13

14

15       PROCEEDINGS:        STATUS CONFERENCE

16

COMMISSIONER

17       PARTICIPATING:      COMMISSIONER EDUARDO E. BALBIS

PREHEARING OFFICER

18

DATE:               Monday, August 8, 2011

19

TIME:               Commenced at  9:30 a.m.

20                           Concluded at 10:28 a.m.

21       PLACE:              Betty Easley Conference Center

Room 148

22                           4075 Esplanade Way

Tallahassee, Florida

23

REPORTED BY:        JANE FAUROT, RPR

24                           Official FPSC Reporter

(850) 413-6732

25

FLORIDA PUBLIC SERVICE COMMISSION

2

1       APPEARANCES:

2                 JAMES W. BREW, ESQUIRE, Brickfield Law Firm,

3       1025 Thomas Jefferson Street, NW, Eighth Floor, West

4       Tower, Washington D.C., 20007 appearing on behalf of

5       White Springs Agricultural Chemicals, Inc. d/b/a PSC

6       PHOSPHATES.

7                 JON C. MOYLE, JR., ESQUIRE, Keefe, Anchors,

8       Gordon and Moyle Law Firm, 118 North Gadsden Street,

9       Tallahassee, Florida 32301, appearing on behalf of

10       Florida Industrial Power Users Group.

11                 CHARLES REHWINKEL, ESQUIRE, Office of Public

12       Counsel, c/o The Florida Legislature, 111 W. Madison

13       St., Room 812, Tallahassee, Florida 32399-1400,

14       appearing on behalf of the Citizens of Florida.

15                 JOHN T. BURNETT, ESQUIRE, Progress Energy

16       Service Co., LLC, Post Office Box 14042, St. Petersburg,

17       Florida 33733-4042, appearing on behalf of Progress

18       Energy Service Co., LLC.

19                 LISA BENNETT, ESQUIRE, ANNA NORRIS, ESQUIRE,

20       and KEINO YOUNG, ESQUIRE, FPSC General Counsel's Office,

21       2540 Shumard Oak Boulevard, Tallahassee, Florida

22       32399-0850, appearing on behalf of the Florida Public

23       Service Commission Staff.

24

25

FLORIDA PUBLIC SERVICE COMMISSION

3

1       APPEARANCES (Continued):

2                           MARY ANNE HELTON, Deputy General

3       Counsel, Florida Public Service Commission, 2540 Shumard

4       Oak Boulevard, Tallahassee, Florida 32399-0850, Advisor

5       to the Florida Public Service Commission.

6

7

8

9

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

4

1                         P R O C E E D I N G S

2                 COMMISSIONER BALBIS:  Good morning, everyone.

3       I'd like to call this status conference of August 8th to

4       order.

5                 Staff, has this meeting been noticed?

6                 MS. BENNETT:  Yes, it has, Commissioner.

7                 COMMISSIONER BALBIS:  Thank you.

8                 And now I'd like to take appearances starting

9       with Progress Energy Florida.

10                 MR. BURNETT:  Good morning, sir.  John Burnett

11       for Progress Energy Florida.

12                 MR. REHWINKEL:  Charles Rehwinkel, Public

13       Counsel's Office.

14                 MR. MOYLE:  Jon Moyle on behalf of the Florida

15       Industrial Power Users Group, FIPUG.

16                 MR. BREW:  Good morning, Commissioner.  I'm

17       James Brew for PCS Phosphate.

18                 MS. BENNETT:  And, Commissioner, I did speak

19       with George Cavros a few minutes ago, and he will not be

20       attending this morning.  He does take the position of

21       the intervenors in this status conference.

22                 And Lisa Bennett, Anna Norris, and Keino Young

23       on behalf of staff.

24                 MS. HELTON:  And Mary Anne Helton, advisor to

25       the Commission.

FLORIDA PUBLIC SERVICE COMMISSION

5

1                 COMMISSIONER BALBIS:  Thank you.

2                 As everyone may recall, at the last status

3       conference the parties suggested they be given

4       additional time to meet and discuss potential dates,

5       timing, and also potential scopes for dockets or

6       upcoming hearings.  Since that time, I see that Progress

7       has filed a second motion establishing case schedule,

8       and several of the parties have provided responses to

9       that.  I will like to point out that my goal for, one of

10       the goals for today is for me to speak in clear concise

11       sentences, because in Progress' motion they did a good

12       job of quoting what I said last time, and indicated that

13       I tend to speak in long run-on sentences.  So if that

14       was your point, I took it well.

15                 The other thing I would like to accomplish

16       today is, again, provide an opportunity for the parties

17       to state a response, again, to Progress' second motion

18       to continue the discussion on potential hearing dates.

19       And with that, I'd like to start with staff.

20                 MS. BENNETT:  Commissioner, I read the motions

21       and the responses of the parties.  Staff has a little

22       bit of a different view of this docket right now.  First

23       of all, we think that maintaining the schedule that you

24       established, I believe it was in your February order,

25       would be appropriate.  Also, we think that the first

FLORIDA PUBLIC SERVICE COMMISSION

6

1       avenue of inquiry, the first piece of the puzzle is

2       actually CR-3's first delamination event.  And what we

3       are suggesting is that the events and decisions leading

4       up to the first delamination event, those have already

5       occurred, so the Commission could actually make a

6       prudence finding on those decisions leading up to the

7       first delamination event.  And then the second

8       delamination event would be those decisions and

9       contracts that Progress has entered into leading up to

10       the second delamination event, and probably, I'm told,

11       CR-3 goes back on-line.

12                 There is a third piece of the puzzle that we

13       are looking at, a third issue that could -- or I don't

14       want to call it an issue -- a third portion of this

15       docket, and that is Progress' decision to continue to

16       repair CR-3 versus decommissioning it.  And it appears

17       to staff at this point that Progress is continuing to

18       repair and to not decommission the docket, or to not

19       decommission Crystal River 3.  So we think that is also

20       ready for a hearing on the same hearing track that you

21       set in your February order.

22                 COMMISSIONER BALBIS:  Okay.  So to make sure

23       that I understand you, you are recommending that for two

24       separate hearing tracks, and the first hearing would

25       have two phases to it.  One, everything leading up to

FLORIDA PUBLIC SERVICE COMMISSION

7

1       the first delamination, and then another phase would be

2       the decision to decommission -- or to repair versus

3       decommission, is that correct?

4                 MS. BENNETT:  Actually, I was suggesting that

5       the first phase be everything up to the first

6       delamination and the decision to repair or retire.  And

7       then the second delamination event be a second phase to

8       the hearing.  But, again, the parties might want to

9       speak to whether they are ready or not.  But to staff it

10       appears that Progress has already made that decision to

11       go ahead and repair CR-3, and so that would be ripe for

12       a decision in 2012.

13                 COMMISSIONER BALBIS:  And I have one question

14       for Progress before I allow the other parties to speak.

15       If we were to go in the direction that staff has

16       recommended for the first hearing, and included in that

17       is the decision to repair versus decommissioning, and

18       you had stated at the previous status conference that

19       Progress is continuing with the repairs and the design

20       of the long-term repairs, would Progress continue with

21       those activities prior to that hearing?

22                 MR. BURNETT:  Thank you, sir.  I think the

23       answer to your question is yes.  And just to be clear,

24       we are in the process right now of reaching out to

25       potential contractors that would effectuate a repair,

FLORIDA PUBLIC SERVICE COMMISSION

8

1       really doing the engineering work to get a finer view of

2       what the repair looks like, scope and schedule and how

3       it goes.  I anticipate -- and, again, there's no

4       accuracy about this, this is just me taking my best

5       guess at it -- that that will resolve itself within the

6       next few months, and then we would be in a position,

7       again, to relook at the finer numbers and schedule and

8       to reaffirm the repair decision, or if we found

9       something materially different, to look at that and make

10       a decision on that.

11                 So I think all of that probably moves toward

12       this last quarter of the year, and would be ripe to be

13       looked at officially in a hearing probably in the first

14       quarter of 2012.  But to Ms. Bennett's point earlier,

15       there are things that have already happened, decisions

16       that we have made before our senior management and our

17       board of directors to get us to this point that are

18       there.  So I think the answer is yes, it could be done

19       on the same track that Ms. Bennett is suggesting and go

20       to a hearing at the same time.

21                 COMMISSIONER BALBIS:  Okay.  So, again, you

22       would continue with the design and the repairs whether

23       or not we have a preliminary hearing, if you will.  I

24       know that is long-term, but a hearing scheduled for

25       early next year.

FLORIDA PUBLIC SERVICE COMMISSION

9

1                 MR. BURNETT:  Yes, sir.  We are on track to

2       move that process to the ultimate resolution, so we are

3       going to come to an ultimate resolution for the unit one

4       way or the other.  It's not really dependent on the

5       schedule being set.  But, again, I agree with Ms.

6       Bennett, I think it makes sense to have that done on the

7       front end.

8                 COMMISSIONER BALBIS:  Okay.  And after

9       answering my question now, I'd like to provide you with

10       a few minutes to, again, state your position, if you

11       have any additional comments, and then I would afford

12       the other parties additional time for comments, as well.

13                 MR. BURNETT:  Thank you, Commissioner, and

14       I'll be brief.  Our objective in filing the motion and

15       continuing to work with the parties is not to have

16       anything set in stone as far as our way or no way.  I

17       think what Ms. Bennett said makes perfect sense, as

18       well, and what we have just endeavored to do is try to

19       find some logical way to go about this and some logical

20       times.

21                 In the responses to our second motion, I saw a

22       lot of concern about prejudice and due process and

23       timing and stuff.  And, you know, there is nothing

24       magical about those dates that we have suggested.  We

25       just tried to capture the kind of logical movement of

FLORIDA PUBLIC SERVICE COMMISSION

10

1       this and some of the efficiencies we have gained over

2       time with some of the discovery.  So we remain open to

3       work out the best way to do this.  And, you know,

4       hearing what Ms. Bennett says, that makes a lot of

5       sense.  The timing, you know, it makes sense to maybe

6       have more time on some things and less on others.  So we

7       are very flexible in the process.  And we just wanted to

8       put the motion out to have something to get it started,

9       you know, to get the discussion started and issue that

10       and have a strawman to work on.  So we're happy to

11       continue to work and answer any questions you have.

12                 COMMISSIONER BALBIS:  Thank you.

13                 And, you know, obviously I, too, read the

14       responses to Progress' second motion, and I think with

15       Ms. Bennett sticking to the original time frame that was

16       provided in January or February of this year hopefully

17       alleviates a lot of the concerns from the parties.  But

18       with that I'll turn it over to the Office of Public

19       Counsel.

20                 MS. BENNETT:  Commissioner Balbis, before Mr.

21       Rehwinkel speaks, I want to make sure that I didn't

22       confuse things with the phases.  I was recommending that

23       the repair or retire decision and up to the first

24       delamination event, those are two phases, but they could

25       be heard in 2012.  And then the second phase, the second

FLORIDA PUBLIC SERVICE COMMISSION

11

1       delamination event would be a separate track, hearing

2       track.  But two hearing tracks, three phases.

3                 COMMISSIONER BALBIS:  That is my

4       understanding, as well.

5                 MR. REHWINKEL:  Thank you, Commissioner

6       Balbis.  Charles Rehwinkel, Deputy Public Counsel.

7                 And I'd like to start by, again, thanking you

8       for your oversight of this docket.  We believe that the

9       seriousness and the gravity of it calls for the kind of

10       oversight that you have given it, and we certainly

11       appreciate that.

12                 I also do appreciate the remarks of Progress

13       and staff with respect to maintaining -- recommending

14       that you maintain your existing schedule that is in your

15       February order.  I can tell from your remarks that you

16       have reviewed all the pleadings, and so I won't repeat

17       what's in those.  Certainly, the Public Counsel's Office

18       believes that this docket deserves a great deal of care

19       and it deserves a timeline that affords the intervenors

20       and the parties and especially the Commission the

21       opportunity to fully look at an issue that is unlike any

22       you have ever seen, and it deals with issues that this

23       Commission has never addressed before.  Specifically,

24       civil engineering, structural engineering, and material

25       sciences issues, and that goes to the first phase that

FLORIDA PUBLIC SERVICE COMMISSION

12

1       Ms. Bennett referred to when she referred to the events

2       leading up to the October 2009 delamination.  And I'm

3       not trying to parse words, I will always try to use the

4       October delamination and the March 2011 delamination,

5       because there was a 1976 discovery of a delamination,

6       and we believe that all those events are to be

7       considered together.

8                 We have no problem with the Commission taking

9       a cut at looking at the issues leading up to the

10       October 2009 delamination.  But just to be clear,

11       there's a lot of data and a lot of information that

12       comes to light after that event that relates back to it,

13       and it goes to the issue about what could have been

14       known or should have been known prior to the

15       delamination occurring.

16                 So anything the Commission does with respect

17       to looking at a certain time frame leading up to a

18       certain day in 2009 should in no way preclude the taking

19       of evidence that goes all the way up to today, because

20       evidence is still coming in.  We certainly agree that

21       the actions that you would be looking at have all

22       occurred in the past.  And so in that regard, I think

23       that is something that we could work within while

24       certainly having full options with respect to discovery

25       of documents and other matters that could be relevant to

FLORIDA PUBLIC SERVICE COMMISSION

13

1       what happened before October 2009.

2                 Now, the only thing that has concerned me with

3       respect to what staff has recommended to you is the

4       simultaneous review of the decision to go repair or

5       decommission after the March 2011 delamination

6       discovery.  That's a great concern of mine.  I have

7       probably, other than the folks inside of Progress,

8       looked at more of the documents than anyone with respect

9       to what occurred prior to October 2009 delamination.  I

10       have looked at some of the documents that have to do

11       with the decision to repair.  And the concern that I

12       have is while they deal with the same structure and they

13       deal with civil engineering issues, I can't imagine two

14       issues that are completely more different.

15                 The decision about repair or decommissioning

16       is an ongoing decision that is bound up -- it is an

17       announced decision, but Progress' report to you on

18       June 27th had sufficient caveats in there that that

19       decision is not final, and is based on a continual

20       evaluation of ongoing circumstances.

21                 One of the things that is not final is how

22       insurance will be treated.  On August 4th, I believe

23       that was Thursday, CEO Bill Johnson was speaking to

24       investors and he was asked how are the insurance

25       negotiations going, and all he could say is that

FLORIDA PUBLIC SERVICE COMMISSION

14

1       everyone was working diligently.  And that is a code

2       word for they haven't resolved those things.

3                 There is a repair estimate that is over a

4       billion dollars on the high side, and there is insurance

5       coverage of $2.25 billion for that repair.  But as we

6       understand it from the public statements that have been

7       made, there is no agreement on the scope of insurance

8       coverage, and that's a significant factor that needs to

9       be determined before we can evaluate whether it is

10       prudent for Progress to continue on this process from

11       the ratepayers' standpoint.  And I believe Progress

12       would concur that they have not finalized insurance

13       negotiations nor have they probably even finalized the

14       strategy that they are going to take in any discussions

15       they have with Nuclear Electric Insurance Limited, or

16       NEIL, their insurance company.  So that is a big concern

17       of ours.

18                 There are others issues with respect to the

19       design engineering not being complete, which I don't

20       believe that it is.  The construction scope has not been

21       completed, and I believe that the construction and

22       design engineering have to be in a substantially

23       complete form in order for the licensing evaluation to

24       be fully done.  And the licensing is with respect to the

25       NRC.  All of those things are really still up in the

FLORIDA PUBLIC SERVICE COMMISSION

15

1       air.  And our big concern is the Public Counsel's Office

2       will be doing a Gulf Power rate case, an Aqua rate case,

3       and a delamination case.  And starting in the first

4       quarter of 2012, a Florida Power and Light rate case,

5       and maybe a Progress Energy rate case along with this

6       delamination case.  And then to put in the repair versus

7       decommission phase on top of that, I believe, would be

8       an enormous distraction based on facts that really

9       aren't all in.

10                 So I am offering to you our concern about

11       that.  I believe that while -- that it may not make

12       sense to do that second phase along there, although I

13       could go along with the first part of that

14       recommendation.  Thank you.

15                 COMMISSIONER BALBIS:  And, again, to be clear,

16       that first part of the recommendation would be the

17       events leading up to the first delamination and

18       excluding the repair versus decommissioning?

19                 MR. REHWINKEL:  Yes.  The October 2009

20       delamination; yes, sir.

21                 COMMISSIONER BALBIS:  And just a couple of

22       comments on the statements you have made.  You mentioned

23       that it would be an additional distraction or a

24       distraction, so is it more of a distraction or a lack of

25       resources to handle the additional workload?

FLORIDA PUBLIC SERVICE COMMISSION

16

1                 MR. REHWINKEL:  I think it's more of a

2       distraction in the sense of the expertise that we would

3       seek to acquire to testify will be fully devoted, in our

4       view, to the effort to make our case on the prudence

5       leading up to the October 2009 delamination.  For those

6       same resources to be used to be evaluating the

7       repair/decommission option in tandem, I believe, would

8       be a distraction for them and very unwieldy.  It could

9       also be a resource issue for our office.  We certainly

10       have not in our budgeting planning considered having to

11       do this, this overlay of the repair versus decommission

12       option.

13                 And that has been characterized in the past as

14       being a simple straightforward thing, but I believe it

15       is very complicated, based on the insuring that I see

16       that they will have to do and the licensing that will

17       have to be done.  So I think it's both, but I really

18       think it's more of a diversion of attention and focus

19       that would be necessary for that keystone prudence case

20       that would be the October 2009 delamination case.

21                 COMMISSIONER BALBIS:  Okay.  Thank you.

22                 FIPUG.

23                 MR. MOYLE:  Good morning.  Jon Moyle on behalf

24       of FIPUG.

25                 You at the outset had mentioned the run-on

FLORIDA PUBLIC SERVICE COMMISSION

17

1       sentences that may have appeared in the transcript.  And

2       from FIPUG's position, we weren't so bothered by the

3       run-on sentences as much as the kind of signal that was

4       being sent when Progress files their motion and says

5       here is a second motion, you know, see transcript.  It

6       sort of signals a little bit some thought.  And I want

7       to just reemphasize a couple of points that we made in

8       our response in opposition to the motion and bring up a

9       couple of points.

10                 You know, the resources of the consumers are,

11       I think, more limited than that of the utility company,

12       and we have a concern about breaking the case up into

13       two or three parts.  We think it's better for efficiency

14       purposes and for judicial administration to try these

15       issues which interrelate or are intertwined in one

16       proceeding, and would continue to urge that that be

17       looked at and pursued.  And you kind of, you know, from

18       my way of thinking it's like, well, what's the rush,

19       what's the hurry?  Why do we need to do this now as

20       compared to later, to the extent facts are still

21       developing.

22                 You know, Progress is a very sophisticated

23       company.  They are not going to allow facts to go stale.

24       You know, they can take -- they can take steps to

25       preserve the testimony and, you know, in commercial

FLORIDA PUBLIC SERVICE COMMISSION

18

1       litigation or criminal law you will have cases being

2       tried that events took place three or four years ago.

3       So I don't know that it's unworkable to let this thing

4       play out and then try the case, particularly when I

5       don't see any downside to Progress.  If the recovery of

6       fuel was hanging out on this and they were not able to

7       recover their fuel, or couldn't argue that they are able

8       to recovery their fuel, then that would be a more

9       compelling reason to me to say hurry up, hurry up, we

10       need to make this decision.

11                 But, you know, last year the fuel decision was

12       decided in the fuel clause.  FIPUG argued that you ought

13       to not allow them to recover it until prudence was

14       determined.  That argument was not accepted.  So they

15       got all the money for the fuel, notwithstanding the fact

16       that prudence hasn't been determined.  So I guess FIPUG

17       is kind of saying we don't understand the sort of the

18       rush to bring these things forward, particularly when

19       you consider the -- we would argue judicial inefficiency

20       of having, as we said in your pleading, three sets of

21       testimony, three sets of depositions.  This is assuming

22       their motion, which was to trifurcate, is what we are

23       discussing, but three or two, it is more cumbersome and

24       more costly than one.

25                 And given the limited resources of consumers,

FLORIDA PUBLIC SERVICE COMMISSION

19

1       relatively speaking, and the fact that ultimately

2       consumers are going to pick up the bill for Progress'

3       litigation costs as part of the rates that they charge

4       us, we would continue to urge that this situation move

5       on down the road a little bit.  Facts continue to

6       develop.  Mr. Rehwinkel mentioning the insurance issue,

7       that is a very, very big issue.

8                 And I will tell you from the standpoint of if

9       we are getting into the repair versus replace -- I'm

10       sorry, repair versus decommission or not move forward

11       with the repairs, if that decision is going to be in

12       play, it seems to me that you can't really have a full

13       and frank discussion of that without the insurance issue

14       also being in play.  And I don't know whether you have

15       jurisdiction over the insurance companies.  Without

16       getting too much into litigation strategy, I would sure

17       think that efforts would be made to bring some insurance

18       company here and have them raise their hand and talk

19       about are they going to provide the money for the

20       repair.

21                 Because if they don't, if they say, well --

22       you know, insurance companies will sometimes deny

23       coverage, and if they say no, we are not going to do the

24       2.25 billion, I don't think that money is going to come

25       out of Progress' shareholders pockets.  I think that's

FLORIDA PUBLIC SERVICE COMMISSION

20

1       going to be something that they will look to the

2       ratepayers for, and say, well, the insurance company

3       said it wasn't covered, or this, that, or the other,

4       and, therefore you guys are on the hook for

5       2.25 billion.

6                 So if we are going to get into that issue, you

7       know, I think it would be our intent to either try to

8       bring the insurance company in as an indispensable

9       party, or at least have them take the stand and have

10       some clarity as to what the insurance situation is.

11       Which, again, goes to the point about later rather than

12       sooner.  Because it seems that if we don't move forward

13       quickly with this, the insurance issue will sort itself

14       out as time goes on.  There have been some preliminary

15       negotiations and conversations, but it sounds like,

16       based on what Mr. Johnson indicated, and it is a complex

17       issue, but if that issue gets coupled up, then it seems

18       to me that I don't think you can divorce the insurance

19       coverage issue from the decision about does it make more

20       sense to repair or to retire the unit.

21                 So we would continue to urge that you consider

22       not setting this for hearing, I guess, the first quarter

23       may have been mentioned.  If that's a quick time frame,

24       particularly given the magnitude of the issues involved

25       and the complexity and that there is no compelling

FLORIDA PUBLIC SERVICE COMMISSION

21

1       reason to set it sooner rather than later, particularly

2       from the standpoint of Progress, and that, sure, they

3       would like to have a decision to say, yes, that's a good

4       decision to repair versus replace, because it gives them

5       comfort and let's them sleep better at night.  But, you

6       know, they are in the regulated business, they have been

7       in it a long time, they understand those decisions, and

8       we think it makes more sense to handle all this at one

9       time further down the road after the facts have been

10       more fully developed.

11                 So those are the comments.  I guess if we

12       start -- depending on how this goes, you know, I'll just

13       hold any other comments for now.  Thank you.

14                 COMMISSIONER BALBIS:  Okay.  Thank you.  And

15       from PCS White Springs.

16                 MR. BREW:  Thank you, Commissioner.

17                 I think from our perspective, for back of a

18       letter phrase, the Phase I/Phase II discussion is

19       somewhat baffling.  Apart from timing considerations,

20       you simply wouldn't break up the case that way.  The

21       March delamination was really just a failed effort to

22       repair the first delamination, so from a factual

23       litigation perspective, you would never want to bring

24       the parties back to litigate twice the issues associated

25       with the repair.

FLORIDA PUBLIC SERVICE COMMISSION

22

1                 With respect to -- as indicated in our

2       response on the motion, the decision on repair or retire

3       the unit is a somewhat distinct question.  But one of

4       the key considerations that we would have, is at least

5       from what we have been told, Progress is trying to get

6       clarification on where they stand with respect to NEIL

7       coverage now.  And maybe they have better information

8       today, but my understanding was they were trying to get

9       real close on that over these next few weeks.  That

10       decision may impact the company's decision whether to

11       repair or replace or retire.

12                 And certainly if you take it from the

13       perspective of if the company were to decide to retire

14       the unit, would you want to have multiple phases to look

15       at the delamination repair cost or would you want to

16       deal with it all at once.  We are as sensitive as anyone

17       getting finality on this in terms of what are the

18       ultimate rate consequences so we can all figure out how

19       it falls and go forward.  But we don't really see

20       anything distinct in the March delamination in terms of

21       how you would litigate the case.

22                 The other thing to consider is we've talked a

23       lot about how complex these issues are, and they are.

24       And for lack of a better phrase, I probably have more

25       experience on that than anybody else you can point to.

FLORIDA PUBLIC SERVICE COMMISSION

23

1       I have investigated prolonged outages at nuclear plants

2       in other jurisdictions.  I've looked at it from the

3       complex considerations with cost overruns at nuclear

4       plants on several occasions.  This is going to be

5       complex litigation.  The company's proposed schedule to

6       allow 60 days for intervenor testimony from the time

7       they see the direct testimony is completely unworkable.

8       So from my perspective, at a minimum we would look at

9       the dates from the February ruling that you put out.  I

10       would suggest that probably once you see the company's

11       direct testimony intervenors are going to require more

12       time, but I would certainly consider the dates set out

13       in the February order to be the minimal that's required.

14                 Finally, from a magnitude perspective, we are

15       already in the hundreds of millions of dollars, but the

16       thing to remember is that the big dollars fall under

17       what are being described as Phase II when insurance runs

18       out and fuel costs start to spin up to $300 million a

19       year.  And when we don't know who's going to be on the

20       hook, depending on what happens with NEIL coverage,

21       which is another billion dollars, and so making the

22       distinction between Phase I and Phase II really doesn't

23       make sense with respect to how the dollars fall out.

24                 So our suggestion would be that while the

25       Commission might want to consider the retire or repair

FLORIDA PUBLIC SERVICE COMMISSION

24

1       decision as a distinct issue, that in terms of the

2       prudence issues associated with the problems with the

3       containment structure and the rate consequences really

4       at this point should stay together.  Remember, there is

5       nothing new in the company's motion from what we talked

6       about in June or really what we knew back in February

7       and March.  They have made a tentative decision to go

8       forward, as Mr. Rehwinkel mentioned, but that is very

9       much up in the air based on both engineering, insurance

10       coverage, and there may be other company issues which we

11       don't have information on yet.

12                 So our preference certainly would be to

13       litigate all the prudence issues associated with the

14       repair or the damage to the building and repair be done

15       at one point.  And we don't really see any benefit to

16       the Commission in breaking those prudence issues up into

17       two phases.

18                 Thank you.

19                 COMMISSIONER BALBIS:  Thank you.  And going

20       back to one of your earlier points on the distinction

21       between the -- or the combination of after the first

22       delamination moving forward how the second delamination

23       runs in, I believe that's in accordance with staff's

24       recommendation of having the first hearing track cover

25       just up to the first delamination, you know, agreeing

FLORIDA PUBLIC SERVICE COMMISSION

25

1       that everything from that point forward would be handled

2       when the unit gets placed back into service.  So is that

3       consistent with what you initially stated in your

4       remarks?

5                 MR. BREW:  Not really.  I think what has been

6       described as Phase II, which is what happens after the

7       second delamination, I would think is properly brought

8       into a litigation on one single issue.  Certainly the

9       rate consequences don't stop at March 14th.  In fact,

10       they become much more substantial as we head into 2012.

11       At this point, it's is pretty much conceded that under

12       the best repair scenario the unit won't be in service

13       until sometime in 2014.  And so the rate consequences

14       both in terms of replacement fuel and potential fixed

15       costs, depending on how the insurance shakes out, are

16       going to be much more substantial than what has been

17       defined as Phase I, based on the insurance coverage to

18       date.

19                 But the prudence issues in terms of the chain

20       of events is going to be unbroken.  It doesn't stop at

21       March 14th.  March 14th was simply a failed attempt to

22       repair the 2009 delamination.  The events are still

23       unfolding, and so the only reason to break those up into

24       separate phases would be to try to get to a judgment on

25       the prudence issues while those issues are still

FLORIDA PUBLIC SERVICE COMMISSION

26

1       unfolding.  And I think that would be inefficient.

2                 COMMISSIONER BALBIS:  Okay.  Thank you.

3                 MS. BENNETT:  Commissioner Balbis, maybe I

4       wasn't real clear with what I believe Phase I -- staff

5       recommends Phase I should be are all the decisions that

6       Progress made up to the first delamination event.  And

7       then after the decisions to repair, that would be the

8       second phase.  So I think we are speaking a little bit

9       different language, Mr. Brew and I are.

10                 COMMISSIONER BALBIS:  Mr. Brew, is that clear

11       to you or is there still confusion?

12                 MR. BREW:  No, I thought I understood staff.

13       The problem is, as Mr. Rehwinkel pointed out, the

14       parties are still trying to get through the documents

15       and make sense of it.  The company's actions with

16       respect to its attempt that failed in March to repair

17       the building -- I mean, one basic fact hasn't changed,

18       the building hasn't changed.  The damage and the efforts

19       to repair it and how to decide it may be unfolding, but

20       the building is still there with the same materials.

21       And so trying to simply look at the Phase I issues as

22       has been described is basically just trying to get a

23       handle on part of the prudence decision that will in all

24       likelihood govern part of the, if you will, liability

25       decision that is primarily driven in Phase II.  And I

FLORIDA PUBLIC SERVICE COMMISSION

27

1       think you will probably want to get a handle on that at

2       one time.

3                 From what we have described so far, the

4       replacement fuel costs above insurance through 2011 is

5       in the magnitude of 120 or $130 million.  That will

6       become a five or $600 million decision by 2015, or 2014.

7       It's a billion dollar decision by 2015, if the repair

8       slips, which is another issue to deal with.  Because

9       apart from everything else, the company's announcement

10       that it thinks it can repair this unit by the spring of

11       2014, we would have to deal with the issue of, well,

12       what if that doesn't work?  What if it slips another

13       year?

14                 So our suggestion would be that we actually

15       spend some time on the track that I thought we were

16       going to pursue, which is the parties to sit down and

17       scope out the issues.  One thing that will make this

18       process much more efficient for the Commission and the

19       parties is to the extent that the company's direct

20       testimony can address all of the issues that the

21       intervenors think need to be addressed, and that's what

22       I thought we were trying to work through before.

23       Otherwise, what typically happens, based on my

24       experience, is you will see one set of testimony from

25       the company in direct.

FLORIDA PUBLIC SERVICE COMMISSION

28

1                 And based on what the intervenors file you

2       will see a massive reply from the company on rebuttal,

3       and the direct quickly becomes largely irrelevant.  And

4       so to the extent we can scope out the issues and they

5       fully form the company's direct, the process can be

6       accomplished much more efficiently.  And I think we

7       would be better off focusing on that, which is what we

8       talked about over the last month, than to try to push

9       for a schedule and break up the prudence phase into two

10       prudence phases that don't really make sense because it

11       is one unbroken chain of events from the time the

12       building originally cracked.

13                 And so what I was trying to suggest is that

14       rather than focus on Phase I and Phase II, which is

15       going to have the same link of prudence issues, you are

16       just going to have much different dollars, that we focus

17       on properly scoping the issues so we can sit down and

18       litigate them all up close.

19                 MR. REHWINKEL:  Commissioner, may I be heard

20       briefly?

21                 COMMISSIONER BALBIS:  Yes.

22                 MR. REHWINKEL:  I believe there is a lot of

23       semantics involved in what we are talking about, and I

24       think the last remarks that Mr. Brew made I fully concur

25       in.  In fact, we stated a very similar position in our

FLORIDA PUBLIC SERVICE COMMISSION

29

1       motion.  I was somewhat kind of off my game, based on

2       the scoping of the case that the staff recommended to

3       you, with respect to bringing in this last decisional

4       process into the core prudence determination.  I fully

5       agree with Mr. Brew that the parties ought to continue

6       what we have been doing informally and in our

7       discussions with staff in the informal meeting we had,

8       which is to try to sit down and put issues to paper and

9       see whether that gives us any clarity about how we ought

10       to proceed.

11                 My opening remarks to you agree that we could

12       form up a case and do it in the timeframe that you

13       established around that first or the October 2009

14       delamination.  I consider that kind of an artificial

15       weigh station in the factual gathering, because you do

16       have to go out and you have to look at what they are

17       continuing to do and how they are assessing the building

18       and what they are learning and what those things tell

19       them about what they should have known, and you look at

20       that repair process.  I don't really think you have to

21       have a discreet decision about what happened in March of

22       2011.

23                 So I really think it would be more useful for

24       everyone to sit down and try to establish those facts,

25       and we certainly have tried to do that with the company.

FLORIDA PUBLIC SERVICE COMMISSION

30

1       And that's why we mentioned our efforts to talk to the

2       company in our motion.  And the company has met with us

3       in good faith and we have had some productive

4       discussions along those lines, and I think that they

5       could well continue and help the Commission make a

6       decision, too.

7                 COMMISSIONER BALBIS:  Okay.  Thank you.  And I

8       don't think there's any disagreement that the

9       March 2011, or the second delamination can be grouped

10       and everything leading up to when the unit is placed

11       back in service, and I think staff's recommendation is

12       everything leading up to the first or the October '09

13       delamination, and there seems to be confusion as to what

14       staff is proposing because you have mentioned concern

15       about that, as well.

16                 MR. REHWINKEL:  We really don't want to -- we

17       don't want to have a discovery -- we don't want to have

18       a motion practice before you that's all about relevancy

19       of information that we are seeking to gather or

20       depositions that we want to take based on an

21       October 2nd, 2009, date.

22                 And that's why I think if we get the scope of

23       the docket, and we find some sort of logical factual

24       continuum that makes sense, that's probably a better way

25       to scope the docket out than to go to what seems to be,

FLORIDA PUBLIC SERVICE COMMISSION

31

1       on its face, two cracks in the building.  When really

2       the materials and how they were evaluated in the

3       engineering process and the construction process is

4       really the relevant common thread that goes through all

5       of these activities.  So we don't want any artificial

6       breakage in that.

7                 That's really what I'm trying to get at is we

8       want to make sure that there's no blockage of our

9       ability to get information.  And I think the company has

10       indicated they don't want to do that to us, either.  So

11       getting the issues sorted out, I think, would make the

12       process more efficient in the long run.

13                 COMMISSIONER BALBIS:  Okay.  From Progress,

14       any response?

15                 MR. BURNETT:  Yes.  Thank you, Commissioner.

16       Several issues I think I can help on.  I'll start with

17       the one that Mr. Rehwinkel just mentioned.  We have no

18       intention of bringing motion practice to you and trying

19       to artificially bar anyone from taking discovery on

20       anything in the case.  In fact, we held discovery open

21       since the first day.

22                 One of the key issues that I'll mention on

23       that is so far Mr. Rehwinkel has deposed one retiree we

24       had to bring back, two contract employees that we

25       brought for deposition, and one of the people that

FLORIDA PUBLIC SERVICE COMMISSION

32

1       actually he had considered talking to is now dead.  We

2       have over a million pages of documents in a room about

3       the size of this portion of the hearing room that

4       continues to fill up, and it will be overwhelming at

5       some point.  So, again, our intention is there is not

6       any gotcha waiting here on the company's perspective.

7       We are trying to manage a case that is admittedly large

8       that spans over a decade.  So I don't think that is a

9       fear you have to deal with.

10                 Another, and I will try to say this

11       respectfully, red herring that was brought to your

12       attention is this NEIL coverage.  You know, the

13       insurance company in our negotiations and our dealings

14       with the insurance company has absolutely nothing to do

15       with this proceeding.  Our analysis, in fact, as to

16       whether it made more sense from a qualitative and

17       quantitative basis to repair the unit was done under the

18       assumption that there would be zero insurance coverage,

19       because that's the proper way you do this.  When you

20       look at these types of things, you look at a bounding

21       case.  You don't look at how it's being paid for, you

22       look at the numbers and say do the numbers make sense on

23       the quantitative side.  Do the risks make sense on the

24       qualitative side?  So to suggest to you that the

25       insurance plays in on this is simply, I believe, the

FLORIDA PUBLIC SERVICE COMMISSION

33

1       intervenors saying, look, if someone else is paying for

2       it, I don't care what the company does, have at it.  So

3       they are ignoring the prudence issues, they are just

4       concentrating on do I get to pay for -- does the

5       insurance pay for this or not.  And that is not an issue

6       that is proper, nor is it an issue that should be

7       holding up anything here.

8                 And I guess the final thing to mention, too,

9       is you have heard this unbroken chain and these events

10       all come back and play on each other.  It sounds like to

11       me a lot of I want to use hindsight.  I want to look to

12       at things that happen in the future and try to bring

13       that back.  And that is not a proper reason to hold up

14       the movement of this case.  For instance, Mr. Rehwinkel

15       raises in his response to the motion that we just filed

16       that one of the issues is the decision to self-manage

17       the initial project or put it out for a turnkey EPC.

18       There's nothing in the world that is going to happen

19       from now that has happened since that decision was made,

20       nor is there anything else that's going to happen that's

21       going to impact on the prudence of that decision that

22       was made back in the early 2000s.  It's ripe; it's ready

23       for you to hear.  So I would listen carefully to these

24       arguments, because I'm not sure they are on point.

25                 COMMISSIONER BALBIS:  Thank you.

FLORIDA PUBLIC SERVICE COMMISSION

34

1                 MR. MOYLE:  If I could just make one point,

2       and I appreciate the informal kind of nature and your

3       allowing us to kind of talk this through a little bit.

4       But I must confess I'm a little confused in terms of

5       what exactly is being contemplated within the ambit of

6       these various phases.  And I would think that part of

7       that is because we have not had issues identification,

8       which we typically do in dockets when the dockets are

9       filed.  Staff will call an issues identification

10       meeting, and we will sit down and we will go through

11       issues, and come up with issues and debate them,

12       sometimes bring them to the prehearing officer, but we

13       haven't really done that.

14                 And to the extent that we are making decisions

15       about phases without having issues, I think that leads

16       to, at least in my mind, some confusion as to, you know,

17       what is on the table, off the table, things like that.

18       So, you know, the points made by my colleagues about

19       having a scoping of the issues not only to my mind makes

20       sense, but is consistent with how I understand things

21       are done at the Commission with respect to the docket.

22       This was a spinout docket with issues being scoped out

23       and identified and having meetings, oftentimes multiple

24       meetings to identify the issues.  And I think that will

25       provide some clarity as to whether there's a good

FLORIDA PUBLIC SERVICE COMMISSION

35

1       natural break on some of this stuff that you might be

2       able to consider separately or not.  So as you are

3       considering, you know, which way to go on this, I'd

4       encourage you to think at least as a first step to get

5       everybody together probably with a staff-assisted issues

6       identification case so that we kind of understand what

7       it is we are talking about, and I think it will lead to

8       more clarity in these conversations.  Thank you.

9                 COMMISSIONER BALBIS:  Thank you.

10                 And in closing, I agree, Mr. Moyle, with some

11       of the comments, and actually I agree with comments that

12       each party has made.  And I don't believe you were at

13       the last status conference, but just to summarize, you

14       know, one of my goals is that if there are issues that

15       are ripe for a decision by the Commission in any way

16       that we can reduce the regulatory lag when you are

17       dealing with dollars of this magnitude to wait five or

18       six years after the event occurred when we could have

19       made a decision on issues that the information is in

20       place and is ripe for a decision, then I would move

21       forward in that direction.

22                 But, again, and I do agree with your comments

23       as far as making -- having meetings to discuss the

24       issues, and one of the things that I have discussed with

25       staff is with the order establishing procedure and

FLORIDA PUBLIC SERVICE COMMISSION

36

1       setting the timelines and the dates.  And, Ms. Bennett,

2       if you can talk about some of the options for the next

3       step, if I do go in that direction in order to have

4       those productive meetings, to kind of fine-tune this.

5                 MS. BENNETT:  Certainly, Commissioner.  I did

6       hear FIPUG and PCS White Springs talk about issue

7       identification, and I think that is very productive.

8       Usually we have the order establishing procedure and

9       then staff sets an issue identification shortly

10       thereafter, but testimony a lot of times is filed.  With

11       this one that's not the case.  We would suggest having

12       an issue identification meeting in early September or

13       maybe even late August, and then staff suggested -- do

14       you want to go ahead and let me give you a timeline of

15       suggested hearing dates and filing of testimony?  I have

16       some.

17                 COMMISSIONER BALBIS:  Yes, if it's consistent

18       with my February order.

19                 MS. BENNETT:  Yes, it is.  The suggested dates

20       would be that we would have an issue identification

21       sometime late August or the first of September.

22       October 10th Progress would file its testimony.

23       February 10th, which would be the intervenor testimony.

24       March 12th would be staff's testimony.  April 12th would

25       be rebuttal testimony.  And the hearing would be May

FLORIDA PUBLIC SERVICE COMMISSION

37

1       14th through the 18th of 2012.

2                 COMMISSIONER BALBIS:  Can you restate those

3       dates, especially the beginning part?  I believe you

4       mentioned an August 10th date.  I don't know if that was

5       correct or not.

6                 MS. BENNETT:  Did I say August?  I meant

7       October 10th.

8                 COMMISSIONER BALBIS:  Okay.

9                 MS. BENNETT:  October 10th would be Progress'

10       testimony.  February 10th would be the intervenor

11       testimony.  March 12th would be staff testimony.

12       April 12th would be rebuttal testimony.  And the week of

13       May 14th would be the hearing.

14                 MR. REHWINKEL:  That's only four months for

15       Public Counsel or the intervenors, isn't it?  Is my math

16       off?  November, December, January, February.  If the

17       company filed October 10th -- let's see, November,

18       December, January, February.  That's four months.

19                 MS. BENNETT:  Well, as I recall, that was

20       the --

21                 MR. REHWINKEL:  I thought we had 180 days.

22                 MS. BENNETT:  After return to service.  That

23       was the original request was 120 days after return to

24       service.

25                 MR. REHWINKEL:  Oh, I was looking at the --

FLORIDA PUBLIC SERVICE COMMISSION

38

1                 MR. BREW:  Excuse me.

2                 COMMISSIONER BALBIS:  Yes, Mr. Brew.

3                 MR. BREW:  I was just going to comment while

4       Mr. Rehwinkel was checking his dates.  One thing that

5       does really concern me is 30 days to the hearing after

6       rebuttal.  I would expect in a case of this nature that

7       the company's rebuttal filing is going to be massive

8       relative to what the intervenors file.  And 30 days

9       would be insufficient to do much of anything with

10       respect to discovery or depositions of what could likely

11       be truly the company's case in chief.  So I have a big

12       concerns of the overall schedule.  Thirty days for the

13       hearing from rebuttal, while it is within the norm of

14       what the Commission normally does for case scheduling,

15       may be completely inappropriate for a case of this

16       context.

17                 MR. REHWINKEL:  Public Counsel would concur

18       with that.  You know, in your order you set out a

19       hearing schedule, a prehearing schedule, but you did not

20       say when the hearing would occur.  And I believe that

21       the one thing that we have tried to emphasize is the

22       Commission has never done anything like what they would

23       be doing in this case before.  You don't have the

24       internal expertise dealing with the civil engineering

25       issues.  I think the one thing that's probably almost a

FLORIDA PUBLIC SERVICE COMMISSION

39

1       certainty is the case will be more complicated and will

2       result in a need for additional discovery after that

3       case comes in on rebuttal.

4                 You know, we mentioned surrebuttal in here

5       because we are not really sure where the burden of proof

6       will lie and what the Commission's expectations will be

7       about that.  This is probably a level of complication

8       that we don't need to introduce today, but I think our

9       issue identification process should deal with that.  But

10       certainly if the burden of proof -- it depends on where

11       the burden of proof is as far as what the expectations

12       are after that rebuttal round of testimony filed by the

13       company.

14                 So it is either going to be that the parties

15       may want surrebuttal opportunities if the burden is not

16       clearly on the company's shoulders, or there may be a

17       need for discovery on what could be a significant

18       rebuttal case.  So I would agree with Mr. Brew on that.

19       And I apologize on the 180 days.  For some reason I

20       wasn't reading that correctly, and I was thinking six

21       months after the company filed.  But certainly we have

22       agreed to the 120 days after the company has filed.

23                 COMMISSIONER BALBIS:  Okay.  Thank you.

24                 And I'll consider your comments as far as any

25       adjustments to those dates, and take those into

FLORIDA PUBLIC SERVICE COMMISSION

40

1       consideration.  And, Mr. Rehwinkel, after the

2       November/October of 2009 discovery of the initial

3       delamination, I think it was mentioned, I think from

4       Progress, that day one discovery was open.  When did you

5       start issuing discovery requests on this docket or

6       issue?

7                 MR. REHWINKEL:  I believe that we issued our

8       first discovery response sometime around November of

9       2009.  It was a very all-encompassing request, and we

10       talked to the company about it.  I gave them -- instead

11       of the normal 30 days, I gave them until January 11 to

12       reply.  Not only because of the breadth of the request,

13       but because of the holidays and trying to be considerate

14       in that way.  So once we kind of learned about the

15       delamination, I think we acted very quickly to do that.

16       And then the discovery came in right around

17       January 11th, and I believe on the first or second day

18       we began looking at the documents.

19                 COMMISSIONER BALBIS:  Okay.  Thank you.  And,

20       again, I just want to be clear that I'm not proposing

21       that we start the hearing process, or decide on any

22       issues, or hear any issues on something that is not

23       ripe.  And in no way am I implying we are going to be

24       rushing anything, or do anything without following a

25       clear thought out approach to this.  However, again, if

FLORIDA PUBLIC SERVICE COMMISSION

41

1       there are any issues or decisions that can be made with

2       information that exists, understanding that since day

3       one discoveries have been issued and responded to, et

4       cetera.  So it's not as if the parties have been waiting

5       for this hearing schedule to start or be implemented.

6       But, again, I will take all of your comments into

7       consideration in determining this and will issue an

8       order establishing procedure shortly.

9                 MR. REHWINKEL:  Can I address the scope of how

10       we proceed just briefly?

11                 COMMISSIONER BALBIS:  Briefly.

12                 MR. REHWINKEL:  We have spent many, many, many

13       hundreds of hours reviewing the documents.  Part of what

14       has happened that, you know, it looks like we have been

15       just kind of languishing for a year, is this very

16       shocking March event happened and then there was kind of

17       a standstill where we are trying to figure out which way

18       we were going to go.  I mean, we never stopped working

19       on this matter.  So I do concede to you that there are

20       matters that are ripe for review, and we certainly are

21       willing to go along with that, but I just wanted to be

22       also clear that the Public Counsel's Office has worked

23       very, very hard with a very large amount of information

24       to understand the event and to deal with this other

25       post-March delamination issue where really we were

FLORIDA PUBLIC SERVICE COMMISSION

42

1       trying to understand with the company and the other

2       parties where things were.

3                 COMMISSIONER BALBIS:  Thank you.  And it was

4       actually meant as a compliment for OPC in that rather

5       than waiting for a formal process to start, you

6       immediately started gathering information.  So, again,

7       it may not have sounded as a compliment, but it was

8       definitely meant as such.  But, again, I appreciate

9       everyone attending.  And, again, I will issue an order

10       establishing procedure or other documents shortly.

11                 And with that this status conference is

12       adjourned.

13                 (The Status Conference concluded at 10:28

14       a.m.)

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

43

1       STATE OF FLORIDA    )

2                           :    CERTIFICATE OF REPORTER

3       COUNTY OF LEON      )

4

I, JANE FAUROT, RPR, Chief, Hearing Reporter

5       Services Section, FPSC Division of Commission Clerk, do

hereby certify that the foregoing proceeding was heard

6       at the time and place herein stated.

7                 IT IS FURTHER CERTIFIED that I

stenographically reported the said proceedings; that the

8       same has been transcribed under my direct supervision;

and that this transcript constitutes a true

9       transcription of my notes of said proceedings.

10                 I FURTHER CERTIFY that I am not a relative,

employee, attorney or counsel of any of the parties, nor

11       am I a relative or employee of any of the parties'

attorney or counsel connected with the action, nor am I

12       financially interested in the action.

13                 DATED THIS 11th day of August, 2011.

14

15

___________________________________________

16                         JANE FAUROT, RPR

Official FPSC Hearings Reporter

17                          (850) 413-6732

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

44

1

2       STATE OF FLORIDA    )

3                           :    CERTIFICATE OF REPORTER

4       COUNTY OF LEON      )

5

I, JANE FAUROT, RPR, Chief, Hearing Reporter

6       Services Section, FPSC Division of Commission Clerk, do

hereby certify that the foregoing proceeding was heard

7       at the time and place herein stated.

8                 IT IS FURTHER CERTIFIED that I

stenographically reported the said proceedings; that the

9       same has been transcribed under my direct supervision;

and that this transcript constitutes a true

10       transcription of my notes of said proceedings.

11                 I FURTHER CERTIFY that I am not a relative,

employee, attorney or counsel of any of the parties, nor

12       am I a relative or employee of any of the parties'

attorney or counsel connected with the action, nor am I

13       financially interested in the action.

14                 DATED THIS 11th day of August, 2011.

15

16

___________________________________________

17                         JANE FAUROT, RPR

Official FPSC Hearings Reporter

18                          (850) 413-6732

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION