BEFORE THE FLORIDA PUBLIC SERVICE COMMISSION

| In re: Joint petition for approval of actual, estimated, and projected relocation costs and approval to establish a recovery surcharge, by Florida City Gas and Florida Public Utilities Company. | DOCKET NO. 20250121-GU ORDER NO. PSC-2026-0052-TRF-GU ISSUED: February 23, 2026 |
| --- | --- |

The following Commissioners participated in the disposition of this matter:

GABRIELLA PASSIDOMO SMITH, Chairman

GARY F. CLARK

MIKE LA ROSA

BOBBY PAYNE

ANA ORTEGA

ORDER APPROVING NATURAL GAS FACILITIES RELOCATION TARIFF FOR FLORIDA CITY GAS AND DENYING NATURAL GAS FACILITIES RELOCATION TARIFF FOR FLORIDA PUBLIC UTILITIES COMPANY

BY THE COMMISSION:

Background

In 2024, the Florida Legislature passed House Bill 1645 which enacted Section 366.99, Florida Statutes (F.S.), entitled “Natural gas facilities relocation costs.” The statute permits a public utility that supplies gas to seek approval from this Florida Public Service Commission (Commission) to recover natural gas facilities relocation costs. Section 366.99(3), F.S., requires us to conduct an annual proceeding to determine allowable costs (reasonable projected costs and prudently incurred actual costs), which may be recovered through a charge separate and apart from base rates. Section 366.99(1)(d), F.S., defines “natural gas facilities relocation costs” as “the costs to relocate or reconstruct facilities as required by a mandate, a statute, a law, an ordinance, or an agreement between the utility and an authority, including, but not limited to, costs associated with reviewing plans provided by an authority. The term does not include any costs recovered through the public utility’s base rates.” Furthermore, only costs incurred on or after July 1, 2024, may be included. Section 366.99(1)(a), F.S., defines “authority” by reference to Section 337.401(1)(a), F.S., which definition includes the Florida Department of Transportation (FDOT) and local government entities that have jurisdiction and control over public roads or publicly owned rail corridors.

Section 366.99(3), F.S., limits our review to the prudence of costs already incurred and the reasonableness of projected costs. We adopted Rule 25-7.150, Florida Administrative Code (F.A.C.), which implements Section 366.99, F.S., and sets forth the process and requirements for a utility to file a petition for recovery of natural gas facilities relocation costs through the annual Natural Gas Facilities Relocation Cost Recovery Clause (NGFRCRC). The rule contemplates a process similar to other cost recovery clauses, with filings addressing a final true-up and prudence review of the previous year’s actual costs, actual/estimated costs for the current year, and projected costs for the subsequent year. The rule also sets forth eligibility requirements for costs to be allowed through the NGFRCRC, namely proof that each facility relocation project was required by an authority. Also, pursuant to Section 366.99(1)(d), F.S., a utility filing cannot include costs that are being recovered through the utility’s base rates.

On October 1, 2025, Florida City Gas (FCG) and Florida Public Utilities Company (FPUC) (collectively hereinafter the Utilities) filed a joint petition for approval of actual, estimated, and projected relocation costs and approval to establish a recovery surcharge, effective January 1, 2026. The petition included revisions to FCG’s and FPUC’s natural gas tariffs reflecting proposed terms and surcharges for each company. On November 24, 2025, we issued an Order suspending the proposed tariffs to allow our staff sufficient time to review the proposed modifications and gather all pertinent information on the tariff proposals. During the review process of the Utilities’ joint petition, our staff issued four data requests, for which responses were received for the first data request on November 20, 2025, the second data request on January 5, 2026, and the third and fourth data requests on January 12, 2026.

The recurring docket for the NGFRCRC (Docket No. 20260011-GU) was opened in January 2026. Because any new tariffs resulting from the recurring docket will not take effect until 2027, we previously found that there would be no conflict between those tariffs and any surcharges approved for 2026 in the instant docket. Our decision addresses the Utilities’ joint request to implement an initial natural gas facilities relocation cost recovery charge for 2026. The final true-up and prudence review of the actual natural gas facilities relocation costs included in this initial charge shall occur in the 2026 NGFRCRC proceeding.

We have jurisdiction over this matter pursuant to Sections 366.03, 366.04, 366.05, 366.06, and 366.99, F.S.

Decision

- Project Eligibility

Per the requirements of Rule 25-7.150(2), F.A.C., a utility must seek a determination that natural gas facilities relocation costs are eligible for recovery through the NGFRCRC by providing: (1) the notification by the authority requiring the facilities relocation per Section 366.99(1), F.S.; (2) a description of the scope of the facilities relocation to be undertaken per the requirements imposed by the authority; and (3) an estimate of the costs associated with the relocation of the natural gas facilities.

On October 1, 2025, the Utilities filed a joint petition for approval of actual, estimated, and projected relocation costs and approval to establish a recovery surcharge in connection with the NGFRCRC. In their joint petition, FCG requested recovery for eight relocation projects for an approximate total investment cost of $12.5 million. FPUC requested recovery for twenty relocation projects for an approximate total investment cost of $3.3 million.

After reviewing the information and documentation provided by the Utilities, we find that all of the proposed eight FCG projects and sixteen of the proposed twenty FPUC projects are eligible for recovery through the NGFRCRC. For these projects, the Utilities provided documentation of the governmental request, scope of facilities to be relocated, and cost estimates pursuant to Rule 25-7.150(2), F.A.C. We find that the Utilities adequately supported the request for recovery of these projects by the totality of documentation provided, which included FDOT Forms with formal binding agreements and informal communications and requests that represent a clear governmental request for relocation services. In addition, the Utilities expressed that they had not recovered any project costs directly from the authority or federal government pursuant to Section 337.403(1)(a), (d), (e), (i), or (j), F.S.

However, the documentation provided for the four remaining FPUC projects does not meet all the requirements of Rule 25-7.150(2), F.A.C. For these projects, we find that the documentation provided is insufficient for reasons including: (1) no notice or communication involving a representative of the requesting governmental authority; (2) missing signatures from a representative of the requesting authority on the forms provided to indicate formal agreement; and/or, (3) the relocation is stated by the utility to no longer be required. Our staff permitted FPUC until January 12, 2026, to supplement its discovery responses to cure these deficiencies; however, FPUC did not provide additional materials by that deadline for these four projects. We note that FPUC may seek approval for these projects in a subsequent petition for cost recovery if it can provide appropriate documentation of eligibility. Otherwise, cost recovery must be sought through a base rate proceeding.

Furthermore, two projects included 2027 costs, which are not eligible for recovery in this docket. The Utilities may include these 2027 costs in their projection filing during this year’s NGFRCRC proceeding. We have subtracted 2024 through 2026 costs from the total requested costs of projects to determine the 2027 costs, which are excluded from the eligible costs listed below. Tables 1 and 2 list all the proposed relocation projects for FCG and FPUC respectively, and they include total project cost, eligible support for recovery through the NGFRCRC, and the reason or reasons some projects are found ineligible.

Table 1

FCG Project List

| Requesting Authority | Project Name (As Identified by Utility) | Requested Cost | Eligible Cost | Reason if Ineligible |
| --- | --- | --- | --- | --- |
| FDOT | DOT RELOC SR932 W 49TH ST W 16TH AV 414167 | $72,885 | $72,885 |  |
| Miami-Dade County | DOT NW 37TH AV RELOC NW46ST TO NW62 | $115,003 | $115,003 |  |
| FDOT | RELOC SR5 LINDSEY RD BCA416035 | $209,382 | $209,382 |  |
| City of Cocoa | BCA 417545 City of Cocoa Relo Kentucky & Mitchell | $6,831 | $6,831 |  |
| FDOT | 0361-RELO-405606 SEBASTIAN | $107,562 | $107,562 |  |
| FDOT | 0361-DOT-OSLO RD RELO | $149,957 | $149,957 |  |
| FDOT | Okeechobee Rd Relocation FDOT | $11,740,782 | $11,740,782 |  |
| City of Melbourne | BCA417007 Nicklaus Dr. Culvert | $56,917 | $56,917 |  |
| Total |  | $12,459,319 | $12,459,319 |  |

Source: Exhibit SM-1 CG

Table 2

FPUC Project List

| Requesting Authority | Project Name (As Identified by Utility) | Requested Cost | Eligible Cost | Reason if Ineligible |
| --- | --- | --- | --- | --- |
| Palm Beach County | Australian Ave (Steel GM Replaced with PE GM) | $782,120* | $484,629 |  |
| FDOT | MR US 98 and Western Ave (4" PE installed) | $49,074 | $49,074 |  |
| FDOT | MR Forest Hill & Military Trl WPB (Steel GM Replaced with PE GM) | $216,804 | $216,804 |  |
| Polk County | Cameron RD Eagle Lake, Abandon 4” PE, no install | $193,265 | $0 | (1), (2) |
| Delray Beach | 203 SW 14th Ave (Steel GM replaced with PE GM) | $41,920 | $41,920 |  |
| Citrus County | MR PH1 CR491 Wide Road Prjt | $74,416 | $74,416 |  |
| Citrus County | MR PH2 CR491 Wide Road Prjt | $143,335 | $143,335 |  |
| Citrus County | MR PH3 CR491 Wide Road Prjt (Hernando) | $104,296 | $104,296 |  |
| Citrus County | MR PH4 CR491 Wide Road Prjt | $111,143 | $111,143 |  |
| FDOT | Atlantic Ave from SR 7 to US 441 (PE Gas Main Relocation) | $116,858 | $116,858 |  |
| FDOT | MR Harvest Time Dr Offset (W SR 46 and N Kennel Rd) | $5,352 | $5,352 |  |
| FDOT | SR 434 and Winding Hollow Trl (Steel GM Repl with PE GM) | $109,059 | $0 | (2) |
| Lake Clarke Shores | Pine Tree Lake Clarke Shore Bridge (PE GM Reloc) | $73,820 | $73,820 |  |
| Palm Beach County | Florida Mango Relocation 10th to Nemec (Steel GM relocation) | $923,358 | $923,358 |  |
| FDOT | Earman River Bridget Over the C-17 Canal Bridge #930003 (PE GM Reloc) | $200,000 | $200,000 |  |
| FDOT | SR39 James Redman Pkwy FR s of Rayburn RD to N of Golden Rule LN (Install 4" PE) | $10,000 | $10,000 |  |
| FDOT | SR80 (Southern Blvd) @ SR7 US 441 (Install 1.25" PE Gas Service) | $10,000 | $0 | (2), (3) |
| FDOT | SR806 (Atlantic AVE) Homewood Blvd and SR 704 Okeechobee Blvd/Haverhill RD (GM Reloc) | $20,000 | $0 | (2), (3) |
| Polk County | Spirit Lake Rd at Sheffield Rd (Install PE) | $100,000* | $66,667 |  |
| FDOT | Fort Fraser Trail over SR 60 (Install 4" PE) | $10,000 | $10,000 |  |
| Total |  | $3,294,820 | $2,631,671 |  |

* FPUC projects Australian Ave (Steel GM Replaced with PE GM) and Spirit Lake Rd at Sheffield Rd (Install PE) include a combined total of $330,825 in 2027 estimated costs. These costs are not included in the eligible costs for recovery in this docket.

Source: Exhibit SM-1 FPU

The eligible projects mentioned above have not been recovered through base rates, surcharges, or any other riders. The Utilities stated that all relocation projects in their joint petition began after the projected test year from the last rate case for both FCG and FPUC. Therefore, the relocation projects were not previously included in base rates. Additionally, the Utilities did not include recovery of the requested relocation projects in their Gas Utility Access and Replacement Directive (GUARD) or Safety, Access, and Facility Enhancement (SAFE) programs. FCG and FPUC explained if relocation costs were to be transferred into base rates in a future proceeding, the NGFRCRC investment would be reset to zero.

Therefore, based on the information and documentation provided by the Utilities, eight FCG projects, totaling an estimated $12,459,319, and sixteen FPUC projects, totaling an estimated $2,631,671, shall be eligible for recovery for the reasons set forth above.

- FCG’s Natural Gas Facilities Relocation Tariff

Exhibit DW-1 to witness Williams’ pre-filed direct testimony provides the revenue requirement and 2026 surcharge calculation, based on the proposed relocation costs for FCG. Specifically, FCG identified relocation costs incurred since July 2024; therefore, Exhibit DW-1 shows revenue requirement calculations for 2024, 2025, and 2026. The revenue requirement includes a return on investment, depreciation expense, general public and customer notification expense, and property taxes. For FCG, the proposed total revenue requirement to be recovered for 2026 is $971,338.

FCG used a similar methodology and schedules to that of the GUARD program and the proposed relocation surcharge factors present similar recovery mechanisms.

Our staff verified that FCG used the Commission-approved depreciation rates for plastic mains and steel mains used on Schedule C of Exhibit DW-1 for each company. Additionally, the depreciation expense for these accounts as recorded by witness Williams are correct. FCG allocated the proposed NGFRCRC revenue requirement to the rate classes based on revenue allocation factors. FCG calculated the revenue allocation factors using the projected revenues by rate class from its most recent rate case as a percent of total revenue. The respective percentages were multiplied by the 2026 revenue requirement and divided by each rate class’ projected therm sales to provide the surcharge for each rate class.

The proposed tariffs in the petition include Third Revised Sheet No. 2 (index) and Original Sheet No. 83 (NGFRCRC factors). The NGFRCRC factors were based on a 12-month recovery period (January 1 through December 31, 2026). However, in response to staff’s First Data Request No. 15, FCG provided recalculated surcharges based on a 10-month recovery period (March 1 through December 31, 2026). FCG stated that it would provide customer notification of the proposed surcharges with the February bills. Specifically, the bills would include a link to its website and show the requested surcharges. For a residential customer on the RS-100 rate schedule, the monthly bill impact for 20 therms would be $0.43.

Consistent with our earlier project eligibility determination, we approve FCG’s natural gas facilities relocation surcharge and associated tariff sheets, included as Attachment A to this Order. We find that the surcharge calculations will result in the proposed revenue requirement, using a 10-month recovery period. The proposed tariff shall be effective the first billing cycle of March 2026.

- FPUC’s Natural Gas Facilities Relocation Tariff

Exhibit DW-1 to witness Williams’ pre-filed direct testimony provides the revenue requirement and 2026 surcharge calculation, based on the proposed relocation costs for FPUC. Specifically, FPUC identified relocation costs incurred since July 2024; therefore, Exhibit DW-1 shows revenue requirement calculations for 2024, 2025, and 2026. The revenue requirement includes a return on investment, depreciation expense, general public and customer notification expense, and property taxes. For FPUC, the proposed total revenue requirement to be recovered in 2026 is $531,984.

FPUC used a similar methodology and schedules to that of the GUARD program and the proposed relocation surcharge factors present similar recovery mechanisms.

Our staff verified that FPUC used the Commission-approved depreciation rates for plastic mains and steel mains used on Schedule C of Exhibit DW-1 for each company. Additionally, the depreciation expense for these accounts as recorded by witness Williams are correct. FPUC allocated the proposed NGFRCRC revenue requirement to the rate classes based on revenue allocation factors. FPUC calculated the revenue allocation factors using the projected revenues by rate class from its most recent rate case as a percent of total revenue. The respective percentages were multiplied by the 2026 revenue requirement and divided by each rate class’ projected therm sales to provide the surcharge for each rate class.

The proposed tariffs in the petition include Second Revised Sheet No. 7.001 (index) and Original Sheet No. 7.413 (NGFRCRC factors). The NGFRCRC factors were based on a 12-month recovery period (January 1 through December 31, 2026). In response to staff’s First Data Request No. 15, FPUC provided recalculated surcharges based on a 10-month recovery period (March 1 through December 31, 2026). Furthermore, in response to staff’s Fourth Data Request No. 1, FPUC provided a revised surcharge calculation and tariff. FPUC explained that it inadvertently used only the customer charge revenue and not the combination of the customer and volumetric charge revenues to determine the revenue allocation factor. This error was corrected as part of the revised surcharge calculation and tariff. FPUC stated that it would provide customer notification of the proposed surcharges with the February bills. Specifically, the bills would include a link to its website and show the requested surcharges.

However, FPUC’s proposed natural gas facilities relocation surcharge and associated tariff sheets are designed to recover costs for projects that we determined to be ineligible. Therefore, we deny FPUC’s surcharge and associated tariff sheets. Within seven days of our vote, FPUC may file revised tariff sheets and supporting documentation that result in the Commission-approved eligible relocation projects and associated program revenue requirement as discussed herein. Our staff shall have administrative authority to approve the revised tariffs after reviewing the supporting documentation. Those revised tariffs shall be effective the first billing cycle of March 2026.

Based on the foregoing, it is

ORDERED by the Florida Public Service Commission that Florida City Gas’ and Florida Public Utilities Company’s Joint Petition for Approval of Actual, Estimated, and Projected Relocation Costs and Approval to Establish a Recovery Surcharge is GRANTED IN PART and DENIED IN PART as set forth herein. It is further

ORDERED that all eight of Florida City Gas’ proposed natural gas facilities relocation projects, totaling an estimated $12,459,319, shall be eligible for cost recovery. It is further

ORDERED that Florida City Gas’ proposed natural gas facilities relocation surcharge and associated tariff sheets, included as Attachment A to this Order, are approved. The tariffs shall be effective the first billing cycle of March 2026, for a 10-month recovery period. It is further

ORDERED that sixteen of Florida Public Utilities Company’s twenty proposed natural gas facilities relocation projects, totaling an estimated $2,631,671, shall be eligible for cost recovery as set forth herein. It is further

ORDERED that Florida Public Utilities Company’s proposed natural gas facilities relocation surcharge and associated tariff sheets are denied. Within seven days of our vote, Florida Public Utilities Company may file revised tariff sheets and supporting documentation that result in the Commission-approved eligible relocation projects and associated program revenue requirement. Our staff shall have administrative authority to approve the revised tariffs after reviewing the supporting documentation. The revised tariffs shall be effective the first billing cycle of March 2026, for a 10-month recovery period. It is further

ORDERED that if a protest is filed within 21 days of the issuance of this Order by a person whose substantial interests are affected, the tariff shall remain in effect, with any revenues held subject to refund, pending resolution of the protest. It is further

ORDERED that if no timely protest is filed, this docket shall be closed upon the issuance of a Consummating Order or administratively by our staff.

By ORDER of the Florida Public Service Commission this 23rd day of February, 2026.

|  | /s/ Adam J. Teitzman |
| --- | --- |
|  | ADAM TEITZMAN Commission Clerk |

Florida Public Service Commission

2540 Shumard Oak Boulevard

Tallahassee, Florida 32399

(850) 413-6770

www.floridapsc.com

Copies furnished: A copy of this document is provided to the parties of record at the time of issuance and, if applicable, interested persons.

CMM

NOTICE OF FURTHER PROCEEDINGS

The Florida Public Service Commission (Commission) is required by Section 120.569(1), Florida Statutes, to notify parties of any administrative hearing or judicial review of Commission orders that is available under Sections 120.57 or 120.68, Florida Statutes, as well as the procedures and time limits that apply. This notice should not be construed to mean all requests for an administrative hearing or judicial review will be granted or result in the relief sought.

Mediation may be available on a case-by-case basis. If mediation is conducted, it does not affect a substantially interested person's right to a hearing.

The Commission’s decision on these tariffs is interim in nature and will become final, unless a person whose substantial interests are affected by the proposed action files a petition for a formal proceeding, in the form provided by Rule 28-106.201, Florida Administrative Code. This petition must be received by the Office of Commission Clerk, 2540 Shumard Oak Boulevard, Tallahassee, Florida 32399-0850, by the close of business on March 16, 2026.

In the absence of such a petition, this Order shall become final and effective upon the issuance of a Consummating Order.

Any objection or protest filed in this docket before the issuance date of this Order is considered abandoned unless it satisfies the foregoing conditions and is renewed within the specified protest period.

As defined in Section 366.02(8), F.S.

Order No. PSC-2025-0112-FOF-GU, issued April 4, 2025, in Docket No. 20250020-GU, In re: Adoption of new Rule 25-7.150, F.A.C., Natural Gas Facilities Relocation Cost Recovery Clause.

Order No. PSC-2025- 0433-PCO-GU, issued November 24, 2025, in Docket No. 20250121-GU, Joint petition for approval of actual, estimated, and projected relocation costs and approval to establish a recovery surcharge, by Florida City Gas and Florida Public Utilities Company.

Id. at 1.

Order No. PSC- 2025-0450-TRF-GU, issued December 11, 2025, in Docket No. 20250109-GU, In re: Petition for approval of gas utility access and replacement directive cost recovery factors for January 2026 through December 2026, by Florida Public Utilities Company.

FCG provided a revised tariff sheet to our staff on January 16, 2026, included as Attachment A to this Order, to correct a scrivener’s error.

Order No. PSC- 2025-0450-TRF-GU, issued December 11, 2025, in Docket No. 20250109-GU, In re: Petition for approval of gas utility access and replacement directive cost recovery factors for January 2026 through December 2026, by Florida Public Utilities Company.